Customer Enrollment Center

AI / ML Roadmap

Machine learning and generative AI on top of the Enrollment Center — use cases, SAP technology mapping, governance and phasing

| Attribute | Value |
| --- | --- |
| Document | AI/ML Roadmap (extends Solution Design v2.0, Appendix B) |
| Version / Status | 1.0 (Draft for Review) |
| Date | 13 August 2026 |
| Governing principle | ML recommends — BRFplus decides. Hard eligibility remains deterministic and auditable. |
| Audience | Business stakeholders, architects, data science / AI teams |

# 1. Why the Enrollment Center Is AI-Ready

The Enrollment Center architecture creates, as a by-product of normal operation, exactly the assets AI/ML needs — none of them require new construction:

Labeled outcome data — every enrollment attempt, override, rejection, de-enrollment and default lands in EnrollmentRequest / ZEC_ENROLL_HIST / OverrideRecord / AuditLog with full feature context — a growing training set from day one.

A single decision point — all programs flow through one eligibility call (EC-02) and one submission API (EC-04) — one place to attach scoring, ranking and explanation.

Structured knowledge — the program catalog (terms, criteria, capture forms) is machine-readable JSON — direct grounding material for generative AI.

Rich customer context — per-utility device (AMI/AMR, status), FI-CA financial facts, DER assets and interval data via the S/4HANA CDS layer.

A rules backbone — BRFplus provides the deterministic decision layer AI must never replace — which makes adding AI on top governable instead of risky.

# 2. Use Case Portfolio

| # | Use Case | What It Does | Data | SAP Technology | Phase |
| --- | --- | --- | --- | --- | --- |
| AI-1 | Next-best-program recommendation | Ranks Available Programs by enrollment propensity x value; 'Recommended' badge with reason; agent pitches the right program first | Program history, usage, device/DER, FI-CA facts, demographics | HANA Cloud PAL/APL (in-database scoring) or SAP AI Core; served via EC-10 scoring API enriching EC-02 | 1 |
| AI-2 | Grounded agent copilot | Explains any program for THIS customer in plain language; objection handling; converts ZEC_ELIG codes into conversational explanations with remediation ('AMR meter - offer AMI exchange, then re-check') | Program catalog JSON, tariff documents, eligibility results | Generative AI Hub on SAP AI Core + Joule Studio skill; SC V2 CX AI Toolkit for call summarization | 1 |
| AI-3 | Bill-impact simulation | 'Will TOU/DPP save this customer money?' - recompute 12 months of interval data under the target rate before enrolling; recommend only when beneficial | Interval/EDM data, rate definitions | Deterministic recompute on HANA Cloud + ML load-profile estimation for customers without full interval history | 2 |
| AI-4 | Payment-plan default risk | Predicts DPA/AMP plans likely to break; drives proactive outreach before dunning | FI-CA payment behavior, broken-plan history, arrears trajectory | HANA Cloud PAL classification; scores surfaced to collections and the supervisor cockpit | 2 |
| AI-5 | Assistance document intelligence | Auto-extracts income proof for LIHEAP/PIPP/CARE from uploaded documents; clears msg-332 verification backlog | EC-08 document uploads | SAP Document Information Extraction (BTP service) | 2 |
| AI-6 | Exception triage learning | Classifies Error-In-Review causes and suggests resolution; learns from supervisor actions | EventInbox, AuditLog, OverrideRecord (self-labeling) | SAP AI Core classification; SBPA task enrichment | 3 |
| AI-7 | DER/DR performance forecasting | Customer baseline (CBL) estimation for PTR settlement; thermostat/battery fleet yield forecasts for dispatch | Interval data, event history, weather | DER platform side (architecture group 6) - AI Core time-series; outside EC scope, consumes EC participation data | 3 |

# 3. Governance: ML Recommends, BRFplus Decides

Decision boundary — hard eligibility (E), warnings (W) and pre-active behavior remain exclusively BRFplus decision-table outcomes — auditable, transportable, regulator-facing. No model score can enroll, reject or override; a regulator asking 'why was this medical customer denied PrePay?' always gets message 052 from a decision table.

AI operating zone — ranking, ordering, explaining, predicting, drafting and extracting — always with the agent in the loop and always labeled as AI-generated in the UI.

Explainability — recommendation reasons shown to the agent (feature-based, e.g., 'EV charger registered'); generative outputs grounded on the catalog with source attribution; no free hallucination surface.

Data protection — features minimized to identifiers + behavioral aggregates; PII never leaves the BTP subaccount boundary; generative prompts contain no bank/payment data; retention aligned with the ILM policy (CS-02).

Model lifecycle — AI Launchpad for versioning/monitoring; drift alerts; quarterly business review of recommendation acceptance rate alongside the BRFplus governance meeting.

Bias safeguard — assistance-program recommendations (CARE/LIHEAP/PIPP) reviewed for demographic bias before go-live; recommendation may only ADD assistance offers, never suppress them.

# 4. Architecture Integration (no redesign required)

| Component | Addition | Fits Where |
| --- | --- | --- |
| EC-10 Scoring API (new) | POST /enrollment/v1/recommendations:score - returns per-program propensity + reason codes | New CAP endpoint beside EC-01..09; called by the UI after EC-02; scores cached per interaction |
| Feature layer | Aggregated features (usage, payment behavior, participation) refreshed daily | HANA Cloud (existing instance) — calculation views over EnrollmentRequest/history + replicated FI-CA aggregates; SAP Datasphere if the client standardizes there |
| Model runtime | Classification/ranking models | HANA Cloud PAL/APL in-database (Phase 1, zero new infrastructure) → SAP AI Core when MLOps maturity requires it |
| Generative layer | Grounded explanation / copilot skills | Generative AI Hub (AI Core) with catalog retrieval; surfaced in the EC UI panel and optionally as a Joule Studio skill in SC V2 |
| Document AI | Income-proof extraction pipeline | SAP Document Information Extraction called from the EC-08 document flow |
| Telemetry | Recommendation shown/accepted/ignored events | AuditLog extension (action = AI_RECO_*) — closes the learning loop and measures lift |

# 5. Phasing and KPIs

| Phase | Scope | Entry Condition | Success KPI |
| --- | --- | --- | --- |
| AI-Phase 1 (with Increment 2) | AI-1 recommendation + AI-2 grounded explanations; CX AI Toolkit call summaries | Enrollment Center live; 3+ months of history OR cold-start rules-based ranking | Recommendation acceptance rate >25%; program-per-call uplift; AHT reduction on program calls |
| AI-Phase 2 | AI-3 bill-impact advisor; AI-4 default risk; AI-5 document extraction | Interval data access via EDM/MDMS; document volume justifies automation | Rate-program regret rate <5%; DPA default reduction; verification backlog days |
| AI-Phase 3 | AI-6 exception triage; AI-7 DER forecasting (DER platform) | 12+ months of exception/override labels; DER platform live | Exception MTTR; PTR settlement accuracy |

Demo note: the interactive demo includes a working preview of AI-1 and AI-2 (mock scores and grounded explanation composed from catalog + customer facts) so stakeholders can see the agent experience today — clearly labeled as AI and kept outside the eligibility decision path, exactly like the production design.