SAP CRM CICO to SAP Service Cloud Version 2

Front-Office Transformation Blueprint & Solution Design

North American Utility — ECC IS-U to SAP S/4HANA Utilities Migration

Version 1.0  |  July 2026  |  Enterprise Architecture — Solution Design Document

Covers 21 legacy CICO interaction processes, target architecture on SAP BTP, integration design, AI enablement, and implementation recommendations

# Table of Contents

Table of Contents	2

1. Executive Summary and Scope	10

1.1 Background and Transformation Drivers	10

1.2 Process Inventory and Target Mapping	10

1.3 How This Document Is Organized	11

2. Target Solution Architecture (Common — Section 10 of Every Process)	12

2.1 Enterprise Architecture Overview	12

2.2 Component Responsibilities	12

2.3 Integration Overview Diagram (Logical)	13

3. SAP BTP Component Architecture (Common — Section 5 of Every Process)	14

4. Integration Architecture and API Catalog (Common — Section 4 of Every Process)	15

4.1 Integration Patterns	15

4.2 Core API Catalog (S/4HANA Utilities and SSCV2)	15

4.3 Event Catalog	16

4.4 BRFplus / Decision Logic Placement	16

5. Common Technical Design Standards (Common — Section 11 of Every Process)	17

5.1 Custom Development Inventory (Cross-Process)	17

5.2 Security and Authorization	17

5.3 Logging, Monitoring, Operations	17

6. Clean Core, Best Practices and Implementation Roadmap (Common — Section 12)	18

6.1 Clean Core Principles Applied	18

6.2 SAP Activate Roadmap	18

6.3 Design Principles for AI Extensibility	18

7. Reference End-to-End Sequence (Baseline for All Processes)	19

8. New Service (Move-In) (NEW)	20

8.1 Business Purpose	20

8.2 Current ECC / CRM CICO Process	20

8.3 Future State in SAP Service Cloud V2	20

8.4 Process-Specific Integration with S/4HANA Utilities	21

8.5 SAP BTP Components (Delta to Chapter 3 Baseline)	21

8.6 AI Opportunities	21

8.7 Process Automation	21

8.8 User Interface Design (SSCV2)	21

8.9 End-to-End Process Flow	22

8.10 Architecture and Technical Notes	22

9. New Service with Transfer (NEWT)	23

9.1 Business Purpose	23

9.2 Current ECC / CRM CICO Process	23

9.3 Future State in SAP Service Cloud V2	23

9.4 Process-Specific Integration with S/4HANA Utilities	23

9.5 SAP BTP Components (Delta to Chapter 3 Baseline)	24

9.6 AI Opportunities	24

9.7 Process Automation	24

9.8 User Interface Design (SSCV2)	24

9.9 End-to-End Process Flow	24

9.10 Architecture and Technical Notes	25

10. Inactive (Move-Out / Account Deactivation) (INA)	26

10.1 Business Purpose	26

10.2 Current ECC / CRM CICO Process	26

10.3 Future State in SAP Service Cloud V2	26

10.4 Process-Specific Integration with S/4HANA Utilities	26

10.5 SAP BTP Components (Delta to Chapter 3 Baseline)	27

10.6 AI Opportunities	27

10.7 Process Automation	27

10.8 User Interface Design (SSCV2)	27

10.9 End-to-End Process Flow	27

10.10 Architecture and Technical Notes	28

11. Identify Connection Object (ICO)	29

11.1 Business Purpose	29

11.2 Current ECC / CRM CICO Process	29

11.3 Future State in SAP Service Cloud V2	29

11.4 Process-Specific Integration with S/4HANA Utilities	29

11.5 SAP BTP Components (Delta to Chapter 3 Baseline)	30

11.6 AI Opportunities	30

11.7 Process Automation	30

11.8 User Interface Design (SSCV2)	30

11.9 End-to-End Process Flow	30

11.10 Architecture and Technical Notes	30

12. Create Connection Object (CCO)	31

12.1 Business Purpose	31

12.2 Current ECC / CRM CICO Process	31

12.3 Future State in SAP Service Cloud V2	31

12.4 Process-Specific Integration with S/4HANA Utilities	31

12.5 SAP BTP Components (Delta to Chapter 3 Baseline)	32

12.6 AI Opportunities	32

12.7 Process Automation	32

12.8 User Interface Design (SSCV2)	32

12.9 End-to-End Process Flow	32

12.10 Architecture and Technical Notes	33

13. Custom Due Date (CDD)	34

13.1 Business Purpose	34

13.2 Current ECC / CRM CICO Process	34

13.3 Future State in SAP Service Cloud V2	34

13.4 Process-Specific Integration with S/4HANA Utilities	34

13.5 SAP BTP Components (Delta to Chapter 3 Baseline)	35

13.6 AI Opportunities	35

13.7 Process Automation	35

13.8 User Interface Design (SSCV2)	35

13.9 End-to-End Process Flow	35

13.10 Architecture and Technical Notes	35

14. Change Meter (Meter Exchange) (CM)	36

14.1 Business Purpose	36

14.2 Current ECC / CRM CICO Process	36

14.3 Future State in SAP Service Cloud V2	36

14.4 Process-Specific Integration with S/4HANA Utilities	36

14.5 SAP BTP Components (Delta to Chapter 3 Baseline)	37

14.6 AI Opportunities	37

14.7 Process Automation	37

14.8 User Interface Design (SSCV2)	37

14.9 End-to-End Process Flow	37

14.10 Architecture and Technical Notes	38

15. Change Meter with Transformers (CT/PT Exchange) (CMT)	39

15.1 Business Purpose	39

15.2 Current ECC / CRM CICO Process	39

15.3 Future State in SAP Service Cloud V2	39

15.4 Process-Specific Integration with S/4HANA Utilities	39

15.5 SAP BTP Components (Delta to Chapter 3 Baseline)	40

15.6 AI Opportunities	40

15.7 Process Automation	40

15.8 User Interface Design (SSCV2)	40

15.9 End-to-End Process Flow	40

15.10 Architecture and Technical Notes	41

16. Device to BDD (Billing Determinant Assignment) (MMDV)	42

16.1 Business Purpose	42

16.2 Current ECC / CRM CICO Process	42

16.3 Future State in SAP Service Cloud V2	42

16.4 Process-Specific Integration with S/4HANA Utilities	42

16.5 SAP BTP Components (Delta to Chapter 3 Baseline)	43

16.6 AI Opportunities	43

16.7 Process Automation	43

16.8 User Interface Design (SSCV2)	43

16.9 End-to-End Process Flow	43

16.10 Architecture and Technical Notes	43

17. Meter Reading Application (English / Spanish) (MRA)	44

17.1 Business Purpose	44

17.2 Current ECC / CRM CICO Process	44

17.3 Future State in SAP Service Cloud V2	44

17.4 Process-Specific Integration with S/4HANA Utilities	44

17.5 SAP BTP Components (Delta to Chapter 3 Baseline)	45

17.6 AI Opportunities	45

17.7 Process Automation	45

17.8 User Interface Design (SSCV2)	45

17.9 End-to-End Process Flow	45

17.10 Architecture and Technical Notes	45

18. PV Install (Solar Interconnection) (PVI)	46

18.1 Business Purpose	46

18.2 Current ECC / CRM CICO Process	46

18.3 Future State in SAP Service Cloud V2	46

18.4 Process-Specific Integration with S/4HANA Utilities	46

18.5 SAP BTP Components (Delta to Chapter 3 Baseline)	47

18.6 AI Opportunities	47

18.7 Process Automation	47

18.8 User Interface Design (SSCV2)	47

18.9 End-to-End Process Flow	48

18.10 Architecture and Technical Notes	48

19. 5G Smart Cell Device (Small Cell Attachment) (SC5G)	49

19.1 Business Purpose	49

19.2 Current ECC / CRM CICO Process	49

19.3 Future State in SAP Service Cloud V2	49

19.4 Process-Specific Integration with S/4HANA Utilities	49

19.5 SAP BTP Components (Delta to Chapter 3 Baseline)	50

19.6 AI Opportunities	50

19.7 Process Automation	50

19.8 User Interface Design (SSCV2)	50

19.9 End-to-End Process Flow	50

19.10 Architecture and Technical Notes	51

20. NL_SL Installation (Night Light / Street Light Service) (LITE)	52

20.1 Business Purpose	52

20.2 Current ECC / CRM CICO Process	52

20.3 Future State in SAP Service Cloud V2	52

20.4 Process-Specific Integration with S/4HANA Utilities	52

20.5 SAP BTP Components (Delta to Chapter 3 Baseline)	53

20.6 AI Opportunities	53

20.7 Process Automation	53

20.8 User Interface Design (SSCV2)	53

20.9 End-to-End Process Flow	53

20.10 Architecture and Technical Notes	53

21. HomePower Enrollment (HP)	55

21.1 Business Purpose	55

21.2 Current ECC / CRM CICO Process	55

21.3 Future State in SAP Service Cloud V2	55

21.4 Process-Specific Integration with S/4HANA Utilities	55

21.5 SAP BTP Components (Delta to Chapter 3 Baseline)	56

21.6 AI Opportunities	56

21.7 Process Automation	56

21.8 User Interface Design (SSCV2)	56

21.9 End-to-End Process Flow	56

21.10 Architecture and Technical Notes	57

22. HomePower Service Notification (Repair Request) (HPSN)	58

22.1 Business Purpose	58

22.2 Current ECC / CRM CICO Process	58

22.3 Future State in SAP Service Cloud V2	58

22.4 Process-Specific Integration with S/4HANA Utilities	58

22.5 SAP BTP Components (Delta to Chapter 3 Baseline)	59

22.6 AI Opportunities	59

22.7 Process Automation	59

22.8 User Interface Design (SSCV2)	59

22.9 End-to-End Process Flow	59

22.10 Architecture and Technical Notes	60

23. HomePower Drop (De-Enrollment) (HPDP)	61

23.1 Business Purpose	61

23.2 Current ECC / CRM CICO Process	61

23.3 Future State in SAP Service Cloud V2	61

23.4 Process-Specific Integration with S/4HANA Utilities	61

23.5 SAP BTP Components (Delta to Chapter 3 Baseline)	62

23.6 AI Opportunities	62

23.7 Process Automation	62

23.8 User Interface Design (SSCV2)	62

23.9 End-to-End Process Flow	62

23.10 Architecture and Technical Notes	62

24. EnergyHelp (Bill Assistance Program) (EHLP)	63

24.1 Business Purpose	63

24.2 Current ECC / CRM CICO Process	63

24.3 Future State in SAP Service Cloud V2	63

24.4 Process-Specific Integration with S/4HANA Utilities	63

24.5 SAP BTP Components (Delta to Chapter 3 Baseline)	64

24.6 AI Opportunities	64

24.7 Process Automation	64

24.8 User Interface Design (SSCV2)	64

24.9 End-to-End Process Flow	64

24.10 Architecture and Technical Notes	65

25. EAPR Application — Energy Assistance Program Rate (English / Spanish) (EAPR)	66

25.1 Business Purpose	66

25.2 Current ECC / CRM CICO Process	66

25.3 Future State in SAP Service Cloud V2	66

25.4 Process-Specific Integration with S/4HANA Utilities	66

25.5 SAP BTP Components (Delta to Chapter 3 Baseline)	67

25.6 AI Opportunities	67

25.7 Process Automation	67

25.8 User Interface Design (SSCV2)	67

25.9 End-to-End Process Flow	67

25.10 Architecture and Technical Notes	68

26. Consumer Behavior Study (CBS)	69

26.1 Business Purpose	69

26.2 Current ECC / CRM CICO Process	69

26.3 Future State in SAP Service Cloud V2	69

26.4 Process-Specific Integration with S/4HANA Utilities	69

26.5 SAP BTP Components (Delta to Chapter 3 Baseline)	70

26.6 AI Opportunities	70

26.7 Process Automation	70

26.8 User Interface Design (SSCV2)	70

26.9 End-to-End Process Flow	70

26.10 Architecture and Technical Notes	71

27. Commercial Rate Change (RC)	72

27.1 Business Purpose	72

27.2 Current ECC / CRM CICO Process	72

27.3 Future State in SAP Service Cloud V2	72

27.4 Process-Specific Integration with S/4HANA Utilities	72

27.5 SAP BTP Components (Delta to Chapter 3 Baseline)	73

27.6 AI Opportunities	73

27.7 Process Automation	73

27.8 User Interface Design (SSCV2)	73

27.9 End-to-End Process Flow	73

27.10 Architecture and Technical Notes	74

28. Correct Contract (COCO)	75

28.1 Business Purpose	75

28.2 Current ECC / CRM CICO Process	75

28.3 Future State in SAP Service Cloud V2	75

28.4 Process-Specific Integration with S/4HANA Utilities	75

28.5 SAP BTP Components (Delta to Chapter 3 Baseline)	76

28.6 AI Opportunities	76

28.7 Process Automation	76

28.8 User Interface Design (SSCV2)	76

28.9 End-to-End Process Flow	76

28.10 Architecture and Technical Notes	77

# 1. Executive Summary and Scope

## 1.1 Background and Transformation Drivers

The utility currently operates SAP ECC IS-U as the customer information system (CIS) with SAP CRM 7.0 Customer Interaction Center (CICO) as the agent front office. Twenty-one interaction-center processes — spanning move-in/move-out, connection object management, metered and unmetered service, meter exchanges, rate maintenance, and the HomePower, EnergyHelp, EAPR and Consumer Behavior programs — are executed today through CRM Interaction Records, guided activities, and deep custom enhancements (CM_ENH_* framework) that call ECC IS-U through RFC and middleware (BDoc) replication.

The target landscape replaces this stack with SAP S/4HANA Utilities as the digital core, SAP Service Cloud Version 2 (SSCV2) as the cloud-native front office, and SAP BTP as the extension and integration platform. The transformation goals are: (1) retire the CRM middleware and BDoc replication; (2) move all custom front-office logic out of the core and onto BTP in line with SAP Clean Core; (3) standardize every customer contact on the SSCV2 Case model with guided flows; (4) integrate field execution through SAP Field Service Management (FSM) and SAP Service and Asset Manager (SSAM); and (5) embed SAP Business AI / Joule capabilities across summarization, intent detection, and next-best-action.

## 1.2 Process Inventory and Target Mapping

The table below maps each legacy CICO interaction process to its future-state SSCV2 case type and fulfillment pattern. Case types are configured in the SSCV2 Case Designer; fulfillment patterns are described in Chapter 2.

| Code | Legacy CICO Process | Domain | Target SSCV2 Case Type | Fulfillment Pattern |
| --- | --- | --- | --- | --- |
| PVI | PV Install | Distributed Energy | Solar Interconnection | Case + FSM field order + device/installation change |
| SC5G | 5G Smart Cell Device | Unmetered Service | Small Cell Attachment | Case + connection object + unmetered installation |
| CBS | Consumer Behavior Study | Programs | CBS Enrollment | Case + Enrollment Center + device config |
| ICO | Identify Connection Object | Master Data | Premise Identification (activity) | Guided lookup, no backend change |
| CCO | Create Connection Object | Master Data | New Connection Object | Case + master data create via API |
| NEW | New Service | Contract Mgmt | Move-In | Case + move-in API + optional field order |
| NEWT | New Service with Transfer | Contract Mgmt | Service Transfer | Case + move-in/move-out API pair |
| CM | Change Meter | Device Mgmt | Meter Exchange | Case + FSM order + device replacement |
| CMT | Change Meter with Transformers | Device Mgmt | CT/PT Meter Exchange | Case + FSM order + device group replacement |
| LITE | NL_SL Installation | Unmetered Service | Lighting Service | Case + unmetered install + flat-rate billing |
| INA | Inactive | Contract Mgmt | Move-Out / Inactive | Case + move-out API + disconnection order |
| CDD | Custom Due Date | Billing & Finance | Due Date Change | Case + contract account update (auto-resolvable) |
| HP | HomePower Enrollment | Value-Added Programs | HomePower Enrollment | Case + Enrollment Center + recurring charge |
| HPSN | HomePower Service Notification | Value-Added Programs | HomePower Repair Request | Case + FSM order to contractor network |
| HPDP | HomePower Drop | Value-Added Programs | HomePower De-Enrollment | Case + Enrollment Center + charge stop |
| EHLP | EnergyHelp | Assistance Programs | EnergyHelp Application | Case + Enrollment Center + FI-CA posting |
| EAPR | EAPR Application (EN/ES) | Assistance Programs | Energy Assistance Rate Application | Bilingual case + eligibility rules + rate change |
| MRA | Meter Reading Application (EN/ES) | Metering | Customer Meter Read | Bilingual case/self-service + meter reading API |
| MMDV | Device to BDD | Metering / AMI | Device-to-BDD Assignment | Case + device/register update + MDM sync |
| RC | Commercial Rate Change | Billing & Rates | Commercial Rate Change | Case + rate analysis app + installation change |
| COCO | Correct Contract | Billing & Rates | Contract Correction | Case + back-office workflow + billing correction |

## 1.3 How This Document Is Organized

Part A (Chapters 1–7) defines the elements that are common to all 21 processes: the enterprise solution architecture (Chapter 2), the SAP BTP component architecture (Chapter 3), the integration architecture and API catalog (Chapter 4), technical design standards (Chapter 5), Clean Core best practices and the SAP Activate roadmap (Chapter 6), and the reference end-to-end sequence (Chapter 7). Part B (Chapters 8–28) contains one design chapter per process covering business purpose, current ECC/CICO state, future state in SSCV2, process-specific integration, AI opportunities, automation, UI design, and the end-to-end flow. Where a process deviates from the Part A baseline, the deviation is called out explicitly; everything not called out inherits the baseline.

# 2. Target Solution Architecture (Common — Section 10 of Every Process)

## 2.1 Enterprise Architecture Overview

ENGAGEMENT LAYER SAP Service Cloud V2 (Agent Desktop, Case Management, Guided Flows, Customer Hub) · Self-Service Portal (SAPUI5/Build Apps) · CTI/IVR · Email/Chat/SMS · Joule / AI Assistant

EXTENSION LAYER — SAP BTP CAP Services (Enrollment Center, Rate Advisor, Premise Finder, Program Eligibility) · SAPUI5 / Build Apps UIs embedded in SSCV2 · Build Process Automation · HANA Cloud · AI Core + Generative AI Hub · Work Zone

INTEGRATION LAYER SAP Integration Suite (Cloud Integration iFlows, API Management, Open Connectors) · SAP Event Mesh (business events, AMI events) · Master Data Integration / UPIL

DIGITAL CORE SAP S/4HANA Utilities — Business Partner, Contract Account (FI-CA), Utilities Contract, Installation, Premise, Connection Object, Device Management, Billing/Invoicing, BRFplus

FIELD & OPERATIONS SAP Field Service Management (scheduling, dispatch, crowd/contractor) · SAP Service and Asset Manager (mobile work execution) · PM/CS Work Orders

OPERATIONAL TECHNOLOGY & EXTERNAL AMI Head-End System / MDM (interval data, remote connect/disconnect, on-demand reads) · GIS · Payment Processor · Credit Bureau · State Assistance Agencies · Print/E-Bill Vendor (Kubra)

## 2.2 Component Responsibilities

| Component | Responsibility | Key Interfaces |
| --- | --- | --- |
| SAP Service Cloud V2 | System of engagement: cases, guided flows, activities, timeline, knowledge, agent desktop, AI-assisted service | REST/OData APIs, event notifications (webhooks/Event Mesh), embedded mashups |
| SAP S/4HANA Utilities | System of record: utilities master data, device management, billing/invoicing, FI-CA, move-in/move-out | Released OData A2X APIs, SOAP services, business events, BRFplus decisions |
| SAP Integration Suite | All synchronous mediation: mapping, routing, error handling, API façade, throttling, monitoring | Cloud Integration iFlows, API Management policies |
| SAP Event Mesh | Asynchronous backbone: S/4 business events, SSCV2 case events, AMI events fan-out to consumers | AMQP/REST, event topics per business object |
| SAP BTP (CAP/HANA Cloud) | Custom logic and data: Enrollment Center, eligibility engines, staging data, audit; embedded UIs | CAP OData V4 services, XSUAA-secured |
| SAP Build Process Automation | Human workflow (approvals, exceptions) and decision management for front-office rules | Workflow API, Decision (rules) API |
| SAP FSM | Scheduling, dispatching, appointment slot booking, contractor management | FSM APIs, S/4 service/PM order integration |
| SAP SSAM | Mobile execution of S/4 PM/CS work orders by field technicians | SAP Mobile Services / OData delta sync |
| AMI Head-End / MDM | Interval reads, on-demand ping, remote connect/disconnect, outage flags | Vendor REST/MultiSpeak via Integration Suite; events to Event Mesh |
| AI Core / Gen AI Hub | LLM-based summarization, intent, extraction, recommendations; grounding on HANA Cloud vector store | Gen AI Hub orchestration API consumed by CAP services and SSCV2 |

## 2.3 Integration Overview Diagram (Logical)

All synchronous calls from SSCV2 and BTP applications to S/4HANA Utilities pass through Integration Suite (API Management + Cloud Integration) — never point-to-point — providing a stable façade, versioning, and central monitoring. All state changes in S/4 (move-in completed, device replaced, order completed) are emitted as business events to Event Mesh, which updates the SSCV2 case asynchronously. AMI head-end events (ping results, remote disconnect confirmations) follow the same event backbone. FSM synchronizes bidirectionally with S/4 service/PM orders; SSAM executes S/4 work orders on mobile devices.

| Integration | Pattern | Purpose | Owner |
| --- | --- | --- | --- |
| SSCV2 ↔ S/4 Utilities | Sync OData/SOAP via iFlow | Master data read, MI/MO, device ops, account ops | Integration Suite |
| S/4 → SSCV2 | Async events | Case status updates on backend completion | Event Mesh |
| SSCV2 → BTP CAP | Sync OData V4 (embedded UI) | Enrollment Center, eligibility, rate advisor | CAP/XSUAA |
| SSCV2 ↔ FSM | Sync API + events | Appointment slots, order dispatch, status | Integration Suite |
| S/4 ↔ FSM / SSAM | Standard connector / Mobile Services | Work order sync and mobile execution | Standard integration |
| AMI ↔ landscape | REST/MultiSpeak + events | On-demand read, remote connect/disconnect, pings | Integration Suite + Event Mesh |
| Product/master sync | UPIL / MDI iFlows | Business partner, product, contract replication where required | Integration Suite |

# 3. SAP BTP Component Architecture (Common — Section 5 of Every Process)

The following BTP services form the baseline platform. Each process chapter lists only its deltas (components it uses beyond, or does not need from, this baseline).

| BTP Service | Role in the Solution | Primary Consumers |
| --- | --- | --- |
| Integration Suite | Cloud Integration iFlows for every SSCV2↔S/4 and AMI interface; API Management as the façade for all APIs; Open Connectors for non-SAP SaaS | All 21 processes |
| Event Mesh | Business event distribution: S/4 utilities events, SSCV2 case events, AMI events | All processes with backend fulfillment |
| Build Process Automation | Approval workflows (rate change, contract correction, program eligibility exceptions), decision tables for front-office rules | RC, COCO, CDD, EAPR, EHLP, HP, PVI, CCO |
| HANA Cloud | Persistence for CAP services: enrollment data, eligibility results, staging, audit, vector store for AI grounding | Enrollment Center, program processes, AI services |
| CAP (Cloud Application Programming) | Custom services: Enrollment Center, Program Eligibility, Rate Advisor, Premise Finder, Interconnection Tracker | All custom extensions |
| SAPUI5 / Build Apps | Embedded UIs inside SSCV2 (mashups/external apps): Enrollment Center UI, Rate Comparison, Premise Map; Build Apps for citizen-dev forms | CSR-facing embedded apps |
| Work Zone | Back-office launchpad bundling Fiori apps (S/4), CAP admin UIs, and approval inboxes | Back-office and billing teams |
| AI Core + Generative AI Hub | LLM orchestration: summarization, intent, extraction, next-best-action; model access governance | AI features in all processes |
| Mobile Services | SSAM deployment, offline sync, push notifications to field devices | CM, CMT, PVI, LITE, SC5G, HPSN, INA (field work) |
| Identity/XSUAA + Destination + Connectivity | SSO, principal propagation SSCV2→BTP→S/4, destination management, cloud connector (if any on-prem) | Platform-wide |
| Cloud Logging / Cloud ALM | Central logging, tracing, integration and business process monitoring | Platform-wide |

# 4. Integration Architecture and API Catalog (Common — Section 4 of Every Process)

## 4.1 Integration Patterns

Pattern S1 — Synchronous read: SSCV2 dynamic panels and embedded apps read S/4 data in real time (account balance, installation, device, premise) through API Management → Cloud Integration → released S/4 OData A2X APIs. Sub-second, cached where safe.

Pattern S2 — Synchronous transact: Guided-flow steps that must confirm immediately (move-in simulation, due-date change, meter read validation) call S/4 transactional APIs synchronously with idempotency keys managed in the iFlow.

Pattern A1 — Asynchronous command: Long-running fulfillment (meter exchange, interconnection) is triggered by the SSCV2 case via an iFlow that creates the S/4 service order / FSM activity; completion returns later as an event.

Pattern A2 — Event-driven status: S/4 and FSM emit business events to Event Mesh; a Cloud Integration event consumer updates the SSCV2 case status, posts a timeline entry, and (optionally) triggers customer notification.

Pattern B1 — Batch/file: Legacy agency files (assistance agencies, Kubra print) remain file-based through Cloud Integration SFTP adapters until partners modernize.

## 4.2 Core API Catalog (S/4HANA Utilities and SSCV2)

Released APIs are taken from the SAP Business Accelerator Hub; exact technical names must be confirmed against the deployed S/4 release during Explore. Custom façade APIs (Z*/API-M products) wrap any gap.

| Business Object | API / Service (representative) | Type | Used For |
| --- | --- | --- | --- |
| Business Partner | API_BUSINESS_PARTNER (A2X) | OData | Identify/create/update customer, addresses, roles (MKK) |
| Contract Account | Contract Account A2X (FI-CA) | OData | Read/update account attributes, due-date parameters, budget billing |
| Utilities Contract / Move-In/Out | Utilities Move-In/Move-Out APIs; Utilities Contract A2X | OData/SOAP | NEW, NEWT, INA contract lifecycle |
| Premise / Connection Object | Utilities Premise A2X; Utilities Connection Object A2X | OData | ICO lookup, CCO create, address linkage |
| Installation | Utilities Installation A2X (incl. facts, rate data) | OData | Rate change, program facts, billing class |
| Device / Equipment | Utilities Device A2X; Device installation/removal services | OData/SOAP | CM, CMT, MMDV, PVI meter operations |
| Meter Reading | Utilities Meter Reading Document A2X | OData | MRA customer reads, order-related reads, validations |
| Billing/Invoicing | Utilities Billing Document APIs; FI-CA posting APIs | OData | COCO corrections, EHLP grants, HP recurring charges |
| Service/PM Orders | Maintenance Order / Service Order APIs | OData | Field order creation for all field-work processes |
| FI-CA Documents | FI-CA Open Item / Posting APIs | OData | CDD, EHLP credits, deposits |
| SSCV2 Case | SSCV2 Case Service (REST) | REST | Create/update cases from events and portals |
| SSCV2 Account/Individual | SSCV2 Account & Individual Customer APIs | REST | BP mirror for Customer Hub |
| FSM | FSM Service Call / Activity / Booking APIs | REST | Appointment slots, dispatch, status |
| AMI Head-End | Vendor REST / MultiSpeak endpoints | REST/SOAP | On-demand read, remote connect/disconnect, ping |

## 4.3 Event Catalog

| Event (topic) | Producer | Consumers / Action |
| --- | --- | --- |
| BusinessPartner.Changed | S/4 | iFlow syncs SSCV2 account mirror |
| UtilitiesContract.MoveIn.Completed / MoveOut.Completed | S/4 | SSCV2 case auto-close, welcome/closing letter trigger |
| UtilitiesDevice.Installed / Removed / Replaced | S/4 | Case status update; MDM/BDD sync; billing readiness check |
| MaintenanceOrder.Completed / ServiceOrder.StatusChanged | S/4 / FSM | Case fulfillment step complete; next autoflow step |
| FSM.Activity.StatusChanged / Appointment.Booked | FSM | Timeline entry, customer SMS/email notification |
| AMI.PingResult / AMI.RemoteDisconnect.Confirmed / AMI.ReadReceived | AMI head-end | Case verification steps (INA, NEW, CM), MRA validation |
| Case.Created / Case.StatusChanged / Case.Escalated | SSCV2 | SBPA workflows, analytics, supervisor alerting |
| Program.Enrolled / Program.Dropped (custom, CAP) | Enrollment Center | S/4 facts update, marketing suppression, reporting |

## 4.4 BRFplus / Decision Logic Placement

Stays in S/4 (BRFplus/BRF+ successor): decisions bound to billing outcomes — rate determination validation, move-in credit checks invoked by FI-CA, billing-relevant validations. These run where the billing engine runs.

Moves to SBPA Decisions (BTP): front-office policy rules — program eligibility thresholds, due-date eligibility, appointment lead times, document requirements per state — versioned and changeable by business users without transport.

Rule of thumb: if the rule fires during billing/invoicing, keep it in the core; if it fires during customer interaction, put it in SBPA and expose it to guided flows via API.

# 5. Common Technical Design Standards (Common — Section 11 of Every Process)

## 5.1 Custom Development Inventory (Cross-Process)

| Artifact | Technology | Purpose |
| --- | --- | --- |
| ZC4U_ENROLLMENT_CENTER | CAP + HANA Cloud + SAPUI5 | Program enrollment/de-enrollment hub (HP, HPDP, EHLP, EAPR, CBS, PVI programs); embedded in SSCV2 as external app |
| ZC4U_ELIGIBILITY | CAP + SBPA Decisions | Income/eligibility engine for assistance programs; bilingual document checklist |
| ZC4U_RATE_ADVISOR | CAP + HANA Cloud | Commercial rate analysis and comparison (RC); consumption pulled from S/4/MDM |
| ZC4U_PREMISE_FINDER | CAP + GIS integration | Fuzzy premise/connection-object search with map (ICO/CCO) |
| ZC4U_INTERCONNECT | CAP | PV interconnection tracker: application, engineering review, PTO |
| ZI_UTIL_* CDS views | S/4 embedded CDS | Released custom CDS views (RAP-exposed) only where standard A2X APIs have gaps — e.g., combined installation+device+rate snapshot for the Customer Hub |
| ZAPI_UTIL_360 | RAP service on S/4 | Read-optimized Customer 360 composite (BP, accounts, contracts, devices, open items) — one call for the SSCV2 dynamic panel |
| iFlow catalog IF_C4U_* | Cloud Integration | One iFlow per interface listed in 4.2/4.3 with standardized error handling (retry, DLQ, alert) |

## 5.2 Security and Authorization

SSO and identity: SAP Cloud Identity Services (IAS/IPS) federates the corporate IdP; CSRs log on once to SSCV2; principal propagation (OAuth2 SAML Bearer) carries the named user SSCV2 → BTP → S/4 so backend authorizations and audit apply to the real user.

Authorization layers: SSCV2 business roles (case types, guided flows per team); XSUAA scopes per CAP service; S/4 PFCG roles restricted to released API access (no dialog users for integration); FSM/SSAM role mapping for dispatch vs. technician.

Data protection: field-level masking of sensitive data (SSN, income) in SSCV2 and CAP UIs replicating the legacy CM-080 masking design; PII in HANA Cloud encrypted at rest; DPP/retention rules aligned with ILM in S/4.

Integration security: mTLS between Integration Suite and S/4; API Management policies (rate limiting, spike arrest, JWT validation); no credentials in iFlows — destinations + credential store only.

## 5.3 Logging, Monitoring, Operations

SAP Cloud ALM for integration monitoring (iFlow failures, event lag), business process monitoring (stuck cases, MI/MO exceptions), and health of BTP services.

Cloud Logging + correlation ID: every guided-flow execution generates a correlation ID stamped on iFlow messages, CAP logs, S/4 application log (BAL), and the SSCV2 case — enabling one-click end-to-end trace.

Error handling standard: transient errors retried (exponential backoff) in Cloud Integration; poison messages to DLQ with Cloud ALM alert; business errors returned to the guided flow as actionable CSR messages, never raw dumps.

# 6. Clean Core, Best Practices and Implementation Roadmap (Common — Section 12)

## 6.1 Clean Core Principles Applied

No modifications to S/4HANA Utilities; legacy CRM CM_ENH_* enhancement logic is re-implemented as SSCV2 guided flows, SBPA decisions, or CAP services — never as core code.

Released APIs only for all integrations; where a gap exists, a RAP-based released custom API (ZAPI_*) is built on S/4 using key-user/developer extensibility, itself upgrade-stable.

All custom logic on BTP: Enrollment Center, eligibility, rate advisor, interconnection tracking live in CAP on BTP with their own persistence (HANA Cloud), keeping S/4 as a clean system of record.

In-app extensibility only where data must live in core: program participation is stored as installation facts / contract attributes via released extension points, not Z-tables in ECC style.

Upgrade posture: SSCV2 and BTP services are continuously updated; S/4 yearly release upgrades are non-events because integration is via released APIs and events.

## 6.2 SAP Activate Roadmap

| Phase | Duration (indicative) | Key Activities |
| --- | --- | --- |
| Discover | 6–8 weeks | Process mining on CICO interaction records; fit-to-standard scoping of 21 processes; value case |
| Prepare | 4 weeks | BTP subaccount setup, SSCV2 tenant provisioning, integration landscape, team enablement |
| Explore | 10–12 weeks | Fit-to-standard workshops per process domain; Case Designer prototyping; API gap analysis against Business Accelerator Hub; backlog of WRICEF-equivalent BTP items |
| Realize | 3–4 quarterly waves | Wave 1: NEW/NEWT/INA + ICO/CCO + CDD (core service). Wave 2: CM/CMT/MMDV/MRA + FSM/SSAM (field & metering). Wave 3: HP/HPSN/HPDP/EHLP/EAPR/CBS (programs, Enrollment Center). Wave 4: PVI/SC5G/LITE/RC/COCO (complex/commercial) |
| Deploy | Per wave | Cutover: contact-channel switch per process family; CRM CICO processes retired progressively; hypercare |
| Run | Ongoing | Cloud ALM operations, quarterly SSCV2 release adoption, AI model tuning, value tracking |

## 6.3 Design Principles for AI Extensibility

All AI features consume the Generative AI Hub (model-agnostic orchestration, prompt registry, content filtering) — no direct model calls from apps.

Grounding data (knowledge articles, program rules, tariff sheets) is indexed into a HANA Cloud vector store maintained by a CAP ingestion service, so Joule and custom copilots share one retrieval layer.

Every AI recommendation is human-confirmed in the guided flow (CSR accepts/edits); AI actions are logged with prompt+response for auditability.

Design case types and timeline entries with structured fields (reason codes, program IDs) so future Joule agents can act deterministically, not just summarize.

# 7. Reference End-to-End Sequence (Baseline for All Processes)

Every process chapter's end-to-end flow is a specialization of this baseline sequence. Steps marked (opt) apply only to processes with field work or programs.

| # | Actor / System | Step |
| --- | --- | --- |
| 1 | Customer | Contacts the utility (phone/IVR, email, chat, portal, walk-in). CTI pops the SSCV2 Customer Hub via ANI/account match. |
| 2 | SSCV2 | Customer Hub renders 360°: identity, accounts, premises, devices, balance, open cases, timeline — read live from S/4 via ZAPI_UTIL_360. |
| 3 | CSR + AI | AI intent detection proposes the case type; CSR confirms; case is created and the guided flow (Case Designer flow + autoflow steps) starts. |
| 4 | Guided flow | Flow walks the CSR through validation steps; SBPA decision services evaluate eligibility/policy; embedded BTP app opens if the process needs one (Enrollment Center, Rate Advisor…). |
| 5 | Integration Suite | Transactional iFlow calls S/4 released APIs (move-in, device, account…) with idempotency key; result returned to the flow in real time. |
| 6 (opt) | FSM | If field work is required: guided appointment step queries FSM slot availability; booking confirmed to customer; FSM service call/activity created and linked to the case. |
| 7 (opt) | S/4 + SSAM | S/4 work/service order replicates to FSM/SSAM; technician executes on mobile, records readings/serials; completion posts back to S/4. |
| 8 (opt) | AMI | Where AMI applies: remote command (read/ping/connect/disconnect) via head-end API replaces or verifies the truck roll. |
| 9 | Event Mesh | S/4/FSM completion events publish; event iFlow updates the SSCV2 case status, writes a timeline entry, and triggers customer notification (email/SMS). |
| 10 | SSCV2 + AI | Case auto-closes when all fulfillment steps confirm; AI writes the case summary; survey sent; analytics updated. |

Chapters 8–28 now specify each process against this baseline.

# 8. New Service (Move-In) (NEW)

Domain: Contract Management. Deployment Wave 1. Highest-volume CICO process; the reference implementation for all contract-lifecycle processes.

## 8.1 Business Purpose

Establishes utility service for a customer at a premise: identifies or creates the business partner, performs credit/identity checks, creates the contract account and utility contract, schedules the move-in reading or remote AMI read, and where the service point is disconnected, triggers reconnection. Business value: revenue start, regulatory obligation to serve, and the first impression of the customer relationship.

## 8.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR identifies the caller in CIC0, confirms/creates the BP, launches the New Service guided activity; custom Pre-Move-In view (CM_ENH_110) shows premise status; BUAG fields auto-populate (CM_ENH_150); meter data captured via CM_ENH_450; new-contract notification letter via CM_ENH_350. |
| Backend transactions | EC50E/EC60 move-in from CIC; BP/CAA1 for partner and contract account; FPL9 balance check; credit check via FI-CA creditworthiness + external bureau RFC; deposit request (FPSEC). |
| Master data | Business partner, contract account (BUAG), utility contract, premise, installation; portion/MRU determine schedule. |
| Device management | If disconnected: reconnection at device level; move-in reading order (EL01) or estimated read. |
| Billing | Move-in date sets billing period start; deposit and budget billing plan optionally created; rate from installation facts. |
| Service orders | Reconnection service order / disconnection document (EC85 area) if premise cut for non-pay or vacancy. |
| Workflow | BDoc replication CRM↔ECC; SAP Business Workflow for move-in exceptions (implausible date, credit refusal); letter via Kubra print file. |

## 8.3 Future State in SAP Service Cloud V2

Customer 360: ANI/CTI pop or search opens the Customer Hub; a New Occupant path creates the Individual Customer, mirrored to S/4 BP via iFlow. Premise panel shows live service-point status (active, vacant, cut) from ZAPI_UTIL_360.

Guided process: 'Move-In' case type with Case Designer flow: Identify → Premise & Date → Credit/Deposit → Rate & Programs → Review & Submit. Each step gated by SBPA decisions (earliest start date, deposit policy).

Autoflow: on submit, autoflow calls the move-in iFlow, creates follow-up activities (deposit follow-up), and schedules the AMI remote read/reconnect verification step.

Embedded BTP apps: deposit calculator and budget-billing simulator (CAP) inside the flow; program cross-sell panel (Enrollment Center teaser) on the review step.

Service orders & appointment: only when no AMI remote reconnect is possible — FSM slot booking step is injected dynamically by the flow.

Timeline / activities / case summary: every backend confirmation is written to the case timeline; AI generates the wrap-up summary and the welcome email draft.

Knowledge & AI copilot: context-sensitive articles (deposit policy, service territories); copilot answers rate and start-date policy questions inline.

## 8.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Identify / create customer | API_BUSINESS_PARTNER; SSCV2 Individual Customer API (mirror) | S1 / S2 |
| Premise & service point status | ZAPI_UTIL_360 composite read (RAP) | S1 |
| Credit check | iFlow to credit bureau + FI-CA creditworthiness API | S2 |
| Move-in execution | Utilities Move-In API (contract account + contract + MI doc in one orchestrated iFlow) | S2 |
| Deposit / budget billing | FI-CA Security Deposit & Budget Billing APIs | S2 |
| Remote reconnect / read | AMI head-end REST via iFlow; result event AMI.RemoteConnect.Confirmed | A1 + A2 |
| Completion | UtilitiesContract.MoveIn.Completed → Event Mesh → case auto-close + welcome letter | A2 |

## 8.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline components only; SBPA Decisions for start-date/deposit policy; no dedicated CAP persistence beyond audit.

Gen AI Hub for welcome-letter drafting and case summary.

## 8.6 AI Opportunities

Intent detection from IVR/chat utterance pre-selects the Move-In case type and premise.

AI-assisted form completion: extracts name, date, address from the conversation transcript into flow fields.

Predictive deposit risk: ML score (AI Core) supplements bureau data for deposit waiver recommendations.

Next Best Action: recommends budget billing, autopay, paperless, and eligible programs at the review step.

Auto-generated multilingual welcome email/letter; case summarization at wrap-up.

## 8.7 Process Automation

SBPA decision tables: earliest move-in date, deposit matrix (score × service type), ID verification requirements.

Autoflow chains backend calls so the CSR never leaves the case; retries transient failures silently.

Event Mesh completion event auto-closes the case — no manual disposition.

Background job (S/4) remains for scheduled MI billing readiness checks; exceptions surface as SSCV2 cases via event, replacing the ECC workflow inbox.

Self-service: the same flow is exposed to the customer portal (Build Apps) with the CSR steps hidden; straight-through when credit passes.

## 8.8 User Interface Design (SSCV2)

Customer Hub with premise card (status pill: Active / Vacant / Cut) and balance card.

Guided flow stepper across the top of the case; dynamic panels change per step (credit panel, rate panel).

Appointment panel appears only when field visit required; shows FSM slots inline.

Right-hand AI panel: summary draft, NBA chips (Budget Billing, AutoPay, HomePower).

Timeline groups system events (MI created, deposit posted, AMI reconnect OK) under the case.

## 8.9 End-to-End Process Flow

1.	Customer calls to start service; CTI screen-pop opens Customer Hub in SSCV2.

2.	CSR confirms identity or creates a new Individual Customer; iFlow mirrors it to S/4 as BP (S2).

3.	CSR selects the premise via Premise Finder (embedded CAP app with GIS map) and desired start date; SBPA validates the date.

4.	Flow runs credit check (iFlow → bureau + FI-CA); decision table returns deposit amount; CSR communicates terms; customer accepts.

5.	CSR selects rate/products and optional programs; review step; submit.

6.	Autoflow executes the Move-In iFlow: contract account, utility contract, move-in document created in S/4; MI document number returned to the case.

7.	If the meter is remotely disconnectable: AMI head-end reconnect command sent; confirmation event returns via Event Mesh. Otherwise FSM appointment was booked in the flow, order dispatched, SSAM technician reconnects and posts the reading to S/4.

8.	S/4 emits UtilitiesContract.MoveIn.Completed; event iFlow sets case to Resolved, posts timeline entry, triggers welcome email (AI-drafted, CSR-approved template).

9.	AI writes case summary; survey link sent; analytics dashboards update.

## 8.10 Architecture and Technical Notes

Replaces CM_ENH_110/150/350/450 with standard flow steps + SBPA decisions — zero core enhancement.

Idempotency: move-in iFlow keyed by case ID; re-submission returns the original MI document.

Legacy letter (Kubra) retained in Wave 1 via B1 file pattern; move to Output Management later.

# 9. New Service with Transfer (NEWT)

Domain: Contract Management. Deployment Wave 1. Composite of Move-Out at the old premise and Move-In at the new premise in one interaction.

## 9.1 Business Purpose

Lets an existing customer move service between premises in one contact: stop at the old address, start at the new one, carry forward identity, credit standing, deposits, budget billing, autopay, and program participation. Value: one call instead of two processes, no service gap, retained enrollment/payment settings, reduced churn at the moment customers most often switch providers or disengage.

## 9.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR runs the Transfer guided activity in CIC0: end-contract view and new-contract view chained; meter data views for both premises (CM_ENH_290/450); MO/MI summaries (CM_ENH_280/CM-090-090-090); address maintenance enhancements for final bill address. |
| Backend transactions | EC60/EC50E + EC55E pair; contract account reused; final bill address via custom address maintenance; deposit transfer manual. |
| Master data | Same BP/BUAG; old and new premise/installation; two contracts (ending, starting). |
| Device management | Move-out reading order at old premise; move-in reading/reconnect at new premise. |
| Billing | Final bill for old contract; new billing period at new premise; budget billing re-basing manual. |
| Service orders | Disconnect (optional) at old premise; reconnect at new if cut. |
| Workflow | Exception workflow when MO/MI dates cross billing runs; manual coordination of the two documents. |

## 9.3 Future State in SAP Service Cloud V2

Customer 360: hub shows both premises; transfer intent detected, one 'Service Transfer' case governs both legs.

Guided process: Old Premise & Stop Date → New Premise & Start Date → Settings Carry-Over (deposit, budget billing, autopay, programs) → Review. One submission orchestrates both backend documents.

Autoflow: parallel branches track MO leg and MI leg independently; case resolves only when both complete; final-bill activity created automatically.

Embedded apps: Premise Finder for the new address; deposit-transfer calculator.

Appointments: up to two FSM bookings (off read / on reconnect) presented in one scheduling panel.

AI copilot: answers proration and final-bill questions; drafts the transfer confirmation covering both addresses.

## 9.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Transfer orchestration | Composite iFlow: Utilities Move-Out API (old) + Move-In API (new) with compensating rollback | S2/A1 |
| Settings carry-over | Contract Account A2X (autopay, budget billing), Security Deposit transfer API | S2 |
| Final read old premise | AMI on-demand read, else FSM order | A1 + A2 |
| Program continuity | Enrollment Center CAP API re-links program records to new installation | S2 |
| Completion | MoveOut.Completed + MoveIn.Completed events joined by event iFlow before case close | A2 |

## 9.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline + Enrollment Center CAP (program re-linking).

Integration Suite content: transfer composite iFlow with saga/compensation (cancel MI if MO fails validation).

## 9.6 AI Opportunities

Intent detection distinguishes 'transfer' from plain stop/start in the first utterance.

AI pre-fills the new address from conversation; validates against GIS candidates.

Predictive: flags transfers into premises with open landlord agreements or shared meters before submission.

NBA: re-confirm autopay/paperless continuation; propose plans available at the new premise (e.g., TOU rate if AMI meter).

Auto-document: single transfer confirmation letter covering final bill estimate and new start details.

## 9.7 Process Automation

Saga orchestration in Cloud Integration — both legs or neither; no orphaned move-outs.

SBPA decision: allowed date overlap/gap window between legs.

Event join (both completion events) auto-closes the case and releases the final bill activity.

Deposit transfer automated when policy allows; SBPA approval task only for exceptions.

## 9.8 User Interface Design (SSCV2)

Two-premise header card (Old → New with dates) on the case.

Single scheduling panel with both appointments where needed.

Carry-over checklist panel (deposit, budget billing, autopay, programs, paperless) with toggle per item.

Timeline shows both legs' events interleaved but tagged OLD/NEW.

## 9.9 End-to-End Process Flow

1.	Customer calls to move; AI intent = transfer; Transfer case opens with old premise pre-selected from the 360.

2.	CSR captures stop date, forwarding/final-bill address; flow validates against billing calendar.

3.	CSR finds new premise (Premise Finder), sets start date; SBPA validates gap/overlap.

4.	Carry-over step: flow reads current settings from Contract Account A2X and proposes continuation; CSR confirms with customer.

5.	Submit: composite iFlow executes MO(old) then MI(new) in S/4; document numbers posted to timeline.

6.	AMI final read requested at old premise; reconnect/read at new premise via AMI or FSM/SSAM order as required.

7.	Both completion events arrive on Event Mesh; join condition met; Enrollment Center re-links programs; case resolves.

8.	AI drafts transfer confirmation (both addresses, final bill estimate); CSR approves; sent via email.

## 9.10 Architecture and Technical Notes

Retires CM_ENH_280/290 and the custom MO/MI summary views; the case itself is the summary.

Final-bill address handling uses standard BP address usages instead of the legacy address-maintenance enhancement (CM-090-090-080/150-220).

# 10. Inactive (Move-Out / Account Deactivation) (INA)

Domain: Contract Management. Deployment Wave 1. Counterpart to NEW; also used when a premise is set inactive without a successor occupant.

## 10.1 Business Purpose

Ends supply responsibility at a premise: final reading, contract end, final bill, deposit release/settlement, optional physical or remote disconnection, and premise status set to vacant/inactive. Value: stops unbilled consumption and revenue leakage at vacancy, releases deposits per regulation, and provides clean premise status for the next move-in.

## 10.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR runs End Contract guided activity; end-contract meter data (CM_ENH_290); end-contract notification (CM_ENH_390); cancel/correct via CM_ENH_120/220 when dates change. |
| Backend transactions | EC55E/EC60 move-out; final read via EL01/EL28 or estimate; FPSEC deposit release; dunning/collection checks (FPL9). |
| Master data | Contract ended; installation stays; premise flagged vacant; BP account relationship retained for final receivable. |
| Device management | Move-out reading order; optional disconnection (EC85) for vacancy or landlord policy. |
| Billing | Final bill (EA00 area) with proration; deposit applied to closing balance; refund via FI-CA. |
| Service orders | Disconnection order where policy or non-pay history dictates; truck roll for non-AMI meters. |
| Workflow | Workflow for implausible final reads and returned refunds; letter generation via print vendor. |

## 10.3 Future State in SAP Service Cloud V2

Customer 360: hub shows contract, balance, deposit; Move-Out case type with stop-date validation and landlord-agreement awareness (auto-revert to owner where an agreement exists).

Guided process: Stop Date → Final Address & Refund Method → Disconnection Decision (policy-driven) → Review; AI copilot explains final-bill timing and deposit rules.

Autoflow: submits move-out, requests AMI final read, monitors final billing event, creates refund follow-up activity if a credit remains after settlement.

Service orders: disconnection order only when SBPA policy says physical cut (vacancy risk, non-AMI); otherwise AMI remote disconnect.

Timeline & case summary: final read value, final bill number, deposit settlement all posted as events; AI wrap-up summary.

## 10.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Move-out execution | Utilities Move-Out API via iFlow | S2 |
| Final read | AMI on-demand read API; fallback FSM order + SSAM completion | A1 + A2 |
| Remote disconnect | AMI head-end disconnect; AMI.RemoteDisconnect.Confirmed event | A1 + A2 |
| Deposit settlement / refund | FI-CA Security Deposit + Refund APIs | S2 |
| Landlord revert | SBPA decision + Move-In API for owner allocation (automatic) | A1 |
| Final bill issued | UtilitiesBillingDocument.Created event filtered to final bills → case close | A2 |

## 10.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline; SBPA decisions for disconnect policy and landlord agreements; no extra CAP persistence.

## 10.6 AI Opportunities

Intent detection: distinguishes stop-service from transfer early to route to the right flow.

Predictive final bill estimate presented during the call (consumption-to-date + proration).

Sentiment monitoring — move-outs correlate with complaints; negative sentiment prompts save/retention offer where applicable.

Auto-generated closing statement letter (EN/ES).

Anomaly detection on final reads vs. consumption history before they hit billing exceptions.

## 10.7 Process Automation

Landlord auto-revert: SBPA rule creates owner move-in without CSR action.

AMI-first policy: remote disconnect replaces truck rolls; FSM order created only on AMI failure event.

Refund follow-up activity auto-created when final bill settles in credit; refund executed via FI-CA API after approval rule.

Case auto-close on final-bill event; no agent disposition needed.

## 10.8 User Interface Design (SSCV2)

Move-Out case with stop-date picker showing billing-cycle context.

Refund method panel (check/ACH) with masked bank entry per data-protection standard.

Disconnection decision panel shows the policy outcome and reason (read-only for CSR).

Timeline: MO doc → final read → final bill → deposit settlement → refund.

## 10.9 End-to-End Process Flow

1.	Customer requests stop service; Customer Hub verifies identity and shows premises/contracts.

2.	CSR opens Move-Out case; captures stop date and forwarding address; SBPA validates date and landlord agreement.

3.	Submit: iFlow executes Move-Out in S/4; MO document on timeline.

4.	AMI final read requested; if premise policy requires, remote disconnect issued; confirmations arrive as events. Non-AMI: FSM order booked in flow; SSAM tech reads/cuts and completes to S/4.

5.	S/4 final billing runs on schedule; final bill event received; deposit auto-settled; refund activity triggered if credit.

6.	Case resolves; AI summary and closing letter (EN/ES) sent; premise shows Vacant in the hub for the next NEW interaction.

## 10.10 Architecture and Technical Notes

CM_ENH_390/120/220 (notifications, cancel end-contract) replaced by case status model + standard cancellation path calling the Move-Out reversal API.

Date-change/cancellation is a case sub-flow, not a new interaction record — preserves one thread of history.

# 11. Identify Connection Object (ICO)

Domain: Master Data. Deployment Wave 1. A lookup/qualification process — usually no backend change; feeds NEW, CCO, LITE, SC5G and field processes.

## 11.1 Business Purpose

Locates and confirms the correct connection object (structure/building) and premise for an address the customer describes — resolving ambiguity from unit numbers, rural addresses, new plats, and GIS mismatches. Value: prevents mis-keyed move-ins, wrong-premise field orders and billing errors; qualifies whether service exists before quoting construction (CCO).

## 11.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR searches in CIC0 by address/BP/meter; falls back to ES-series display transactions; phone coordination with records/GIS team for misses; result manually noted in the interaction record. |
| Backend transactions | ES57/ES61/ES31 display chains; EG-series device display to cross-check meters; regional structure (city/street) tables. |
| Master data | Connection object, premise, installation, device location; regional structure; GIS reference held externally. |
| Device management | Device number often used as reverse lookup key when address fails. |
| Billing | None. |
| Service orders | None; unresolved cases handed to back office by email. |
| Workflow | None formalized — a gap causing lost context. |

## 11.3 Future State in SAP Service Cloud V2

Customer 360 / Premise Finder: embedded CAP app with fuzzy search (address, BP, meter, pole/light number) and GIS map overlay; candidate list with confidence scores.

Guided process: lightweight — usually an activity on the interaction, escalating to a 'Premise Identification' case only when unresolved (missing/incorrect master data).

Autoflow: unresolved case routes to the master-data team queue with the search context attached; resolution updates feed back to the requesting case (NEW/CCO etc.).

Knowledge & AI: copilot interprets vague descriptions ('the barn behind 4415 County Rd 9') into structured search parameters.

## 11.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Fuzzy premise search | ZC4U_PREMISE_FINDER CAP → Utilities Connection Object/Premise A2X + HANA fuzzy index + GIS WMS/REST | S1 |
| Reverse device lookup | Utilities Device A2X (device → installation → premise) | S1 |
| Master data fix | Connection Object/Premise change APIs (back-office execution) | S2 |
| Resolution feedback | Case relationship in SSCV2; Premise.Corrected custom event | A2 |

## 11.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP + HANA Cloud (fuzzy search index, nightly-synced address snapshot) — the main delta.

GIS integration via Integration Suite (Open Connectors/REST).

No SBPA, no Event Mesh criticality; AI baseline only.

## 11.6 AI Opportunities

Natural-language location parsing into structured search (landmark, directional, unit).

Duplicate-connection-object detection suggestions when two objects score near-identically.

Knowledge retrieval: territory maps, addressing conventions, annexation notes.

Auto-summary of the identification trail into the parent case.

## 11.7 Process Automation

Nightly HANA Cloud sync job (CDS extraction of connection object/premise/address) keeps the fuzzy index fresh; delta via BusinessPartner/Premise change events.

Auto-attach: chosen premise is written into the requesting flow (NEW/CCO/LITE) without re-keying.

Unresolved-case SLA automation: SBPA reminder/escalation on master-data queue.

## 11.8 User Interface Design (SSCV2)

Premise Finder panel: search box + map + ranked results (address, CO number, premise type, active contracts, meter).

'Use this premise' action injects the selection into the active guided flow.

Escalation button creates the Premise Identification case pre-filled with the search history.

## 11.9 End-to-End Process Flow

1.	During any interaction, CSR opens Premise Finder from the Customer Hub or a flow step.

2.	CSR enters partial/ambiguous address or meter/pole number; AI normalizes; CAP service searches HANA index + live A2X validation; map shows candidates.

3.	CSR confirms with the customer using map/landmarks; selects the premise; selection flows into the parent process.

4.	If no candidate is correct: CSR raises Premise Identification case; master-data team corrects/creates data in S/4 (or triggers CCO); correction event closes the case and notifies the requester.

## 11.10 Architecture and Technical Notes

This process's deliverable is the reusable Premise Finder component consumed by CCO, NEW, LITE, SC5G, PVI chapters.

Read-mostly: aggressive caching allowed; live validation only on final selection.

# 12. Create Connection Object (CCO)

Domain: Master Data. Deployment Wave 1. Creates the structural master data enabling first-time service at a new location; upstream of construction/new-business processes.

## 12.1 Business Purpose

Creates a new connection object (and usually premise) for a building/structure not yet in the system — new construction, subdivisions, cell sites, lighting points. Value: correct address/GIS-anchored master data from day one; unblocks move-ins, construction work orders and unmetered service; avoids the billing and dispatch errors that follow badly created objects.

## 12.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR/back office keys ES55 (connection object) and ES60 (premise) style creates in ECC after a CIC0 interaction; address checked manually against regional structure; GIS updated separately later (drift risk). |
| Backend transactions | ES55/ES56, ES60/ES61; regional structure maintenance where street missing; notes to records team. |
| Master data | Connection object (with address, political/regional data), premise(s), later installation; owner/landlord BP relationship optionally. |
| Device management | None at creation; device location added when service is built. |
| Billing | None until installation/contract exist. |
| Service orders | Follow-on construction/new-business order created separately in PM/CS. |
| Workflow | Paper/email handoff between contact center, records, and engineering; no status visibility. |

## 12.3 Future State in SAP Service Cloud V2

Guided process: 'New Connection Object' case; steps: Address Entry (with postal + GIS validation) → Duplicate Check (Premise Finder) → Structure Details (type, units) → Owner/Builder Party → Review & Create; creation itself may be restricted to master-data role with CSR raising the case.

Autoflow: on approval, autoflow calls the create APIs, then optionally spawns a Construction/New-Business follow-up case linked to a PM order.

Embedded app: Premise Finder in 'create mode' — pin placement on map writes geo-coordinates to the connection object.

Timeline: address validation result, duplicate-check evidence, creation documents all recorded for audit.

## 12.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Address validation | Postal validation service (Open Connectors) + regional structure check API | S1 |
| Duplicate check | ZC4U_PREMISE_FINDER fuzzy search | S1 |
| Create objects | Utilities Connection Object A2X create + Premise A2X create via one orchestrated iFlow | S2 |
| Owner party | API_BUSINESS_PARTNER (owner/landlord role + relationship) | S2 |
| GIS sync | ConnectionObject.Created event → GIS adapter iFlow | A2 |
| Construction follow-up | Maintenance Order API (new-business order) linked to case | A1 |

## 12.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP Premise Finder (create mode) + HANA Cloud; SBPA approval step (master-data governance) — four-eyes on creation by CSR-initiated cases.

Open Connectors for postal address validation.

## 12.6 AI Opportunities

Address normalization/standardization (USPS format) with confidence scoring before create.

Duplicate-risk warning: AI compares new request to near-match existing objects.

AI-assisted form completion from builder emails/site plans attached to the case.

Auto document: creation confirmation to builder/requestor with object numbers and next steps.

## 12.7 Process Automation

SBPA approval workflow (master-data steward) with auto-approve rule for validated, non-duplicate, in-territory addresses.

Creation iFlow chains CO → premise → GIS event in one transaction scope.

Missing street/regional structure detected → sub-case to data team auto-created.

## 12.8 User Interface Design (SSCV2)

Case with address form + live validation states; map pin for geo-coordinates.

Duplicate-check results panel must be acknowledged before submit (audit).

Linked-cases panel showing follow-on construction case and its status.

## 12.9 End-to-End Process Flow

1.	Builder/customer requests service at a new structure; CSR searches (ICO flow) and confirms nothing exists.

2.	CSR opens New Connection Object case; enters/validates address; map pin set; structure details and owner party captured.

3.	Duplicate check acknowledged; case submitted; SBPA routes to steward or auto-approves per rule.

4.	Autoflow creates connection object + premise in S/4; numbers posted to timeline; GIS sync event published.

5.	Optional construction case + PM order created and linked; requester notified with confirmation document.

6.	Case closes; premise immediately findable by NEW/LITE/SC5G flows.

## 12.10 Architecture and Technical Notes

Governance choice (Explore decision): CSR direct-create vs. steward-approve — architecture supports both via the SBPA rule.

Regional structure gaps remain a core-side (S/4 customizing) dependency; tracked as sub-case type.

# 13. Custom Due Date (CDD)

Domain: Billing & Finance. Deployment Wave 1. Small transactional process, ideal early automation win and self-service candidate.

## 13.1 Business Purpose

Aligns the customer's bill due date with their income schedule (e.g., fixed-income customers paid on the 3rd) by setting a preferred due date / payment condition on the contract account. Value: fewer late payments and dunning events, lower call volume, measurable satisfaction gain for payment-stressed customers; regulatory expectation in several states for senior/fixed-income customers.

## 13.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR checks eligibility manually (account standing, one change per 12 months), then changes payment terms on the contract account (CAA2) or requests back office to; notes in interaction record. |
| Backend transactions | CAA2 contract account change; FPL9 to review standing; eligibility rules in agents' heads / job aids. |
| Master data | Contract account payment condition / due-date parameters. |
| Device management | None. |
| Billing | Next bill onwards uses new due date; mid-cycle proration confusion is common call driver. |
| Service orders | None. |
| Workflow | None; occasional back-office queue via email for blocked accounts. |

## 13.3 Future State in SAP Service Cloud V2

Guided process: two-minute 'Due Date Change' case: current due date shown → eligibility auto-checked (SBPA) → new date selected from allowed values → immediate confirmation. Fully auto-resolvable.

Autoflow: eligibility pass triggers the account update synchronously; case auto-closes with confirmation activity; ineligible outcomes create an explained decline with alternatives (payment arrangement NBA).

Self-service first: identical flow exposed in the portal/IVR via API — CSR path becomes the assisted fallback.

AI copilot: explains which bill the change takes effect on and interaction with autopay/budget billing.

## 13.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Eligibility | SBPA Decision (standing, frequency limit, program conflicts) fed by FI-CA open items read | S1 |
| Account update | Contract Account A2X update (due-date/payment condition fields) | S2 |
| Confirmation | ContractAccount.Changed event → timeline + letter/email | A2 |

## 13.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline only; SBPA Decisions is the key component. Strong candidate for Build Apps self-service form.

## 13.6 AI Opportunities

Intent detection routes 'my bill is always due before payday' straight into the flow.

NBA cross-offer: budget billing/autopay when due-date stress signals hardship; EAPR/EnergyHelp referral on stated hardship.

Auto-generated bilingual confirmation stating the first bill affected.

## 13.7 Process Automation

End-to-end straight-through processing for eligible accounts (target >90% no-touch via self-service and IVR).

Frequency-limit and standing rules in SBPA decision tables (business-maintained).

Batch guardrail: S/4 job validates due-date parameters against portion schedules; conflicts emit event → back-office case.

## 13.8 User Interface Design (SSCV2)

Compact case layout: account card, current vs. new due date selector (calendar restricted to allowed days), effective-bill banner.

Decline view shows the rule that failed in plain language + NBA alternatives.

## 13.9 End-to-End Process Flow

1.	Customer asks to move the due date (call/portal/IVR).

2.	Flow reads account standing (S1), runs SBPA eligibility; allowed dates displayed.

3.	Customer picks date; Contract Account A2X updated synchronously; S/4 recalculates due-date determination for future bills.

4.	Change event confirms; case auto-closes; bilingual confirmation sent stating the first affected bill.

## 13.10 Architecture and Technical Notes

Pilot process for the straight-through pattern reused by MRA and parts of EHLP.

Due-date logic itself (proration, cycle interaction) stays 100% in FI-CA — front end only sets released fields.

# 14. Change Meter (Meter Exchange) (CM)

Domain: Device Management. Deployment Wave 2. The template for all field-executed device processes; CMT and MMDV specialize it.

## 14.1 Business Purpose

Replaces a meter at a service point — failure, damage, periodic/compliance exchange, customer-requested test, or AMI upgrade — while preserving billing continuity (closing read on the old device, starting read on the new). Value: metering accuracy and revenue assurance, regulatory compliance with test/exchange schedules, and AMI rollout enablement.

## 14.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR logs the request in CIC0 (often from a high-bill or no-display complaint), creates a service notification, coordinates appointment by phone; status checks require calling dispatch. |
| Backend transactions | IW51/IW31 notification/order or IS-U work management order; EG33-style device replacement posted after the visit; EL28 read entry; billing block/release around the exchange. |
| Master data | Device, device location, installation, register relationships; device category/certification data. |
| Device management | Physical replacement; old device to inspection lot/warehouse; new device from serialized stock (MM/PM integration). |
| Billing | Closing/starting reads validated; estimated if missed; billing block until plausible; proration across devices in the period. |
| Service orders | PM/CS service order dispatched via legacy mobile (custom zws_* web services per the existing FSM/EAM interface inventory). |
| Workflow | Paper/manual fallback; exceptions (no access, dog, cut seal) handled by dispatcher phone calls. |

## 14.3 Future State in SAP Service Cloud V2

Customer 360: device panel shows meter, install date, last reads, AMI comms status (from head-end) — often resolving 'broken meter' calls without a truck roll via remote ping.

Guided process: 'Meter Exchange' case: Diagnose (AMI ping step) → Justify (reason codes drive SLA/priority) → Appointment (FSM slots) → Confirm. Knowledge panel surfaces test-request policy and fees.

Service order & appointment: flow creates the S/4 service order via API; FSM books the slot the customer chose; SSAM executes with barcode scan of old/new serials and reads.

Autoflows & timeline: dispatch, en-route, completed statuses stream to the timeline from FSM events; customer gets SMS updates automatically.

AI copilot: summarizes device history and prior exchanges; recommends remote diagnostics before dispatch.

## 14.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Remote diagnosis | AMI head-end ping/on-demand read via iFlow; result to flow in-session | S2 |
| Order creation | Maintenance/Service Order API with device + premise reference | A1 |
| Appointment | FSM Booking API (slot query + reserve) linked to order | S2 |
| Field execution | S/4→FSM order sync (standard connector); SSAM mobile completion: serials, reads, photos | Standard |
| Device replacement posting | Device Installation/Removal (replacement) service triggered by order completion in S/4 | A2 |
| Billing continuity | UtilitiesDevice.Replaced event → billing readiness check; MeterReadingDocument validation | A2 |
| Case closure | MaintenanceOrder.Completed event → case resolve + customer notification | A2 |

## 14.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline + Mobile Services (SSAM); FSM subscription. No CAP persistence; AMI diagnostic iFlow is the notable integration asset.

## 14.6 AI Opportunities

Remote-first recommendation: AI evaluates AMI comms/read history and proposes remote resolution before booking a truck.

Predictive meter failure: AI Core model on read-gap/comms telemetry proactively creates exchange cases (proactive service).

Case summarization including field technician notes from SSAM.

Photo analysis (meter condition, tamper indication) from SSAM attachments flagged for revenue protection.

Customer sentiment on high-bill-driven exchanges feeds complaint prevention.

## 14.7 Process Automation

AMI ping as automatic first step — auto-closes 'meter broken' cases when device is healthy and read is current (with customer explanation).

Event-driven status: every FSM/S/4 status change updates the case; zero dispatcher phone calls.

Auto-scheduling within SLA windows by reason code (SBPA decision: failure=48h, test request=10 business days).

Post-completion background validation in S/4 (read plausibility) — exception event opens a billing sub-case instead of silent estimate.

## 14.8 User Interface Design (SSCV2)

Device panel with comms status pill (Online/No Comms/Last read date) and 'Ping meter' action button.

Appointment panel: FSM slots calendar with customer-preference capture.

Service Order panel: order number, status ribbon (Created→Dispatched→En route→Complete), technician ETA.

Timeline merges customer contacts, AMI results, and field events in one thread.

## 14.9 End-to-End Process Flow

1.	Customer reports meter issue / high bill; CSR opens Meter Exchange case from the device panel.

2.	Flow pings meter via AMI head-end; result shown in-session; if healthy and read current → AI explains, case closes as resolved-remote.

3.	If exchange justified: reason code set; SBPA returns SLA; FSM slots offered; customer books.

4.	Autoflow creates S/4 service order; order syncs to FSM; dispatched to technician (or contractor).

5.	SSAM technician: scans old serial, records removal read, installs new device, scans serial, start read, photo; completes order offline-capable.

6.	Completion posts to S/4: device replacement + reads recorded; UtilitiesDevice.Replaced and Order.Completed events publish.

7.	Event iFlow resolves the case, sends completion SMS/email; billing readiness check passes; next bill prorates across both devices.

8.	AI writes wrap-up summary incl. technician notes; revenue-protection flag raised if tamper photo detected.

## 14.10 Architecture and Technical Notes

Retires the legacy zws_* custom web-service layer (order_retrieve, task_confirmation, meter_read, equipment_get_detail) in favor of standard S/4↔FSM↔SSAM integration.

Serialized device stock remains pure S/4 MM/PM; front office never touches inventory directly.

# 15. Change Meter with Transformers (CT/PT Exchange) (CMT)

Domain: Device Management. Deployment Wave 2. Specialization of CM for transformer-rated (commercial/industrial) metering installations.

## 15.1 Business Purpose

Replaces metering equipment at transformer-rated services where current/potential transformers (CTs/PTs), multipliers and wiring must be managed together with the meter. Errors here scale by the transformer factor — a wrong multiplier misbills by orders of magnitude — so the process exists to guarantee engineering-grade accuracy on the utility's largest revenue accounts.

## 15.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | As CM, but CSR coordinates with metering engineering; appointment windows negotiated with the business customer (shutdown may be needed); longer lead times tracked manually. |
| Backend transactions | Device replacement plus register factor / transformation ratio maintenance; device group (meter+CTs+PTs) handled via related equipment; billing factors on installation. |
| Master data | Device group: meter, CTs, PTs as related devices; register with multiplier; installation billing factors. |
| Device management | Multi-device exchange; test results (ratio/burden) recorded; certification tracking on instruments. |
| Billing | High-value validation; billing block until engineering verifies factors; back-billing risk if wrong. |
| Service orders | PM order with metering-engineering work center; sometimes joint crew (line + metering). |
| Workflow | Manual engineering review step; spreadsheet tracking of CT/PT inventory and test certificates. |

## 15.3 Future State in SAP Service Cloud V2

Guided process: extends the CM flow with an Engineering Review stage (SBPA approval by metering engineering before dispatch) and a Factor Verification stage after completion; case cannot resolve until factors verified.

Customer 360: commercial account view with account team, demand history, and installed device group visualization.

Appointments: coordinated scheduling — FSM books a multi-resource appointment (metering tech + engineer) with customer-outage window agreement captured on the case.

AI copilot: cross-checks entered CT ratios/multipliers against nameplate photos and historical factors before billing release.

## 15.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Engineering approval | SBPA workflow task to metering engineering with device-group snapshot | A1 |
| Device group replacement | Device APIs for each component + register factor update service (ZAPI wrapper if standard gap) | S2/A2 |
| Multi-resource booking | FSM Booking API with crew requirements | S2 |
| Factor verification | Post-completion SBPA task; billing release via Installation/Device update API | A1 |
| Billing guard | Billing block set/released via API; UtilitiesDevice.Replaced event gated by verification | A2 |

## 15.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Baseline + SBPA (two workflow stages) + Mobile Services/SSAM. Optional CAP micro-service for CT/PT certification registry if not modeled in S/4 PM.

## 15.6 AI Opportunities

Nameplate photo extraction (SSAM images) → ratio/serial auto-capture, compared to keyed values.

Anomaly detection: post-exchange consumption vs. history; deviation beyond tolerance opens investigation before invoicing.

Predictive: instrument-certification expiry drives proactive exchange cases.

Auto-generated customer outage-notice document for the agreed shutdown window.

## 15.7 Process Automation

Two-stage SBPA gate (pre-dispatch engineering, post-completion factor verification) replaces spreadsheet/e-mail review.

Billing block automatically set at order creation and released only by the verification task outcome.

First-bill-after-exchange watchdog: background comparison job emits event if billed demand/consumption implausible.

## 15.8 User Interface Design (SSCV2)

Device-group panel visualizing meter + CTs + PTs with factors and certification dates.

Approval status chips (Engineering ✓ / Verification pending) on the case header.

Outage-window agreement panel (date, duration, customer signatory).

## 15.9 End-to-End Process Flow

1.	Commercial customer or account manager requests exchange (or proactive certification-expiry case auto-created).

2.	CSR/account team captures need; flow snapshots device group; SBPA engineering approval with design of new metering package.

3.	Multi-resource FSM appointment within agreed outage window; customer outage notice auto-generated and sent.

4.	Crew executes via SSAM: removals, installs, test results, nameplate photos; order completes to S/4.

5.	Device replacements + factors posted; billing block holds; AI cross-checks photos vs. keyed factors; SBPA verification task to engineering.

6.	Verification approved → billing block released → events resolve the case; first-bill watchdog monitors the next invoice.

## 15.10 Architecture and Technical Notes

Factor maintenance API must be validated in Explore — likely the one ZAPI (RAP released custom API) needed in this domain.

Highest revenue-assurance ROI of the device processes; instrument the watchdog metrics from day one.

# 16. Device to BDD (Billing Determinant Assignment) (MMDV)

Domain: Metering / AMI. Deployment Wave 2. Back-office-centric process ensuring a device's data feeds the correct billing determinant database (BDD)/MDM channel so interval/register data becomes billable.

## 16.1 Business Purpose

Assigns or corrects the linkage between a physical device and the billing determinant record set (BDD) — register-to-rate mapping, interval channel to profile allocation, MDM synchronization — after new installs, exchanges, or AMI migrations. Value: prevents 'installed but not billing' revenue leakage and estimated-read pileups; keeps AMI interval data usable for TOU/demand billing.

## 16.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | Rarely customer-initiated: billing exceptions or CSR-noticed anomalies logged in CIC0 and emailed to metering back office; agents lack visibility into resolution. |
| Backend transactions | Register relationship / rate data maintenance on installation (ES31 area); profile allocation in EDM; manual reconciliation reports between ECC, MDM and head-end. |
| Master data | Device, registers, installation facts, EDM profiles, MDM channel mapping. |
| Device management | Logical (register/channel) changes only; no field visit typically. |
| Billing | Billing blocked or estimating until mapping fixed; back-billing after correction. |
| Service orders | None usually; occasional field verify order. |
| Workflow | Email/spreadsheet queues; no SLA tracking. |

## 16.3 Future State in SAP Service Cloud V2

Case-first back office: 'Device-to-BDD' case type raised automatically by reconciliation events (device installed but no billable channel) or manually from a billing-exception case; CSR-visible status ends the black hole.

Guided process (back-office persona): Discrepancy view (S/4 vs. MDM side-by-side from CAP reconciliation service) → Correction proposal → Apply → Verify next read billable.

Autoflow: applies register/profile corrections via APIs, requests an MDM re-sync, then watches for the next validated read event before closing.

AI: proposes the correction by pattern-matching the discrepancy against resolved historical cases.

## 16.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Reconciliation detection | ZC4U_RECON CAP job comparing S/4 device/installation vs. MDM channel inventory (both via API) → custom event Device.BDDMismatch | B1/A2 |
| Register / rate data fix | Installation A2X (facts, register relationship) update; Device A2X | S2 |
| Profile / channel sync | MDM vendor API via iFlow; AMI head-end channel config where applicable | S2/A1 |
| Verification | MeterReadingDocument/interval-data event proves billable flow resumed → case close | A2 |

## 16.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP + HANA Cloud reconciliation service (ZC4U_RECON) is the core delta; Work Zone tile for the metering back office; Event Mesh custom topics.

## 16.6 AI Opportunities

Correction recommendation from historical case corpus (retrieval over resolved cases).

Leakage quantification: AI estimates unbilled kWh/$ per open mismatch to drive queue priority.

Auto-summarization of technical discrepancy into customer-comprehensible language when linked to a customer case (high-bill/estimate complaints).

## 16.7 Process Automation

Daily reconciliation job auto-creates/auto-closes mismatch cases — no human detection loop.

Priority scoring (unbilled value × age) via decision service orders the queue.

Straight-through fix for known-pattern mismatches (e.g., exchange posted in S/4 but channel not re-linked in MDM) with audit trail; human review only for novel patterns.

## 16.8 User Interface Design (SSCV2)

Back-office workspace (Work Zone/SSCV2 agent desktop): mismatch queue with $ leakage column.

Side-by-side compare panel: S/4 registers/facts vs. MDM channels with diff highlighting.

One-click 'Apply proposed fix' with preview of API calls.

## 16.9 End-to-End Process Flow

1.	Reconciliation job detects a device installed 5 days ago with no billable channel; publishes Device.BDDMismatch; case auto-created, priority scored.

2.	Back-office analyst opens case; compare panel shows the diff; AI proposes re-link + fact correction.

3.	Analyst applies (or automation already did for known pattern); iFlows update Installation facts in S/4 and channel mapping in MDM; re-sync requested.

4.	Next interval/register read arrives and validates; billable event observed; autoflow closes case and, if a customer case was linked, posts a resolution note and triggers corrected-bill communication.

## 16.10 Architecture and Technical Notes

Interpretation of legacy 'BDD' confirmed as billing-determinant mapping during Explore; if it instead denotes a specific historical system, only the MDM adapter changes — architecture is identical.

This process is the systemic fix for estimate/leakage complaints that today surface as CM or COCO calls.

# 17. Meter Reading Application (English / Spanish) (MRA)

Domain: Metering. Deployment Wave 2. Bilingual capture of customer-supplied meter readings; shrinking with AMI coverage but retained for non-AMI pockets, opt-outs, and verification reads.

## 17.1 Business Purpose

Lets customers submit meter readings — inbound call, IVR, portal, or mobile — when a scheduled read was missed, estimated, or disputed, in English or Spanish. Value: fewer estimated bills and re-bills, fewer field re-read orders, regulatory compliance with customer-read rights, and service equity through language parity.

## 17.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR takes the reading verbally, keys it against the meter reading order/document (EL28), handles plausibility errors ad hoc; Spanish handled by bilingual agents/interpreter line; paper cards still exist. |
| Backend transactions | EL01/EL28 order and single entry; plausibility per validation class; implausible reads to EL... correction worklists. |
| Master data | Meter reading document, register data, validation classes. |
| Device management | None. |
| Billing | Accepted read replaces estimate; triggers bill or correction; implausible reads stall in back-office worklists. |
| Service orders | Field re-read order when disputes persist. |
| Workflow | Back-office worklist for implausible reads; no customer feedback loop on rejection. |

## 17.3 Future State in SAP Service Cloud V2

Omnichannel & bilingual by design: portal/mobile (Build Apps) and IVR submit through the same API as the CSR flow; all texts, validations and confirmations localized EN/ES from one definition.

Guided process (assisted path): account → register identification (photo of dial layout shown) → reading entry → instant plausibility verdict → confirmation with billing impact statement.

Photo path: customer uploads meter photo; AI extracts the reading (vision model via Gen AI Hub), customer confirms digits — removing keying errors and register confusion.

Autoflow: accepted read posts immediately; implausible read triggers guided re-check (photo request) before ever reaching a back-office worklist; persistent dispute auto-offers a field re-read appointment.

## 17.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Open read expectation | Meter Reading Document A2X (read open orders/expected reads) | S1 |
| Submit reading | Meter Reading Document A2X create/update with source=customer; validation verdict returned synchronously | S2 |
| Photo extraction | Gen AI Hub vision extraction service (CAP-wrapped), confidence returned to flow | S2 |
| Re-read order | Service Order API + FSM booking on persistent dispute | A1 |
| Bill impact | Billing simulation API (optional) to state 'your bill will be ~$X' | S1 |

## 17.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Build Apps (customer mobile/portal form, EN/ES) + Gen AI Hub vision extraction; baseline integration otherwise.

## 17.6 AI Opportunities

Vision extraction of reads from photos with register-type awareness (dial vs. odometer vs. digital).

Plausibility explanation in plain language ('this is lower than last month's read — meters can't run backwards') in EN/ES.

Fraud/anomaly signals: repeated low customer reads vs. AMI neighbors flagged to revenue protection.

Intent detection in Spanish natively — no translation hop for routing.

## 17.7 Process Automation

Straight-through: valid read → post → (re)bill trigger → confirmation, zero agent touch on self-service (target >85%).

Photo-first retry loop automated before human review; back-office worklist becomes exception-only.

Scheduled reminder automation: customers in customer-read cycles get SMS with deep link before due date (SBPA schedule).

## 17.8 User Interface Design (SSCV2)

CSR: compact reading panel with register images, last 12 reads sparkline, verdict banner.

Customer (Build Apps): 3-screen flow — identify, photo/enter, confirm; full ES parity; accessibility WCAG 2.1 AA.

Dispute path shows appointment slots inline when field re-read offered.

## 17.9 End-to-End Process Flow

1.	Customer receives estimated bill or reminder; opens portal link (EN/ES) or calls.

2.	Flow retrieves expected read window and register layout from S/4; customer photographs meter; AI extracts digits; customer confirms.

3.	Reading submitted via API; validation verdict synchronous: accepted → posted, bill/correction triggered; implausible → guided re-check with explanation.

4.	Persistent implausibility → field re-read order + FSM appointment offered; SSAM tech read resolves.

5.	Confirmation (EN/ES) states the billing impact; case (if any) auto-closes on billing event.

## 17.10 Architecture and Technical Notes

Language architecture: single flow definition, localized resource bundles — never two parallel flows (legacy EN/ES duplication retired).

Same submission API serves IVR DTMF path; verdict codes mapped to IVR prompts.

# 18. PV Install (Solar Interconnection) (PVI)

Domain: Distributed Energy Resources. Deployment Wave 4. The most cross-functional process: customer program, engineering study, field work, device change and billing change in one lifecycle.

## 18.1 Business Purpose

Manages residential/commercial rooftop-solar interconnection from application through permission-to-operate (PTO): application intake, technical/engineering review, agreement execution, meter exchange to bidirectional/net meter, installation inspection, PTO issuance, and switch of the billing arrangement to net metering / DER tariff. Value: regulatory-mandated interconnection timelines, DER growth handling without headcount growth, accurate net billing from day one, and grid-model data quality (DER register).

## 18.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR logs interest in CIC0 and mails/emails forms; status calls are frequent because the process spans email, spreadsheets and engineering tools; installer (third party) calls in for status too. |
| Backend transactions | No coherent system: interaction records + Z-tables/spreadsheets; net-meter exchange as CM variant; rate change keyed at PTO; EDM profile setup for net metering manually. |
| Master data | BP (customer + installer as partner), premise, installation; new bidirectional device; DER technical data poorly structured. |
| Device management | Meter exchange to bidirectional; possibly production meter added (second register set). |
| Billing | Rate/fact change to NEM tariff at PTO date; retroactive corrections common when dates slip. |
| Service orders | Inspection order + meter exchange order; sequencing errors cause repeat visits. |
| Workflow | Email between contact center, engineering, field, billing; no SLA instrumentation despite regulatory clocks. |

## 18.3 Future State in SAP Service Cloud V2

Embedded Interconnection Tracker (ZC4U_INTERCONNECT): CAP app embedded in SSCV2 holding the application, documents, engineering status, agreement, PTO — one status truth for CSR, customer portal and installer portal.

Guided process: stage-gated case: Application Complete → Engineering Review → Agreement → Field Work (meter exchange + inspection) → PTO → Billing Switch; regulatory clock per stage visible on the case.

Autoflows: stage transitions fire the right backend actions automatically (create study task, generate agreement, create exchange order, switch rate at PTO).

Appointments: FSM coordinates exchange + inspection, ideally same visit; installer availability captured via portal.

AI copilot: completeness check of application documents (one-line diagram, spec sheets), status explanations for customers/installers.

## 18.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Application intake | Build Apps/portal → ZC4U_INTERCONNECT CAP; case auto-created via SSCV2 Case API | S2 |
| Engineering study task | SBPA workflow to engineering (or ticket to grid-study tool via Open Connectors) | A1 |
| Agreement generation | Doc generation service (CAP + template) with e-sign via Open Connectors | S2 |
| Meter exchange + inspection | As CM chapter: Service Order API + FSM + SSAM; bidirectional device install | A1/A2 |
| EDM / net metering setup | Installation facts + EDM profile APIs (ZAPI wrapper where needed) at PTO | S2 |
| Billing switch at PTO | Installation A2X rate/fact change effective PTO date; UtilitiesContract event confirms | S2/A2 |
| DER register | DER technical data event to GIS/DERMS; aligns with SAP Distributed Energy Resources content | A2 |

## 18.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Full stack: CAP + HANA Cloud (tracker), SBPA (stage workflow + regulatory clocks), Build Apps (customer/installer portals), Gen AI Hub (document checks), Mobile Services (field).

## 18.6 AI Opportunities

Document completeness/consistency check on application PDFs (extracts inverter model, kW, matches to spec database).

Timeline prediction: AI estimates PTO date from current stage + historical durations; shared proactively.

Auto-drafted status updates to customer and installer at every stage transition.

Post-PTO consumption anomaly check: verifies export registers recording as expected (catches wrong meter programs).

NBA: battery/EV-rate cross-sell at PTO for eligible customers.

## 18.7 Process Automation

Regulatory clock automation: SBPA timers per stage with escalation before breach — the compliance win.

Stage-gate autoflows eliminate the email choreography between five departments.

Installer portal deflects the status-call volume (self-service status from the same tracker).

PTO switch executed as a scheduled autoflow exactly on the PTO date — no retroactive rebills.

## 18.8 User Interface Design (SSCV2)

Case header with stage chevron (Application → … → PTO) and regulatory-clock countdown.

Embedded tracker panel: documents checklist with AI verdicts, engineering status, agreement e-sign status.

Combined field panel: exchange + inspection orders and their FSM statuses.

Installer view (portal) mirrors the same stages, read-only plus document upload.

## 18.9 End-to-End Process Flow

1.	Customer (or installer on their behalf) submits interconnection application via portal; tracker record + SSCV2 case created; documents AI-checked; incomplete items requested immediately.

2.	Application complete → engineering study task; result (approved/conditions/upgrades) recorded; customer informed with AI-drafted explanation.

3.	Agreement generated and e-signed; fees (if any) posted via FI-CA API and paid.

4.	Field stage: FSM schedules bidirectional meter exchange + inspection (same visit where possible); SSAM completion posts device replacement to S/4.

5.	Inspection passed → PTO issued by autoflow: PTO letter generated, EDM/net-metering setup and rate/fact switch executed effective PTO date.

6.	Events confirm billing switch; DER register/GIS updated; case resolves; post-PTO export-recording check runs after first cycle.

## 18.10 Architecture and Technical Notes

Aligns with SAP Distributed Energy Resources / Energy Sharing product direction — tracker designed so DER master data can migrate into standard DER objects as they mature.

Installer is a full BP with portal identity — partner channel, not a note field.

# 19. 5G Smart Cell Device (Small Cell Attachment) (SC5G)

Domain: Unmetered / B2B Attachment Service. Deployment Wave 4. Telecom carriers attaching small-cell equipment to utility poles/streetlights with unmetered or flat-rate power.

## 19.1 Business Purpose

Handles carrier requests to power 5G small-cell installations on utility infrastructure: attachment/service application, engineering approval of the power connection, creation of connection object/premise per site (often poles, not buildings), unmetered or metered service setup, and recurring billing per attachment contract. Value: new B2B revenue stream, contract compliance (master license agreements), accurate per-site inventory of energized attachments.

## 19.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | Carrier account rep emails site lists; CSR/back office create sites one by one (connection object, premise, installation) and key unmetered facts; status tracked in spreadsheets; billing disputes from site-list drift. |
| Backend transactions | ES55/ES60/ES30 chains per site; unmetered installation with wattage-based facts; contract per site or collective account structures. |
| Master data | Connection object per pole/site (geo-coded), premise, unmetered installation, carrier BP with collective/master account. |
| Device management | Usually none (unmetered, calculated load); occasionally metered cabinet. |
| Billing | Flat/wattage-based billing from facts; collective invoicing to carrier; true-up disputes common. |
| Service orders | Make-ready/connection work orders in PM, loosely coupled. |
| Workflow | Email + spreadsheet; no joint status view with the carrier. |

## 19.3 Future State in SAP Service Cloud V2

B2B case + bulk intake: 'Small Cell Attachment' case per site batch; carrier submits site lists via portal/API (Build Apps or direct API onboarding); bulk validation and per-site sub-case fan-out.

Guided process (per site): Site Validation (GIS/pole data, Premise Finder) → Engineering/Make-Ready → Energize (work order) → Billing Activation (facts from the approved load sheet).

Customer 360 for the carrier: account hierarchy view — master agreement, per-site contracts, energized-site count vs. billed count reconciliation panel.

Autoflow: mass-creates connection objects/premises/installations from the validated site list via APIs — the manual keying killer.

## 19.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Bulk site intake | Carrier portal/API → CAP staging (HANA Cloud) with validation; SSCV2 cases fan-out via Case API | S2/B1 |
| Site master data creation | Connection Object + Premise + Installation A2X creates, orchestrated per site by iFlow | S2 |
| Load / facts | Installation facts update from approved wattage sheet (basis for calculated billing) | S2 |
| Make-ready / energize | Maintenance Order API; FSM for crew scheduling; completion event energizes billing start | A1/A2 |
| Collective billing | Contract Account A2X collective account structure; billing events reconcile energized vs. billed | S1/A2 |

## 19.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP + HANA Cloud (site staging + reconciliation), Build Apps carrier portal, SBPA (engineering approvals), baseline integration/Event Mesh.

## 19.6 AI Opportunities

Site-list validation AI: dedupes, geocodes, flags conflicts with existing attachments before staging.

Contract-compliance check: AI compares requested wattage/equipment against master license terms.

Reconciliation insights: energized-but-unbilled and billed-but-decommissioned detection with $ impact.

Auto-generated per-batch status reports to the carrier.

## 19.7 Process Automation

Bulk fan-out and master-data creation fully automated post-validation (per-site human touch only on exceptions).

Billing activation strictly event-driven from energize completion — closes the revenue-leakage gap between field and billing.

Quarterly automated true-up report per carrier from the reconciliation service.

## 19.8 User Interface Design (SSCV2)

Carrier account workspace: batch pipeline board (Received → Validated → Make-Ready → Energized → Billing).

Per-site sub-case with map, pole photo, load sheet, work order status.

Reconciliation panel with drill-down to mismatched sites.

## 19.9 End-to-End Process Flow

1.	Carrier submits site batch (portal/API); CAP staging validates (geo, duplicates, contract terms); batch case + site sub-cases created.

2.	Engineering approves make-ready per site (SBPA); rejected sites returned with reasons on the portal.

3.	Autoflow creates connection object/premise/unmetered installation per approved site; facts loaded from approved wattage.

4.	Make-ready/energize work orders executed via FSM/SSAM; completion events flip each site to Energized and activate billing effective the energize date.

5.	Collective invoice covers energized sites; reconciliation service continuously compares field inventory vs. billed facts; drift creates exception sub-cases.

6.	Batch case closes when all sites terminal (energized or rejected); carrier receives final batch report.

## 19.10 Architecture and Technical Notes

Site ≠ building: connection-object modeling standard for poles (geo-coordinates mandatory, address synthetic) defined once here, reused by LITE.

API-first carrier onboarding (no portal) supported via API Management product with carrier-specific quotas/keys.

# 20. NL_SL Installation (Night Light / Street Light Service) (LITE)

Domain: Unmetered Service. Deployment Wave 4. Flat-rate lighting service for residential night lights and municipal/HOA street lighting.

## 20.1 Business Purpose

Establishes, changes, or removes unmetered lighting service — private area/night lights and street lights — including the physical asset (pole, fixture, lamp/LED type), the unmetered installation, and flat-rate billing per fixture tariff. Value: recurring lighting revenue billed accurately per installed asset base, municipal contract compliance, and outage/repair service on the lighting estate.

## 20.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR logs request in CIC0; availability check informal (calls to district); paper/PDF forms for municipal orders; billing facts keyed manually per fixture type. |
| Backend transactions | Unmetered installation (ES30) with lamp-type facts; asset in PM as equipment/functional location; rental/facility charges via facts. |
| Master data | Connection object (pole), premise, unmetered installation, lighting equipment records; municipal BP with collective accounts. |
| Device management | No meter; fixture/lamp equipment records; LED conversions handled as fact changes. |
| Billing | Flat rate per fixture/tariff schedule; effective-dating errors cause credit/rebill churn. |
| Service orders | Install/repair/removal PM orders; outage repairs via separate telephone process. |
| Workflow | Email between contact center and line districts; municipal orders tracked in spreadsheets. |

## 20.3 Future State in SAP Service Cloud V2

Guided process: 'Lighting Service' case: Location (Premise Finder/pole pick on map) → Fixture Selection (catalog with tariff impact shown live) → Feasibility (district review only when new pole/extension) → Install Order → Billing Activation on completion.

Customer 360: residential customer sees light on their premises; municipal workspace shows the full lighting estate with per-fixture billing status.

Autoflow: creates unmetered installation + facts from the fixture catalog selection; billing starts automatically on install-order completion event (effective-dated correctly).

Repairs (outage): same case family, 'Light Out' fast flow: pole pick → repair order → FSM → completion event closes case; no billing change unless fixture swapped.

## 20.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Pole/site selection | Premise Finder (map mode) + GIS lighting layer | S1 |
| Fixture catalog & tariff | CAP catalog service (fixture ↔ rate facts mapping, business-maintained) | S1 |
| Master data + facts | Connection Object/Premise (if new) + Installation A2X create with facts from catalog | S2 |
| Install / repair order | Maintenance Order API → FSM → SSAM completion | A1/A2 |
| Billing activation | Order.Completed event sets service start; facts effective-dated; billing event confirms | A2 |
| LED conversion program | Bulk fact-change iFlow over estate (batch), reusing SC5G bulk pattern | B1 |

## 20.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP fixture catalog + Premise Finder reuse; Build Apps for municipal bulk requests; baseline otherwise.

## 20.6 AI Opportunities

Photo-based fixture identification on repairs (customer photo → fixture type → parts on the truck).

Outage clustering: multiple 'light out' cases on one circuit merged with a single field order.

Municipal estate insights: burn-hour/tariff anomaly detection, LED conversion savings proposals (NBA for the muni account team).

Auto-generated municipal work summaries and billing-change confirmations.

## 20.7 Process Automation

Billing start/stop strictly from field completion events — eliminates effective-date keying errors.

Fixture catalog maintained by pricing team (no IT change for new LED types) — catalog drives both UI and facts.

Light-out intake fully self-service capable (map pin + photo), straight to FSM order.

## 20.8 User Interface Design (SSCV2)

Map-first case panel (pole pin, fixture card with photo, tariff line).

Fixture catalog picker showing monthly charge delta live.

Municipal estate grid: fixtures, status, monthly charge, open orders; export for city councils.

## 20.9 End-to-End Process Flow

1.	Customer/municipality requests a light (or reports one out) via call or portal map.

2.	CSR/customer picks the pole on the map; fixture selected from catalog; monthly charge shown; feasibility routed to district only when construction is needed.

3.	Autoflow creates master data + facts; install order to FSM; SSAM crew installs fixture, records asset data, completes.

4.	Completion event activates flat-rate billing effective install date; case resolves; confirmation with charge start date sent.

5.	Repairs: 'Light Out' flow creates repair order directly; completion event closes; fixture swaps update facts automatically.

## 20.10 Architecture and Technical Notes

Reuses SC5G pole-site modeling and bulk patterns; the two share the unmetered-service iFlow library.

Legacy FD/TD 'Order Completion – Lighting/Unmetered' functional designs map 1:1 onto the completion-event pattern here.

# 21. HomePower Enrollment (HP)

Domain: Value-Added Programs. Deployment Wave 3. Flagship consumer of the Enrollment Center; the existing Enrollment Center solution design (v2.0) is the foundation for this chapter.

## 21.1 Business Purpose

Enrolls customers in HomePower — the appliance/home-wiring repair protection program billed as a recurring monthly charge on the utility bill. Value: non-commodity recurring revenue, customer stickiness, and a differentiated service brand; requires clean eligibility, disclosure and billing-start handling because it is an optional paid product governed by consumer-protection rules (telemarketing/enrollment consent per legacy business rules).

## 21.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR pitches/handles inquiry in CIC0, checks eligibility from job aids (owner vs. renter, service type, delinquency rules per legacy HomePower business rules), reads disclosure script, keys enrollment into custom CRM tables/Z-transactions; welcome kit letter via print vendor. |
| Backend transactions | Custom enrollment tables + recurring flat charge on the contract account (facts/BB-style charge); delinquency drop letters custom (2002-era HWR letter designs). |
| Master data | BP, contract account, premise (program is premise-bound), custom program participation record. |
| Device management | None. |
| Billing | Monthly program charge line on the utility bill; proration on start/stop; delinquency interaction with program status. |
| Service orders | None at enrollment. |
| Workflow | Custom drop workflows on delinquency; manual reinstatement; consent records on paper/notes. |

## 21.3 Future State in SAP Service Cloud V2

Enrollment Center (embedded CAP app): the single UI for enroll/de-enroll across all programs; HomePower configured as a product with eligibility rules, disclosure content (versioned), price plan, and fulfillment actions.

Guided process: 'HomePower Enrollment' case: Eligibility (SBPA: owner status, service type, standing) → Plan & Disclosure (recorded consent — voice tag or e-consent link) → Billing Setup → Confirmation & Welcome Kit.

Customer 360: programs card shows active enrollments, since-date, monthly charge; NBA chip offers HomePower to eligible non-members.

Autoflow: posts the recurring charge activation to S/4, writes the participation record (CAP + installation fact mirror), schedules welcome kit, sets the effective/cooling-off dates.

Knowledge & AI: coverage Q&A grounded on the program terms document; copilot answers 'is my AC compressor covered?' during the sales conversation.

## 21.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Eligibility | SBPA Decision (owner/renter, service type, arrears rule) + FI-CA standing read | S1 |
| Participation record | ZC4U_ENROLLMENT_CENTER CAP (system of record for participation) + Installation fact mirror via API for billing | S2 |
| Recurring charge | FI-CA / billing fact activation API effective enrollment date (+cooling-off logic) | S2 |
| Consent | Consent record (voice recording reference / e-sign) stored on case + CAP; retention per DPP | S2 |
| Welcome kit | Program.Enrolled event → letter/email iFlow (Kubra/e-delivery) | A2 |

## 21.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Enrollment Center full stack: CAP + HANA Cloud + SAPUI5 embedded app; SBPA decisions; Gen AI Hub for coverage Q&A grounding.

## 21.6 AI Opportunities

Propensity model (AI Core): which callers to offer HomePower — NBA with expected-value ranking.

Coverage Q&A copilot grounded on terms & conditions (vector store) — consistent answers, EN/ES.

Auto-drafted welcome email; consent-script compliance check (was disclosure completed?) from call transcript.

Churn prediction on the program book: at-risk members flagged for retention actions.

## 21.7 Process Automation

Cooling-off / effective-date automation: charge activates only after the regulatory window via scheduled autoflow.

Delinquency-drop rule chain moves from custom ECC workflow to SBPA: dunning event → program suspension/drop decision → customer notice (replaces 2002 custom letters).

Self-service enrollment (portal) with e-consent — same Enrollment Center APIs.

## 21.8 User Interface Design (SSCV2)

Enrollment Center panel embedded in the case: product card, eligibility verdict with reasons, plan/price, disclosure step with consent capture, confirmation.

Programs card on Customer Hub (all enrollments across programs).

Case summary auto-includes plan, price, effective date, consent reference.

## 21.9 End-to-End Process Flow

1.	Customer asks about HomePower (or NBA prompts CSR to offer); Enrollment Center opens inside a HomePower Enrollment case.

2.	Eligibility evaluated live; ineligible → explained + alternatives; eligible → plan and disclosure presented; consent captured (voice tag/e-consent).

3.	Autoflow writes participation (CAP), mirrors the billing fact, activates the recurring charge effective per cooling-off rule.

4.	Program.Enrolled event triggers welcome kit and updates the 360 programs card; case auto-closes with AI summary.

5.	Ongoing: dunning events evaluated by drop rules (see HPDP); membership visible for HPSN service requests.

## 21.10 Architecture and Technical Notes

Participation system-of-record = Enrollment Center (CAP); S/4 holds only the billing-relevant mirror (fact/charge) — the Clean Core replacement for legacy Z-tables.

Existing Enrollment Center Solution Design v2.0 artifacts (data model, APIs) are normative for this chapter.

# 22. HomePower Service Notification (Repair Request) (HPSN)

Domain: Value-Added Programs. Deployment Wave 3. The service-delivery leg of HomePower: member repair requests dispatched to the electrical-contractor network.

## 22.1 Business Purpose

Takes a HomePower member's repair request (home wiring/covered appliance issue), verifies membership and coverage, and dispatches a qualified contractor within program service levels, tracking the claim to completion and cost settlement. Value: the program's promise made real — fast, covered repairs; contractor cost control; exclusion handling (non-covered work quoted separately) per program business rules.

## 22.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR verifies membership in custom tables, checks coverage vs. exclusions list (Word/Excel job aids), creates a service notification, assigns a contractor from a rotation table (custom), phones/faxes the contractor; status by callback. |
| Backend transactions | Custom notification type + contractor assignment tables (legacy 'Contractor Assignment Table'); cost capture manual from contractor field paper. |
| Master data | BP, premise, program participation, contractor vendor records. |
| Device management | None. |
| Billing | Covered work absorbed by program; non-covered work quoted/billed by contractor directly; occasional pass-through charges. |
| Service orders | Service notification/order to external contractor outside the normal utility field workforce. |
| Workflow | Rotation assignment, phone/fax dispatch, paper completion — the biggest modernization gap in the family. |

## 22.3 Future State in SAP Service Cloud V2

Guided process: 'HomePower Repair' case: Membership & Coverage Check (Enrollment Center + coverage rules) → Issue Capture (structured symptoms + photos) → Contractor Dispatch (FSM crowd/partner) → Completion & Settlement.

FSM crowd workforce: contractors onboarded as FSM partner companies with skills/territories; automatic ranked assignment replaces the rotation table; contractor app (FSM mobile) replaces fax/paper.

Coverage rules: exclusions list becomes an SBPA decision + knowledge article pair — one maintained source instead of Word documents.

Timeline & notifications: member gets booking/en-route/complete notifications; CSR sees live status — callback volume collapses.

## 22.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Membership check | Enrollment Center CAP participation read | S1 |
| Coverage decision | SBPA Decision (covered item × exclusion rules) returning covered/quote-first verdict | S1 |
| Contractor dispatch | FSM Service Call + partner assignment APIs; booking window to member | A1/S2 |
| Completion & cost | FSM completion (labor/parts) → iFlow → cost record in CAP + settlement posting (AP or FI-CA netting) | A2 |
| Non-covered quote | Quote record on case; optional pass-through charge via FI-CA API upon member acceptance | S2 |

## 22.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Enrollment Center CAP (membership/claims ledger) + FSM (partner/crowd) are central; SBPA coverage decisions; baseline integration.

## 22.6 AI Opportunities

Symptom triage: AI maps member's description/photos to covered-item taxonomy and urgency (no-power = emergency SLA).

Coverage copilot: instant covered/excluded verdicts with the governing clause cited.

Contractor performance analytics: completion time, callback rate, cost per job → assignment ranking input.

Claim-cost anomaly detection (parts padding, repeat visits) for program integrity.

## 22.7 Process Automation

Auto-dispatch for clear-covered emergencies (no CSR hold time): case → FSM assignment → member SMS, all rule-driven.

Settlement automation: contractor completion data priced against the parts/labor schedule (legacy Parts-Price List modernized into CAP) with auto-approval under threshold.

SLA timers with escalation to program office on breach risk.

## 22.8 User Interface Design (SSCV2)

Membership banner (member since, plan, claims YTD) atop the case.

Coverage verdict panel with clause citation and quote-first path when excluded.

Dispatch panel: assigned contractor card, appointment window, live status; member-visible tracking link.

Claims history panel on the Customer Hub programs card.

## 22.9 End-to-End Process Flow

1.	Member calls with a wiring/appliance issue; membership verified from the 360; HomePower Repair case opens.

2.	AI triage structures symptoms and urgency; coverage decision returns covered (proceed) or excluded (quote-first explained).

3.	FSM assigns the best-ranked contractor in territory; member picks the offered window; confirmations sent.

4.	Contractor executes via FSM mobile: photos, parts/labor capture, member sign-off; completion event streams to the case.

5.	Settlement: priced claim auto-approved under threshold (else SBPA task); cost posted; case resolves with AI summary; satisfaction survey sent.

## 22.10 Architecture and Technical Notes

Legacy HWR business-rules corpus (coverage, exclusions, dispatch rules, telemarketing constraints) is the requirements source — migrate rules into SBPA/knowledge, then retire the documents.

Contractor network runs entirely in FSM; no SSAM (utility workforce) involvement in this process.

# 23. HomePower Drop (De-Enrollment) (HPDP)

Domain: Value-Added Programs. Deployment Wave 3. Voluntary cancellation, delinquency drop, and eligibility-loss termination of HomePower membership.

## 23.1 Business Purpose

Ends HomePower participation cleanly: stops the recurring charge with correct proration, records the drop reason, applies win-back or cooling-off rules, and handles delinquency-driven drops with compliant notice sequences. Value: billing accuracy at exit, regulatory-compliant termination notices, churn intelligence, and clean re-enrollment history.

## 23.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR takes the cancellation, keys drop in custom tables, requests charge stop; delinquency drops run in a custom batch chain that generates letters (legacy Delinquency Drop letter designs); reinstatement is manual and error-prone. |
| Backend transactions | Custom participation tables updated; fact/charge end-dated; custom drop letters via print file. |
| Master data | Participation record, contract account charge facts. |
| Device management | None. |
| Billing | Charge proration to drop date; refunds for prepaid periods occasionally manual. |
| Service orders | None. |
| Workflow | Custom delinquency-drop batch + letters; no consolidated drop-reason analytics. |

## 23.3 Future State in SAP Service Cloud V2

Guided process: 'HomePower De-Enrollment' case: Verify & Reason → Retention Offer (NBA, skippable) → Effective Date & Proration Preview → Confirm; two-minute handle time.

Enrollment Center: the same embedded app processes the drop — participation end-dated, billing mirror updated, history preserved for re-enrollment rules.

Delinquency drops: dunning events drive an SBPA rule chain (notice 1 → grace → suspend → drop) with generated notices — the custom batch and letters retire.

Timeline: drop reason, retention offer outcome, and final charge posting all recorded; churn analytics from structured reasons.

## 23.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Drop execution | Enrollment Center CAP end-date + Installation fact / charge stop API with proration date | S2 |
| Refund (if prepaid) | FI-CA posting API for prorated credit | S2 |
| Delinquency chain | FI-CA dunning event → Event Mesh → SBPA drop-rule process → notices via output iFlow | A2/A1 |
| Confirmation | Program.Dropped event → confirmation letter/email + 360 update | A2 |

## 23.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Enrollment Center CAP + SBPA (delinquency chain) — no new components beyond the HP stack.

## 23.6 AI Opportunities

Retention NBA: real-time save offer selection (pause vs. discount vs. plan switch) by churn-driver prediction.

Drop-reason mining from call transcripts enriches structured reason codes.

Win-back timing model: when to re-offer to voluntary droppers.

Compliance check: delinquency-notice sequence completeness verified before final drop.

## 23.7 Process Automation

Voluntary drop is fully synchronous straight-through (target < 2 min handle, self-service capable).

Delinquency chain 100% automated with human review only on disputes.

Prorated refund auto-posted under threshold; SBPA approval above.

## 23.8 User Interface Design (SSCV2)

Compact drop panel in Enrollment Center: reason picker, retention offer card, proration preview ('final charge $X on your next bill').

Programs card flips to 'Former member — eligible to rejoin after <date>'.

## 23.9 End-to-End Process Flow

1.	Member requests cancellation (call/portal); case opens with membership context.

2.	Reason captured; NBA retention offer surfaced; if declined, effective date set and proration previewed.

3.	Confirm: CAP end-dates participation; charge stopped/prorated via API; refund posted if applicable.

4.	Program.Dropped event sends confirmation, updates 360 and analytics; case auto-closes.

5.	Delinquency variant: dunning event starts the SBPA notice chain; drop executes automatically at chain end with full audit of notices.

## 23.10 Architecture and Technical Notes

Re-enrollment guard rules (waiting period after delinquency drop) live in the same SBPA decision used by HP eligibility — one rule source.

Drop-reason taxonomy is designed with analytics/AI consumption in mind (structured, not free-text).

# 24. EnergyHelp (Bill Assistance Program) (EHLP)

Domain: Assistance Programs. Deployment Wave 3. Utility/donor-funded bill assistance: applications, grants applied to arrears, and pledge handling with community agencies.

## 24.1 Business Purpose

Administers the EnergyHelp assistance fund: customer applications during hardship, eligibility verification, grant award, application of funds to the customer's arrears in FI-CA, agency pledge coordination, and protection interaction (hold disconnection while pledge pending). Value: keeps vulnerable customers connected, reduces uncollectible write-offs, satisfies regulatory/charitable governance on fund usage, and coordinates cleanly with external agencies (LIHEAP-style pledges).

## 24.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR screens hardship narrative, checks arrears (FPL9), explains program, mails forms or refers to agency; pledges phoned/faxed by agencies and keyed manually as notes + dunning locks; grant posting by back office from spreadsheets. |
| Backend transactions | FI-CA: dunning/disconnection locks set manually; grant posted as payment-like credit; fund accounting in spreadsheets/FI. |
| Master data | BP, contract account; no structured program participation record. |
| Device management | None. |
| Billing | Grant credits against open items; partial pledges tracked manually; lock expiry misses cause wrongful disconnects — top compliance risk. |
| Service orders | Cancellation of pending disconnection orders when pledge arrives — manual race condition today. |
| Workflow | Fax/phone/email with agencies; manual lock lifecycle; no fund dashboard. |

## 24.3 Future State in SAP Service Cloud V2

Guided process: 'EnergyHelp Application' case: Hardship Intake → Arrears & Protection Snapshot → Eligibility (SBPA rules incl. fund availability) → Award/Pledge → Funds Application → Follow-Up.

Agency portal (Build Apps): agencies submit/confirm pledges digitally; a pledge instantly sets the protective locks via API — the race condition is engineered out.

Enrollment Center: participation and grant history recorded per customer/season; fund balance managed in the CAP service with governance reporting.

Autoflows: pledge event → dunning/disconnection lock set with expiry → pending field disconnection order auto-cancelled → grant posting on funds receipt → lock release on resolution.

AI copilot: benefit-maximization guidance (which programs stack: EnergyHelp + EAPR + payment arrangement) for the CSR.

## 24.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Arrears & risk snapshot | FI-CA open items + dunning history + disconnection workflow status read | S1 |
| Eligibility & fund check | SBPA Decision + ZC4U_ELIGIBILITY CAP (fund balance, per-customer caps, season rules) | S1 |
| Protective locks | FI-CA lock APIs (dunning/disconnection) with expiry; pending order cancel via Service Order API | S2 |
| Pledge intake | Agency portal/API → CAP pledge record → Pledge.Received event | S2/A2 |
| Grant application | FI-CA posting API applying grant to targeted open items; clearing per fund rules | S2 |
| Fund governance | CAP fund ledger in HANA Cloud; reporting via Work Zone dashboard | S1 |

## 24.5 SAP BTP Components (Delta to Chapter 3 Baseline)

CAP + HANA Cloud (fund ledger, pledges) + Build Apps agency portal + SBPA — the full assistance stack shared with EAPR.

## 24.6 AI Opportunities

Hardship intent detection incl. implicit signals (sentiment, keywords) prompting proactive program offers before disconnection.

Benefit-stacking recommendation across EnergyHelp/EAPR/arrangements with projected outcome.

Wrongful-disconnect prevention: AI watchdog cross-checks pending disconnect orders vs. active pledges/locks.

Fund forecasting: seasonal demand prediction for fund managers.

## 24.7 Process Automation

Pledge → lock → order-cancel chain fully event-driven (the compliance-critical automation of this process).

Lock-expiry management automated with pre-expiry re-evaluation (extend if funds in transit, else controlled release with notice).

Grant posting automated on funds receipt matching (agency remittance ↔ pledge records).

## 24.8 User Interface Design (SSCV2)

Protection status banner (locks active until <date>, pledge pending $X from <agency>) on the Customer Hub for at-risk accounts.

Case panels: arrears breakdown, eligibility verdict, pledge/grant tracker, stacked-benefit summary.

Fund dashboard (Work Zone) for program office: balance, pledges outstanding, seasonal burn.

## 24.9 End-to-End Process Flow

1.	Customer in hardship calls (or AI flags risk during another interaction); EnergyHelp case opens with arrears/protection snapshot.

2.	Eligibility + fund availability evaluated; CSR presents award/pledge path; agency referral sent digitally when agency funding applies.

3.	Agency confirms pledge on the portal; Pledge.Received event sets FI-CA locks and cancels any pending disconnection order automatically.

4.	Funds arrive; matching engine applies the grant to targeted open items via FI-CA API; customer notified with updated balance.

5.	Locks released per rules; follow-up activity checks account health; case closes; fund ledger and governance reports update.

## 24.10 Architecture and Technical Notes

The pledge/lock/cancel event chain must be transactionally safe — design with idempotent lock APIs and a compensating audit; this is the process's engineering crux.

Shares eligibility service and agency portal with EAPR (next chapter) — build once.

# 25. EAPR Application — Energy Assistance Program Rate (English / Spanish) (EAPR)

Domain: Assistance Programs. Deployment Wave 3. Income-qualified discount rate applications with bilingual intake, document verification, and recertification cycles.

## 25.1 Business Purpose

Processes applications for the income-qualified assistance rate (EAPR): bilingual application intake, income/household verification with documents, approval, application of the discount rate/fact to the installation, and periodic recertification. Value: regulatory compliance with low-income rate mandates, discount integrity (only qualified households), language equity, and reduced arrears among enrolled customers.

## 25.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | Paper/PDF applications (EN/ES) mailed or keyed by CSRs; document copies to back office; income verification manual; approval keyed as installation fact/rate change; recertification by mass mail with big drop-off; status calls frequent. |
| Backend transactions | Installation fact/rate maintenance (ES31 area) upon approval; custom tracking tables; mass recertification batch letters. |
| Master data | BP (household attributes unstructured), installation facts carrying the discount. |
| Device management | None. |
| Billing | Discount rate/fact on installation; retroactivity rules on approval date; removal on failed recertification. |
| Service orders | None. |
| Workflow | Paper document flow, manual verification, no applicant status visibility; EN/ES handled as duplicate form stocks. |

## 25.3 Future State in SAP Service Cloud V2

Bilingual digital intake: Build Apps application (EN/ES single definition), CSR-assisted path in the same guided flow; document upload with AI extraction (pay stubs, award letters).

Guided process: Application → Documents & AI Verification → Eligibility Decision (SBPA income matrix by household size) → Rate Application → Confirmation; recertification is the same flow pre-filled.

Enrollment Center: EAPR participation record with certification period, next-recert date, document references (retention-compliant).

Autoflow: approval applies the discount fact effective per retroactivity rules; recertification campaigns auto-generated from expiring certifications with multi-channel outreach (SMS/email/letter, EN/ES).

AI copilot: explains eligibility math to the CSR; drafts bilingual decision letters.

## 25.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Application intake | Build Apps/portal + CSR flow → ZC4U_ELIGIBILITY CAP; case via SSCV2 Case API | S2 |
| Document verification | Gen AI Hub extraction (income docs) → structured values into eligibility service | S2 |
| Eligibility decision | SBPA Decision (income matrix, categorical eligibility e.g. LIHEAP auto-qualify via agency feed) | S1 |
| Rate/fact application | Installation A2X fact update effective-dated; UtilitiesInstallation.Changed event confirms | S2/A2 |
| Recertification campaign | CAP scheduler → outreach iFlows; non-response → controlled fact removal with notice chain | A1/B1 |
| Agency data exchange | State agency file/API for categorical eligibility (B1 SFTP initially) | B1 |

## 25.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Shares the assistance stack: ZC4U_ELIGIBILITY CAP + HANA Cloud, Build Apps bilingual form, SBPA, Gen AI Hub (doc extraction, letters).

## 25.6 AI Opportunities

Document AI: income extraction with confidence + fraud signals (edited PDFs, duplicate submissions across households).

Categorical auto-qualification matching against agency feeds (no documents needed when matched).

Recertification churn prevention: predicts non-responders, escalates outreach channel proactively.

Bilingual decision letters and status explanations generated, human-reviewed.

## 25.7 Process Automation

Straight-through approval when documents verify cleanly and income is within matrix — CSR touch only on exceptions.

Recertification lifecycle fully automated: campaign, reminders, grace, removal with compliant notices.

Discount-integrity audit job: periodic sample re-verification, cross-checks with move-outs (participation ends on INA event automatically).

## 25.8 User Interface Design (SSCV2)

Application panel with document checklist and AI verification status per document.

Eligibility verdict panel showing the matrix line applied (transparent, auditable).

Recert campaign console for the program office (Work Zone): cohort funnel, response rates by channel/language.

## 25.9 End-to-End Process Flow

1.	Customer applies (portal EN/ES, mail-scanned, or CSR-assisted); case + eligibility record created.

2.	Documents uploaded; AI extracts income; SBPA evaluates matrix (or categorical match auto-qualifies).

3.	Approval: autoflow applies discount fact effective-dated in S/4; confirmation letter (EN/ES) sent; 360 programs card updates.

4.	Billing reflects discount from the effective date; participation tracked with certification window.

5.	Recertification: campaign auto-runs before expiry; renewal = same flow pre-filled; non-response leads to graceful removal with notices; INA move-out ends participation automatically.

## 25.10 Architecture and Technical Notes

Retroactivity and removal rules are state-regulated — keep them exclusively in SBPA decisions with effective-dated versions for audit.

Household/income data is the most sensitive PII in scope: masking, purpose-based access, and retention rules per Chapter 5.2 apply at maximum level.

# 26. Consumer Behavior Study (CBS)

Domain: Programs / Research. Deployment Wave 3. Opt-in study cohorts (rate pilots, load research, behavioral trials) with special metering/billing treatments.

## 26.1 Business Purpose

Recruits and manages customers in consumer-behavior studies — pilot rates (e.g., TOU trials), load research panels, behavioral nudging trials — including consent, cohort assignment, special metering (interval channels), study-specific billing treatment or shadow billing, and end-of-study reversion. Value: regulator-approved pilots executed cleanly, defensible research data (consent + cohort integrity), and safe reversion so participants are never stranded on trial constructs.

## 26.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR handles recruitment responses in CIC0, checks a spreadsheet cohort list, keys participation notes; enrollment/consent paper-based; study team reconciles manually. |
| Backend transactions | Facts on installation for study rates; EDM profiles for interval collection; shadow billing via copies/simulation runs handled by back office. |
| Master data | BP, installation facts, EDM profile allocations, custom cohort lists outside SAP. |
| Device management | AMI channel activation for interval recording where needed. |
| Billing | Study rate or shadow billing; reversion at study end frequently missed — legacy pain. |
| Service orders | Occasional meter/comms upgrade orders for participants. |
| Workflow | Research team spreadsheets; no systematic consent or reversion control. |

## 26.3 Future State in SAP Service Cloud V2

Enrollment Center as study manager: each study is a program definition with cohort capacity, consent artifacts, eligibility (AMI meter, rate class, geography), treatment definition (rate facts / shadow billing flag / nudge channel), and end-date reversion plan.

Guided process: 'CBS Enrollment' case: Eligibility & Cohort Availability → Consent (versioned study terms) → Metering Setup (interval channel activation) → Treatment Activation; withdrawal flow mirrors it.

Autoflow: activates AMI interval channels, applies treatment facts, registers the participant in the research extract; at study end a scheduled autoflow reverts every participant and confirms by event.

Customer 360: study participation visible to every CSR with handling guidance ('participant in TOU Pilot B — do not change rate manually').

## 26.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Cohort eligibility | ZC4U_ELIGIBILITY + study capacity in Enrollment Center CAP | S1 |
| Consent | Versioned consent record (CAP) with e-sign/voice reference | S2 |
| Interval channel activation | AMI head-end channel config + MDM profile allocation via iFlow | A1 |
| Treatment activation | Installation fact update (study rate) or shadow-billing flag; effective-dated | S2 |
| Research extract | Scheduled CAP extract of interval + billing data for enrolled cohort to research datastore (Datasphere) | B1 |
| Reversion | End-date autoflow: fact reversion + channel deactivation + confirmation events per participant | A1/A2 |

## 26.5 SAP BTP Components (Delta to Chapter 3 Baseline)

Enrollment Center CAP + HANA Cloud; Datasphere (research data mart) is the notable addition; SBPA for cohort approval gates.

## 26.6 AI Opportunities

Recruitment targeting: propensity-to-consent scoring for invitation lists (with fairness constraints for representative cohorts).

Participation-impact guardrail: AI monitors participant bills vs. control and flags harm (bill shock) for ethics-driven intervention.

Auto-generated participant communications (welcome, mid-study, closure) per study template.

Study Q&A copilot for CSRs so any agent can handle participant calls correctly.

## 26.7 Process Automation

Cohort-capacity control and randomized assignment (treatment vs. control) automated in the enrollment service.

Reversion at study end is the critical automation: no participant left on trial constructs — scheduled, evented, verified.

Withdrawal straight-through: consent revocation reverts treatment within one billing cycle automatically.

## 26.8 User Interface Design (SSCV2)

Study catalog panel (active studies, capacity) in Enrollment Center.

Participant badge + handling instructions on the Customer Hub.

Research console (Work Zone): cohort funnel, attrition, extract status.

## 26.9 End-to-End Process Flow

1.	Invitation campaign (or inbound interest) → CBS Enrollment case; eligibility + capacity checked; consent captured.

2.	Autoflow activates interval channels (AMI/MDM), applies treatment facts, assigns treatment/control arm, registers research extract.

3.	Participation runs: 360 badge guides all CSR contacts; guardrail monitoring flags bill-shock cases to the study team.

4.	Withdrawal (anytime) or study end: reversion autoflow restores standard rate/channels; confirmation events verify each participant; closure letter sent.

5.	Research extracts finalize in Datasphere; program archived with full consent/version audit.

## 26.10 Architecture and Technical Notes

Cohort integrity requires that ordinary processes (RC, NEW) respect the participation badge — a shared SBPA guard rule blocks conflicting rate changes.

Consent versioning and revocation propagate to the research extract (exclusion) — GDPR/CCPA-grade handling.

# 27. Commercial Rate Change (RC)

Domain: Billing & Rates. Deployment Wave 4. Rate reclassification and optimization for commercial accounts — analysis-heavy, approval-gated, high revenue sensitivity.

## 27.1 Business Purpose

Moves a commercial customer to a different tariff — demand-based, TOU, seasonal — because of eligibility change (load growth), customer request for optimization, or mandatory reclassification. Includes rate analysis/comparison, eligibility validation, approval, effective-dating aligned to billing cycles, and metering prerequisites (demand/interval metering). Value: correct tariff application (compliance), customer savings transparency (trust/retention), and protection against revenue leakage from wrong classes.

## 27.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | Account rep/CSR logs request in CIC0; analyst runs comparisons in spreadsheets from exported consumption; decision by email; back office keys installation rate/fact change (ES31); customer informed by letter weeks later. |
| Backend transactions | Installation rate category/fact change; billing simulation runs (EASIBI-style) by specialists; BRF+ checks minimal. |
| Master data | Installation (rate category, billing class, facts), device (demand register prerequisites), contract. |
| Device management | Meter upgrade order when target rate needs demand/interval metering (links to CM/CMT). |
| Billing | Effective date must align to cycle; retro changes create corrections (COCO); minimum-term rules manual. |
| Service orders | Metering upgrade order when required. |
| Workflow | Email approvals; no audit chain for who approved a revenue-affecting change. |

## 27.3 Future State in SAP Service Cloud V2

Rate Advisor (embedded CAP app): pulls 12–24 months consumption/demand (S/4 + MDM interval data), simulates candidate tariffs, shows side-by-side annual cost, eligibility verdicts, and metering prerequisites.

Guided process: 'Commercial Rate Change' case: Analysis (Rate Advisor) → Customer Consent (recorded, with savings disclosure) → Approval (SBPA — pricing/regulatory desk for sensitive classes) → Metering Prerequisite (spawns CMT/CM sub-case if needed) → Effective-Dated Execution.

Autoflow: executes the installation rate/fact change effective next cycle (or per rule), monitors first bill on the new rate, and auto-opens a verification review if deviation from simulation exceeds tolerance.

AI copilot: explains rate structures to the account rep in plain terms; drafts the customer proposal document.

## 27.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Consumption & demand history | Billing document reads + MDM interval API into Rate Advisor (HANA Cloud cache) | S1 |
| Rate simulation | S/4 billing simulation API (EASIBI successor) orchestrated per candidate tariff | S2 |
| Eligibility & guard rules | SBPA Decisions (class rules, minimum terms, CBS-participation guard) | S1 |
| Metering prerequisite | Sub-case → CM/CMT chapter flows (order, FSM, device) | A1 |
| Rate execution | Installation A2X rate category/fact change effective-dated; Installation.Changed event | S2/A2 |
| First-bill verification | Billing document event → comparison vs. simulation → tolerance check | A2 |

## 27.5 SAP BTP Components (Delta to Chapter 3 Baseline)

ZC4U_RATE_ADVISOR CAP + HANA Cloud (the analytical delta), SBPA approvals, Gen AI Hub for proposal drafting.

## 27.6 AI Opportunities

Optimization scanning: portfolio-wide AI job finds commercial accounts on suboptimal rates and creates proactive opportunities (retention play).

Plain-language rate explanation and proposal document generation.

Simulation-vs-actual deviation detection on the first bill (root-cause hints: load shift vs. wrong facts).

NBA: demand-response or interval-data products bundled with TOU moves.

## 27.7 Process Automation

Approval routing by revenue impact (auto-approve small favorable moves; pricing desk for large/regulatory ones).

Effective-dating automation to cycle boundaries — eliminates the retro corrections that feed COCO volume today.

First-bill watchdog automatic; deviation opens a review case with both datasets attached.

## 27.8 User Interface Design (SSCV2)

Rate Advisor panel: tariff comparison cards (annual cost, monthly profile chart, savings badge, eligibility/prereq flags).

Consent capture step with generated proposal attached.

Approval trail chips on the case header; linked metering sub-case status.

## 27.9 End-to-End Process Flow

1.	Trigger: customer request, load-growth reclassification event, or AI optimization scan.

2.	Account rep runs Rate Advisor in the case; candidate rates simulated on real history; proposal generated and shared; customer consents.

3.	SBPA approval per impact matrix; metering prerequisite sub-case (CMT) runs first when required.

4.	Autoflow executes the rate change effective next cycle in S/4; confirmation event; customer notified with what-changes summary.

5.	First bill on new rate auto-compared to simulation; within tolerance → case closes; outside → verification review case with analyst.

## 27.10 Architecture and Technical Notes

Rate Advisor accuracy depends on billing-simulation API coverage — validate in Explore; fallback is a BTP-side rating engine for comparison only (never billing).

Every executed change stores the simulation snapshot — the audit answer to 'why was this customer moved'.

# 28. Correct Contract (COCO)

Domain: Billing & Rates. Deployment Wave 4. Master-data and billing correction when a contract was created or maintained wrongly — the safety net for every other process.

## 28.1 Business Purpose

Repairs incorrect contracts: wrong move-in date, wrong premise/installation linkage, wrong rate/facts, wrong party — and remediates the billing consequences (reversal, re-billing, account maintenance) with a full audit trail. Value: billing accuracy and regulatory defensibility, faster complaint resolution, and a feedback loop that reduces future errors; today it is expert-only back-office work that traps knowledge in few heads.

## 28.2 Current ECC / CRM CICO Process

| Dimension | Current State |
| --- | --- |
| Agent activities | CSR recognizes something is wrong (customer dispute), writes a free-text back-office request; billing experts diagnose in ECC (EA22 doc display, EA13 reversals, MO/MI reversal transactions, ES31 fixes), fix master data, reverse and re-bill; weeks of latency, no status for CSR/customer. |
| Backend transactions | Move-in/out reversal, contract change, installation fact corrections, billing reversal (EA13/EA20 area), FI-CA account maintenance/transfers, manual dunning repairs. |
| Master data | Contract, installation, facts, MI/MO documents, billing documents, FI-CA items. |
| Device management | Occasionally device/register corrections included (overlaps MMDV). |
| Billing | Reversal + re-billing chains; interest/dunning cleanup; customer communication ad hoc. |
| Service orders | Rare. |
| Workflow | Email queue to billing experts; no taxonomy, no SLA, no root-cause capture. |

## 28.3 Future State in SAP Service Cloud V2

Guided diagnosis: 'Contract Correction' case with a diagnostic flow: AI-assisted triage classifies the defect (date / linkage / rate / party / device) from the case description plus a data snapshot, and proposes the correction recipe.

Correction recipes: each defect class maps to an orchestrated remediation autoflow (e.g., 'wrong MI date' = MO/MI reversal → corrected MI → re-bill → FI-CA cleanup) executed via APIs with checkpoint approvals.

Back-office workspace: billing specialists work the same case the CSR opened — one thread, customer-visible status, SLA timers.

Timeline & audit: every reversal/re-post recorded with before/after snapshots; root-cause code mandatory at closure feeding the prevention loop.

## 28.4 Process-Specific Integration with S/4HANA Utilities

Baseline integration architecture per Chapter 4; the interfaces specific to this process are:

| Step / Object | Interface / API / Event | Pattern (Ch. 4.1) |
| --- | --- | --- |
| Data snapshot | Composite read: contract + MI/MO docs + installation + billing docs + FI-CA items (ZAPI_UTIL_360 extended) | S1 |
| MI/MO reversal & re-create | Utilities Move-In/Out reversal + create APIs orchestrated in a recipe iFlow | S2/A1 |
| Billing reversal & re-bill | Billing Document reversal API + billing order trigger; invoice reissue | A1 |
| FI-CA remediation | Account maintenance/transfer posting APIs; dunning history repair | S2 |
| Customer communication | Corrected-bill letter with delta explanation (AI-drafted) via output iFlow | A2 |
| Root cause analytics | Closure codes → HANA Cloud → prevention dashboard | B1 |

## 28.5 SAP BTP Components (Delta to Chapter 3 Baseline)

SBPA (checkpoint approvals per recipe step), CAP recipe-orchestration service with state machine (HANA Cloud), Gen AI Hub (triage + delta letters).

## 28.6 AI Opportunities

Defect classification from description + snapshot (trained on historical correction cases) proposing the recipe with confidence.

Impact preview: AI/simulation estimates the corrected bill before execution — customer can be told the outcome upfront.

Delta-explanation letters: 'your bill changed from $X to $Y because…' generated per correction.

Prevention analytics: clusters root causes and recommends upstream rule fixes (feeds every other chapter).

## 28.7 Process Automation

Recipe execution automated with human checkpoints only at revenue-relevant steps (approval matrix by $ impact).

Known-pattern corrections (top 5 defect classes ≈ 70% of volume) become one-click; novel cases stay expert-driven.

SLA and customer-status notifications automated — the CSR never chases billing by email again.

## 28.8 User Interface Design (SSCV2)

Diagnostic panel: defect classifier verdict, evidence highlights on the data snapshot.

Recipe runner panel: step list with statuses, checkpoint approvals, before/after values.

Customer-facing status ('correction in progress, expected by <date>') mirrored to portal.

## 28.9 End-to-End Process Flow

1.	Customer disputes a bill/contract detail; CSR opens Contract Correction case; snapshot auto-attached.

2.	AI triage classifies the defect and proposes a recipe with impact preview; CSR communicates expected outcome; case routes to billing specialist queue.

3.	Specialist reviews (or auto-runs for known patterns); recipe executes: reversals, corrections, re-billing, FI-CA cleanup — each step evented to the timeline.

4.	Corrected invoice issues; delta letter (AI-drafted, approved) sent; dunning/interest repaired.

5.	Root-cause code recorded; case closes; prevention dashboard aggregates causes for the process owners.

## 28.10 Architecture and Technical Notes

Reversal APIs are the hardest coverage area — Explore must validate MI/MO and billing reversal API completeness; gaps become released ZAPI wrappers, still no core modification.

COCO volume is the health KPI of the whole transformation: every upstream chapter's automation should shrink it — baseline it before go-live.