| Service Cloud V2 Explore Timeline Meeting Notes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 3.25.2026 |  | 9:10AM – 10:00AM EST |  |  |  |
| Team | Customer Team |  |  |  |  |
| Facilitators | Michelle Dy-Reyes |  |  |  |  |
| Note taker | Kenneth Coleman |  |  |  |  |
| Notes: |  |  |  |  |  |
| Potential PDDs for Release 2: Business Master Data Customer Moves (MI/MO) Outage Management Emergency orders Notifications and Service orders Manage Payment Plans (including special programs: CARE) Owner Allocation Contract History – Including Alerts & Highlights Release 2 explore is September to end of December 2026 Moving release 2 explore up to mid-June Raise the risk for CRM S/4 integrations higher on the WOR slide (performance is number 1 concern; and it is throwaway work) Dunning is reflected in CRM today so if we change to collection strategy it will affect CRM What does the overlap look like between release 1 & 2 if we shift left? What are the pros and cons? Need to be firm during the Service Cloud workshops to drive the process/conversation Gaps: Risks: We FRICE-Ws: Next Steps: |  |  |  |  |  |
| Key Decisions/ Outcomes : |  |  |  |  |  |
| Parking Lot |  |  |  |  |  |
| Action Items |  |  |  | Person Responsible | Deadline |