| Move Out Minutes 6.2.26 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6.2.2026 |  | 1-4pm EST |  |  |  |
| Team | Customer Service Team |  |  |  |  |
| Facilitators | Mohanta Das, Jose Diaz |  |  |  |  |
| Note taker | Taylor Ilov |  |  |  |  |
| Attendees | Service Cloud Team + SMES |  |  |  |  |
| Decisions/Notes: |  |  |  |  |  |
| Closed Decisions Open Decisions – require follow up or, action items Change Impact Action item ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ DUPLICATE CHECK PROCESS à This likely is existing RIDA in ADO, likely Change Impact Taylor check ADO for existing Address /DQM RIDA, Need formal follow up discussion, Jose and Mohanta talk then get back to team and we will have follow up after he is back from vacation Duplicate check process (don’t have one currently for addresses, but can see them for all addresses) Need to be able to see all addresses (especially for Move Out) à otherwise we will have duplicate data from Master Data perspective. Currently have a drop down for addresses in CRM 7. This is going to be different in V2. Will have to utilize duplicate check features. Potential Solution It’s a problem that V2 cannot provide drop down 2 buttons? Duplicate Check for addresses and DQM It’s not always the default mailing address on the BP. CE has to chose to set the address as a default Agents are adding the same address over and over again entering duplicates. ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ “Valid to” Dates (was an enhancement in ECC to fix on Move Out Date)à need to follow up ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ - Fixed Address on contract account should occur on move out date not system date Currently in testing phase. So it will be done before Code Freeze. Fix must be correctly retrofitted into environment. (Currently the bill is sending to the wrong address) |  |  |  |  |  |
| Move out address fix date – Digital First team doing this work now and should be completed soon, so should be corrected by time of Go-Live 1 script bringing other data sets in ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ - Don’t need photo read for V2 ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ - Simplify Caller Information Screen for Move Out - Only order for Move Out will be Turn off Only Turnoff during Move out (Meter exchange not done during Move out) If we are only doing turnoff orders why are we asking Caller type and Person group- is there an opportunity to simplify this? Caller Information Screen (slide 11 in deck) – heavily customized Screen. This output is based on the questions asked before which changes the fields that are being presented on the screen During Move in Service Orders will be on Service Screen Create Service Order à Service notifications 48 workorders from CRM, what are being consolidated that will alter decision trees in BRF+ Service Management = Out of Scope ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ - Current Occupant/ “Fake Account” = This process will stay the same for the future Force of turnoff for commercial, residential does not have to get turned off Workflow kicks in, goes into current occupant if it doesn’t get turned off (for residential) For commercial there is no workflow, so they must turn it off If we move out a real occupant, need to see “current occupant” customer next day. Processed late at night. 11:50pm ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Taylor Add this to ADO RIDA for Address Independent / Dependent Adding address in independent field, if it’s a new one it adds a new line, if it is one address, it just uses the one field MUST Go to independent field ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ “Did you sell this property” – on End Contracts field, need to revisit this in the next workshop. Email address on file: they get both a paper bill and e-bill only for final bill, have to be opted in in e-bill Ebill indicator should be asked before address on the Contract Account and Billing screen. Multiple phone numbers (currently available in ECC) Pop up of preferences for changing address or phone number à POTENTIALLY NEW FRICE-W Change Mailing address or phone number- preferences associated with it, will the user be told in a pop up? Changing mobile number to a different number à currently doesn’t auto change, have to go into the preference center 1-Email address- doesn’t necessarily sync with preferences 2-Phone number 3- Did you sell this property Shibu looking into the data behind this screen Last Screen (slide 15) – BP Summary screen Move Out Summary Using an existing FRICE-W Placeholder for the enhancements in this screen Need to have more discussions on how this will look in future state (This screen is telling the CSRs what to say / do at the end of the move in) Text that is displaying is in CRM7 – not DRECTLY coming from ECC ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ If ASP = accout ends If Cap Loan = acct stays on a premise, but when new person moves in the account is transferred to BP à as long as the expiration date isn’t up, new person is assigned to this cap loan Payment plan = everything ends NEXT WORKSHOP: Custom Fields associated with Premise (Cap Loan) ZZCAPLOAN ZZPRIORITYCOM ZZPRIORITYREST Cap Loan created on the same account numnber as the utility contract- part of monthly bill I believe the CAP Loan dept manually sets up the loan on the new customer. The workflow notifies the CAP Loan dept when a MI, MO, MI Reversal and a MO Reversal occurs - Melissa CAM – loan processing “department” Nothing about Cap Loan process is going to change with S/4 or Service Cloud à need to pull test scenario /user stories for SD Billing Device Location Notes Flows that automatically take customer off when moved out Create Disconnect Document is part of the notification view- follow up TAYLOR ADD TO FRICE-W Page Smart Meter (Gas and Electric Opt in/Opt Out) replaces 21. Smart Meter Opt in / Opt Out – Discuss in Contract Change Management + Move out summary script = #22 on list net new ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ MOVE IN REVERSAL OVERRIDE – everyone can ovveride move ins, what’s the point Should not be backdating move outs -> but some CSRs do Backdate move outs Custom rules in place Late payment charges trigger a lot of reversals Reversed after final bill à cover in case management workshop Custom table in ECC ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ topics need to close out this week - Move in Override hard stop (next workshop) à % overriden based on move ins being done, Shibu - Service Notifications (next workshop) - Enrollments in Demand Response (for Orders Outside of Move In Move Out Process) – talk before Enrollments workshop (ADO, talk before Enrollments workshop) – existing RIDA - Change Contract Management, reversals, owner allocation -next workshop ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Overriding Hard Stop for Move IN – need to determine authorizations This is all available before they start the move in See if its based on RATE or BP CSR has to override the hard stop. If you can’t provide the code you can’t proceed with the move in. A lot of people were provided this. Alert in the bottom left, so that they don’t miss this I would like to better understand the process for move in and move out for searching. This could be a large change management item for us to capture potentially. We had found the premise to do a move out. What is the concept for move in? Today we find the BP and move them into a premise, if we are to find the premise and then move a BP this I would consider a big change - We had a large gap in this space. Reps were finding the premise and then overtyping the current BP there with the new BP information in error - I'm good with however it is going to work but just the logging for change management. ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ FROM AJAY The reason codes are maintained in ECC table |  |  |  |  |  |
| Action Items |  |  |  | Person Responsible | Deadline |
| Duplicate Check process- Jose, Mohanta + Core Team need to talk offline on an approach then revisit in a follow up discussion |  |  |  | Jose, Mohanta | Workshop B 6/11 |
| Need a Follow Up discussion on “Valid to” Dates - Core team discuss then assess if follow up needed |  |  |  | Dawn, Tarah, Core Team | Workshop B 6/11 |
| Pop up of preferences for changing address or phone number à POTENTIALLY NEW FRICE-W |  |  |  | Jose, + Core Team | Workshop B 6/11 |
| NEXT WORKSHOP: Custom Fields associated with Premise (Cap Loan) |  |  |  | Mohanta, Taylor | Workshop A-3 6/4/23 |
| Create Disconnect Document is part of the notification view |  |  |  | Tarah + Core Team | Workshop B 6/11 |
| TAYLOR ADD TO FRICE-W Page Smart Meter (Gas and Electric Opt in/Opt Out) replaces 21. Smart Meter Opt in / Opt Out – Discuss in Contract Change Management + Move out summary script = #22 on list net new |  |  |  | Taylor | Workshop A-3 6/4/23 |
| Taylor Add this to ADO RIDA for Address Independent / Dependent Adding address in independent field, if it’s a new one it adds a new line, if it is one address, it just uses the one field MUST Go to independent field |  |  |  | Taylor | Workshop A-3 6/4/23 |
| topics need to close out this week - Move in Override hard stop (next workshop) à % overriden based on move ins being done, Shibu - Service Notifications (next workshop) - Enrollments in Demand Response (for Orders Outside of Move In Move Out Process) – talk before Enrollments workshop (ADO, talk before Enrollments workshop) – existing RIDA - Change Contract Management, reversals, owner allocation -next workshop |  |  |  | Mohanta | Workshop A-3 6/4/23 |