| Case Management Workshop Minutes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.11.2026 |  | 10:00AM – 11:00AM CST |  |  |  |
| Team | Service Cloud |  |  |  |  |
| Facilitators | Jose Diaz |  |  |  |  |
| Note taker | Taylor Ilov |  |  |  |  |
| Attendees | Service Cloud V2 Team |  |  |  |  |
| Notes: |  |  |  |  |  |
| Closed Decision Open Decision Action Item Change Impact The case will trigger the notification (Notifications will still be in S/4 System), so cases need to trigger notifications in S/4 (Service notifications are still remaining as a core component of Consumers system) |  |  |  |  |  |
| What channels create notifications: - Outage notifications --> go directly to OMS - Theft and Fraud Cases - Analytics Page- internal portal- created to analyze smart events --> Automatically go to SAP and create notifications - Created in a custom app built in back office - From Susi: Would be interested in determining if Case Management could be leveraged to replace the Theft/Fraud Dashboard which is a fully custom 'application' in ECC back office today. An integration currently exists from Theft Analytics tool to be able to create a theft case in the ECC application, but cases can be created manually or from CRM today - CSRs create EMA Cases through launcher - Highlight installation (hyperlink) - Under meter reading menu - Customer create request on website, then put in queue, for CSRs to create notifications - Website application exists for property restoration and streetlight - Created a questionnaire that a customer fills out, generates something in CSR queue to then create the notification, this is not creating an automatic notification Consumers Energy Website: Alteration of Service: New Construction - Customer Self Service online application – go through a series of screens and automatically creates notification - Link from Luther: https://www.consumersenergy.com/residential/account-and-billing/start-stop-service - Action: Dawn has list of ideas from the team other processes (outside of the search and answer questions) to see if it is a fit for case management. (mixed meters, deceased, etc) (covers the above list as well for creating cases) - We are using this as an opportunity to streamline existing forms/ questionnaires sorting cases outside of the CRM system t Decision: Approach to go Role based (instead of approval) for creating cases so that the right CSR can open the correct case type (since some cases have different required resolution time) Priority tied to notification type in S/4 - didn’t reach an official decision, but Luther was more so asking if it was possible. Decision: Transparency into cases: If CSR can see who we are working with,(in the case that it is a customer/builder) for more clarity on who is responsible Caller who calls in for the Notification, and the Main Contact CSR can see person responsible Action: Jose Show Case summary capabilities Currently case summary is 2 pages long and is manually entered and needs to address certain criteria due to the requirements of the NPSC --> this is null since notifications are not changing in backend Business Center handles own complaints |  |  |  |  |  |
| Action: Jose to Verify if a Case can be created off of an contract account |  |  |  |  |  |
| Need a decision on Power App integration - Stays in Service cloud, doesn’t need notification (fraud tip) (to get rid of Power App built into workcenter) - Complaint , needs notification Fraud Tip power app and Stephanie’s power apps are different. Need to manage cases that will and won’t create notifications – based on interaction with CSR (merge these two decisions together) General Pain point with having to fill out forms outside CRM and in SharePoint Lost meter- fill out Sharepoint, trying to make notes on the side. Stephanie, concern that losing Power App- which tracks open mixed meters we would lose that functionality. Service Cloud does cover this so no open item here |  |  |  |  |  |
| Having fields pre-populate using integrations with PowerApps (currently when it works, fields will pre-fill using the information from the PowerApp) |  |  |  |  |  |
| Power App: Follow Up on Demos (Taylor Schedule) |  |  |  |  |  |
| From Luther: What the power app can do and where the data is coming from, if so who can do that? Any open mixed meters, Having to migrate data over for open cases. If it’s in sharepoint, they aren’t going into CRM, so why would we need to bring that in? Only old cases will be stored in SharePoint. Need to identify all requests stored in Sharepoint, moved to Case Management – this will be a big Change Impact since they will not be using Sharepoint Address corrections: SP and ADO Fraud Tips Amends Currently a bot pulling from transfers. Caller type --> drives a specific script In complaints -> gives them an idea if they can give detailed account details Caller type Originally designed around Service Orders (specifically emergency orders and gas leaks) If we go with order management in case management then we need the Customer Caller Type as a WRICEF Caller Type is critical for orders not complaints or notifications CSRs Don’t need to copy the phone number --> REMOVE THIS WRICEF!!! 😊 Address Details in Customer complaint (Address History?) City, County, Township fields --> pulling live from ECC via RFC, will become a WRICEF Meet Me (Need to keep) for security purposes Remove copy callback (have to confirm phone number) Call summary will be needed – will need WRICEF Prepolulating notes will be a WRICEF Will need to ensure that these notes length map back end and front end Will there be a higher character limit for the "Please describe..." and/or long text section? Right now it's quite limited and CSRs have to re-open the notification after submitting to add more details WRICEF - fetching relevant details from ECC Tarah said: Trouble and Hazard Codes --> on P6 (helps rank priority) --> will need Demos from Tarah to further evaluate this (Calls RFC, BRF+ for the notification) EMA -> Turn into Case or Mashup Creating EMA today – transaction launcher. Simplest solution would be a mashup tcode. |  |  |  |  |  |
| Action Items |  |  |  | Person Responsible | Deadline |
| Dawn will compile list of ideas from the team for what Chanels make notifications |  |  |  | Dawn | Workshop 2 6/24/26 |
| Jose Show Case summary capabilities in Service Cloud V2 |  |  |  | Jose | Workshop 2 6/24/26 |
| Jose to Verify if a Case can be created off of an contract account |  |  |  | Jose | Workshop 2 6/24/26 |
| Follow Up Demos on Power App capabilities, where data is from |  |  |  | Taylor Schedule | Workshop 2 6/24/26 |
| Need to identify all requests stored in Sharepoint, moved to Case Management. First gather the list, then we can do demos of how it’s done in the system |  |  |  | Stephanie + Tarah their teams | PDD 7/17/26 |