| A-1 Manage Contact History Workshop Notes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6.23.2026 |  | 9:00AM – 12:00PM CST |  |  |  |
| Team | Service Cloud Team |  |  |  |  |
| Facilitators | Jose Diaz |  |  |  |  |
| Note taker | Taylor Ilov |  |  |  |  |
| Attendees | Service Cloud Team, Customer Team, Business SMES |  |  |  |  |
| Decisions, Actions, Notes |  |  |  |  |  |
| Decisions – Closed Decision – Open Change Impacts Action Items ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Paymentus/Make Payment on Contract Account Page: Can only click Paymentus if customer has been confirmed. (After pssing contract account in URL, User role, formatting/ creating token) Adding Validation to ensure we are passing contract account before Paymentus. For some customers that have multiple accounts, we need to ensure we are using the correct account out of the multiple account options. - Want the Paymentus button on the Contract Account Tab (Concern from Dawn, Tarah of not being able to see contract accunt identified when a customer calls in) Paymentus / Make a payment on the contract account page. à Change impact. This process will be different since they Agents currently confirm a customer / contract account when a customer calls in. Dawn mentioned we want to see the system more to see how different this will be from CSR’s current process. Instead of confirming contract account when customer calls in, this will be different (Change Impact) since the user will instead accept the BP / accept the call in Service Cloud. Parking Lot: Agent/CSR can see based on the IVR Routing which Contract Account the customer is calling about ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Embed Genesys Widget in Service Cloud Instead of having a separate browser open, there will be a screen pop up within Service Cloud V2. (When implementing it’s one or the other. (Widget or Pop Up), Widget wasn’t working for the team. Andy thinks that you can use both à Users are going to have to learn how to use the widget (Agents will still need the second browser) Business Center agents use Genesys for customer chat functionality. Genesys chat capabilities – Ajay demo. ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Important that inbound out outbound process calls are not different Triggering outbound call à go to Geneys, selet a phone number |  |  |  |  |  |
| From Luther: For Change Management: We will want to incorporate and account for the Energy Request Center team , they use Genysys and have inbound and outbound calls and utilize CRM and back office today. From Tarah: FYI Luther, their Genesys applications are not tied to CRM. They use email and phone interactions through Genesys too. Just FYI: Business Center Agent team has their own Knowledge Base through CE Way App and does not use SNAP on a regular basis. From Tarah in Customer Service Team Chat: putting some notes here so I don't lose them. Genesys has the ability to integrate with Service Now to pull up the articles related to the reason for the customer call. I don't think its used right now but wanted to share as we get with business on decisions. I have concerns with searching would like to discuss more - if I am searching by account # please confirm with me they will not still have to go find that contract account. If I am searching by meter # or premise, etc. Also further discussion on the phone - if we impede the Genesys widget, they answer calls and such here, they should not have to go back to Genesys cloud to do an outbound call. ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ See if we can format the phone number differently in search- business wants to be able to search by phone number without using hypens / spaces à Will turn into a decision ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ SQM Pop Up Survey Decision Redwood picking up interaction records from SQM to CRM (sending customer details to SQM) Z Table for SQM Stacey H, at end of call – put in customer contact info, name, phone number, email address, etc. These notes transfer over into CRM7 For future state, Connect directly with SQM? Notes stored in Z table in CRM- when survey details are sent to SQM, header table is picked up from CRM, BCC agents pick this up Need demo for this SQM process BCC team, contact center Putting manual information into pop up after call End Interaction à CRM (Business center doesn’t have screen pop IVR not allowing screen pop From Stacey: This is the pop up that the BC receives after a call As of Friday, Business center won’t have screen pop up Will still have the pop up to manually fill in the customer interaction details 1 Group – no pop up, Ani match 1 Group: Contact center: Once Call is ended, for interaction to be stored, they have a pop up developed in CRM to input (manually) details on how the call went Future state: Agents and CSRs will have same experience, pop up will occur no matter what group you are in In cases of Secretaries calling on behalf of a business, they don’t have a separate BP since they are calling about the business, they may have an existing personal account but we don’t want to use the personal account since the call is regarding the business Walking through demo for SQM survey process ( don’t want to send survey to secretary, want to send to the business) CRM Table stores this Popup information : ZBUSC_DETAILS SQM – file based, early morning process SQM Product Owner Receive many calls from 3rd parties, when they get the pop up, just the interaction infromation is filled out Name, #, email address is not populated, only the user notes is populated. Nikki Murphy and Stacey Harrington, (include Nikki Farmer), Other CSRs Shauna August à Product Owner For SWM Demo ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Events that show in BCONT, show in V2 – already covered in an existing WRICEF Change to customer preference – makes change in BCONT KUBRA portal for Customer Preferences shows the history of changes Anything that updates the preferences via WEB updates the BCONT via ECC, but are displayed in Kubra ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Requirements for Agent Desktop Screen?: Tarah or Mary own the collection of this with the CSRs/agents? ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Providing payloads and structure to Voxai to see how we will be able to do this in future state. à will address this during Design Phase ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Potentially removing live agent desktop field enhancement WRICEF Adding CXI Survey (SQM) Placeholder WRICEF Demo on if a BP has multiple contract accounts, need to see what order they come in Automatically prefill information with logic Today- BP does not confirm contract account, there is logic built in there to prefill Adding premise address to MIMO discussions Need to see demo for searching and accepting call process (want it to be automatic instead of accpeting call) (Order Mgmt – Premise search, premise matching, priority restorations, priority comuinications) |  |  |  |  |  |
| Action Items |  |  |  | Person Responsible | Deadline |
| Genesys chat capabilities – Ajay demo. |  |  |  | Ajay | WS B Thursday/Friday |
| See if we can format the phone number differently in search- business wants to be able to search by phone number without using hypens / spaces à Will turn into a decision |  |  |  | Jose check, then turn this into a decision |  |
| Taylor ensure team addresses Tarah action items she sent in Customer Service Team Chat |  |  |  | Taylor | WS 2 |
| Walking through demo for SQM survey process – 30 min, 2 hour follow up session – Tues July 7? 1-2pm or 3-4:30pm |  |  |  | Taylor Schedule | Thursday |
| Taylor adding CXI Survey Change Gap in ADO |  |  |  | Taylor |  |
| Demo on if a BP has multiple contract accounts, need to see what order they come in |  |  |  | Jose |  |
| Secondary Search Capabilities – demo |  |  |  | Jose |  |
| Phone number format search issue. |  |  |  | Jose |  |
| (Order Mgmt – Premise search, premise matching, priority restorations, priority comuinications) |  |  |  | Taylor add to Order MGMT ADO Agenda |  |