| Correspondence and Integrations A-2 Minutes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6.23.2026 |  | 9:00AM – 12:00PM CST |  |  |  |
| Team | Service Cloud Team |  |  |  |  |
| Facilitators | Mohanta Das, Jose Diaz |  |  |  |  |
| Note taker | Taylor Ilov |  |  |  |  |
| Attendees | Service Cloud Team, Customer Team, Business SMES |  |  |  |  |
| Decisions, Actions, Notes |  |  |  |  |  |
| Decisions – Closed Decision – Open Change Impacts Action Items ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Paymentus integration will be in Manage Contact History PDD – taylor add Task under Contact history - Table maintaining variables with Prod / Non prod, these variables will be maintained via BTP in future state ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Validate “Display Creditworthiness” URL/Parameter – Ajay and Mohanta ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Decision: Potential to Remove Meter Reading Transaction Launcher URL (used for reprort read, view history, etc) Action: Want a visual on meter reading to show how this is done in front office (Good chance we can remove this) |  |  |  |  |  |
| ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Remove Meter Reading Reversal URL (team uses this in back office anyways, so it’s not needed) ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ There is a full list existing for back end launchers, this list created by Mohanta presented in workshop is just for UI. Collection Agency- Assistance portal ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Dawn checking with WAM team on if we need to keep EAM business role as separate ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Finish full list of transaction launchers in backend – Mohanta and Mohammad finish from the list that Jose had started ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Keep GridX, and Use V2 Consumption Analysis as a complementary dashboard view Keeping GridX as is, during design we need to decide on how we will get to GridX from Service Cloud/where it lives ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Instead of selecting the Payment Hold button, users will instead navigate to locks to place a lock on an account Change Impact Process Could use deferral instead (defer for 7 days) Need to include Recon Key – Recon Key is in BMD PDD ~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~~ Need to keep “Last Payment” - Can be an SAC Report - Tile within the BP |  |  |  |  |  |
| Action Items |  |  |  | Person Responsible | Deadline |
| Validate “Display Creditworthiness” URL/Parameter |  |  |  | Ajay and Mohanta | 7/6 Core Team meeting |
| Dawn checking with WAM team on if we need to keep EAM business role as separate |  |  |  | Dawn | 7/6 Core Team meeting |
| Action: Want a visual on meter reading to show how this is done in front office |  |  |  | Mohanta and Jose | 7/6 Core Team meeting |
| Finish full list of transaction launchers in backend – Mohanta and Mohammad finish from the list that Jose had started |  |  |  | Mohanta and Mohammad | 7/6 Core Team meeting |