DPP Enrollment

Thursday

May 21, 2015

Attendees:

- Clay Engel

- Elody Samuelson

- Nara Kim

- Matt Parker

- Jim Gray

- Kathy Rubens

- Zach Pakkala

- Manoj Ajgaonkar (Phone)

- Gavin Cain

- John Lalicker

- Sudipto Sinha

- Brent Cassing(Phone)

- Abhishek Bansal (phone)

Agenda Topics:

- Enrollment status (covered)

  - Staging from enrollment vendor (Covered)

  - Staging from CE CSR enrollment

- Updates to SAP:

  - Interaction record

  - Product/Rate change

  - Register configuration

  - Others?

- Updates to DRMS

  - Initial enrollment

  - Billing active

- Preference center

  - Updates

- Other system

Meeting Content:

- Enrollment Status:

  - 05/21/15 - Open question as to when to populate preferences in iFactor.  For example, do we populate SAP first, and then process to preference center?  Brent Cassing to gather additional information for future discussion.

  - 05/21/15 - Contact information from EV or CE enrollment will be added to BP in SAP.  Preference center will be system of record for energy efficiency programs.  DPP enrollment will not overwrite any contact information in SAP.

  - 05/21/15 - Assumptions:  (1) Entries into preference center will be sent once daily and updated into SAP.  (2) DPP enrollments will process information into SAP and then to preference center.  Note:  Unsure of data to be sent…

  - 05/21/15 - When do we update the Rate in SAP?  Stage enrollments and make product changes on exact next bill period.  Open issues, further clarification of how to determine the exact date required.

  - 05/21/15 - Issue:  Staging of product change based on when we think the new read date should be.  However, the meter read date may be earlier or later than expected (up to three days).  This could impact when DPP takes effect.  Possible Solutions:  (1) Use same logic as CSDD which handles this situation….  (2) Research the option of sending notification at activation date.  This would solve the problem of when the customer becomes active.  (3) Also, control situation by when we market to certain groups.  (4) Utilize seasonal communication functionality to contact customer at activation date?  Possible solution that uses existing planned functionality.

  - 05/21/15 – Action Item:  Schedule follow up to discuss.  Create timeline of when various communications happen during enrollment process for typical enrollment.

- Authorization and validations are possible at both ESB and SAP level.

- Can we have a pre-closure for enrollment in DRMS if the preferences are missing? 
Are we providing access to preference center to the EV

- In iFactor, preference center does the customer login and register and set preferences?  Yes

- Self service, IVR and CRM already update preferences and iFactor get these information via interface (API), replication.

- All customer contact information is maintained in SAP at BP level, so SAP is system of record for customer contact information, and iFactor is synced with contact information from SAP via web service call. iFactor is system of record for preference data.

- Need to verify:  If the customer changes contact information in preference center, is the contact information sent back to SAP via preference center? Answer Any contact information change in preference center is stored in preference center and iFactor is not replicating back to SAP.
There is a constraint of budget and time here, as we don’t have this back push functionality to SAP from iFactor.

- Brent (iFactor) said there is capability to send information back to SAP, but he need confirmation from his people