# Smoke Test/Business Validation Steps – DPP Enrollment MOCK 3

### Cut-Over Task

| Seq. | Task # | Task Description |
| --- | --- | --- |
| 1. | T0477 | Validate BMD Exclusions table |
| 2. | T0479 | Maintained the Program UUID |
| 3. | T0480 | Run the BMD and TMD extract |
| 4. | T0483 | Validate Access |
| 5. | T0485 | Provide manual cutover steps completed |
| 6. | T0545 | Smoke test completed |

### Data Selection

Due to the nature of program Enrollment Process we need a day to complete the Enrollment.

CA Billing date should be greater than Enrollment Requested Date for example if Enrollment Requested date is on 03/18 than billing date should be 3/19 so that Billing can be completed on 3/19 followed by Rate Change. <Please update the dates with Mock 3>

### Data to be used

100073140129 – CE Initiated Enrollment

100073140137 – EV Initiated Enrollment

100073140145 – EV Initiated Enrollment – Unsuccessful

### Systems Available

- SAP

- ESB

- iFactor

- Preference Center

- DRMS

- EV

### Pre-Requisite

BMD and TMD data should be sent.

### CE Initiated Enrollment

| Seq. | Steps | Responsible | Interfaces | Completed |
| --- | --- | --- | --- | --- |
| 1. | Perform the DPP Enrollment from Enrollment Center | CSR | ENH008/ ENH011 | ☐ |
| 2. | Redwood Job to send the Pending Enrollment to EV | Redwood | INT003 | ☐ |
| 3. | Confirm the Message is Sent to EV | ESB |  | ☐ |
| 4. | Confirm Message is received by EV | Honeywell |  | ☐ |
| 5. | Redwood Job to Perform the Rate Change | Redwood | INT005 | ☐ |
| 6. | Send the BMD and TMD | Redwood | INT001/ INT002 | ☐ |
| 7. | Confirm the rate change happen in CRM | SAP |  | ☐ |
| 8. | Confirm the Rate change happened on Installation | SAP |  | ☐ |
| 9. | Confirm Device Modification is completed | SAP |  | ☐ |
| 10. | Confirm Message is sent to EV/DRMS | ESB |  | ☐ |
| 11. | Confirm Enrollment Completion Message Received by EV | Honeywell |  | ☐ |
| 12. | Confirm Enrollment Completion Message Received by DRMS | DRMS | INT005/ INT008 | ☐ |

### EV Initiated Enrollment - Successful

| Seq. | Steps | Responsible | Interfaces | Completed |
| --- | --- | --- | --- | --- |
| 1. | Request the DPP Enrollment from EV | Honeywell | INT003 | ☐ |
| 2. | Confirm EV Message is received by ESB | ESB |  | ☐ |
| 3. | Confirm the Pending Enrollment in SAP | SAP |  | ☐ |
| 4. | Run the Redwood Job to Send Pending Enrollment | SAP | INT003 | ☐ |
| 5. | Confirm that Message is Sent to EV/iFactor | ESB |  | ☐ |
| 6. | Confirm EV Receives the Pending Enrollment Message | EV |  | ☐ |
| 7. | Confirm iFactor Receives the DPP Preference | iFactor |  | ☐ |
| 8. | Redwood job to Perform the Rate Change | Redwood |  | ☐ |
| 9. | Confirm the rate change happen in CRM | SAP |  | ☐ |
| 10. | Confirm the Rate change happened on Installation | SAP |  | ☐ |
| 11. | Confirm Device Modification is completed | SAP |  | ☐ |
| 12. | Send the BMD and TMD | Redwood | INT001/ INT002 | ☐ |
| 13. | Redwood Job to send the Completed Enrollment to EV and DRMS | Redwood | INT005 | ☐ |
| 14. | Confirm Message is sent to EV and DRMS | ESB |  | ☐ |
| 15. | Confirm Enrollment Completion Message Received by EV | Honeywell |  | ☐ |
| 16. | Confirm Enrollment Received by DRMS | DRMS | INT008 | ☐ |

### EV Initiated Enrollment – Un-Successful

| Seq. | Steps | Responsible | Interfaces | Completed |
| --- | --- | --- | --- | --- |
| 1. | Request the DPP Enrollment from EV | Honeywell | INT003 | ☐ |
| 2. | Confirm EV Message is received by ESB | ESB |  | ☐ |
| 3. | Confirm the Unsuccessful Enrollment Message sent to EV | ESB | INT003 | ☐ |
| 4. | Confirm EV Receives the Unsuccessful Enrollment Message | EV |  | ☐ |

### Enrollment Reconciliation Report

| Seq. | Steps | Responsible | Completed |
| --- | --- | --- | --- |
| 1. | Confirm that Biztalk is pointing to right SAP System | BizTalk | ☐ |
| 2. | Request the DPP Enrollment File from EV | Honeywell | ☐ |
| 3. | Request the DRMS Enrollment File from DRMS | DRMS | ☐ |
| 4. | Confirm from ESB that file is moved from Zone A to Zone B | ESB | ☐ |
| 5. | Confirm that both files are loaded successfully in SAP | SAP | ☐ |
| 6. | Redwood Job for Enrollment Reconciliation Report | Redwood |  |