SAP SERVICE CLOUD VERSION 2 Enterprise Solution Blueprint ━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Case Management • CTI Integration • AI/ML Enablement Service Order Integration • Extensibility • SAP BTP Architecture Designed for: Utilities ¦ Telecom ¦ Field Services ¦ Enterprise Version 1.0 ¦ April 2026 ¦ Senior SAP CX Solution Architect

# Executive Summary

This blueprint provides a complete, enterprise-grade architecture for implementing SAP Service Cloud Version 2 (SCV2) across service industries including Utilities, Telecom, and Field Services. It covers all critical pillars: intelligent Case Management, CTI integration, Service Order automation, AI/ML enablement, extensibility patterns, and a phased implementation roadmap.

Key Architecture Principles 1. Cloud-Native First — Microservices on SAP BTP with hyperscaler resilience 2. AI-First Design — Every core process has an AI enhancement layer (SAP Joule / LLM + Vector DB) 3. Event-Driven Integration — SAP Event Mesh / BTP Event Hub for real-time synchronization 4. Zero Core Modification — All extensions via SAP extensibility framework (Custom Logic, CAP, Kyma) 5. Scalable by Design — Stateless APIs, async processing, SLA-aware automation

# 1. Case Management Design

## 1.1 Case Lifecycle — End-to-End Flow

The Case lifecycle in SCV2 spans five core phases, each with defined entry criteria, automated actions, and exit conditions:

| Phase | Status | System Actions | Exit Criteria |
| --- | --- | --- | --- |
| Creation | Open | Auto-classification via AI, SLA assignment, channel logging, customer ID lookup | Case record committed, SLA timer started |
| Classification | Open → In Process | NLP categorization, priority calculation, team routing rule evaluation | Case type, category, priority, processor assigned |
| Routing | In Process | Work distribution rules fire; skills-based or rule-based assignment; AI next-best-action shown | Agent/team notified; case in agent worklist |
| Resolution | In Process / Customer Action | Knowledge article suggestions, Service Order creation (if needed), collaboration via MS Teams, SLA monitoring, escalation triggers | Customer confirms resolution or auto-close timer expires |
| Closure | Completed → Closed | CSAT survey triggered, interaction summary generated by GenAI, SAP Analytics Cloud KPI updated | Case closed; no further status change allowed |

★ Best Practice: Configure lifecycle status transitions in Settings → Cases → Status Dictionary Entries. Custom statuses must start with Z or Y. Lifecycle statuses drive SLA clock start/stop/pause behavior.

## 1.2 Case Types for Service Industries

SCV2 supports multiple Case Types, each with its own Case Flow (phases/steps), Status Schema, SLA, routing logic, and party schema. Recommended types for service industries:

| Case Type | Industry | Key Features | Backend Integration |
| --- | --- | --- | --- |
| BPEM Error Case (Z_BPEM) | Utilities / Telecom | Auto-created from IS-U BPEM exceptions; mass processing steps; batch resolution | IS-U / S/4HANA via CPI iFlow |
| Service Request (Z_SVCREQ) | All | Guided inquiry flow; knowledge base search; auto-suggest resolution | S/4HANA Service Order creation |
| Complaint (Z_COMPLAINT) | All | Sentiment tracking; escalation thresholds; regulatory SLA; approval workflow | CRM refund / compensation trigger |
| Technical Fault (Z_TECHFAULT) | Telecom / Field Svc | Troubleshooting steps; remote diagnostics link; field service dispatch | Field Service Management (FSM) |
| Meter / Device Issue (Z_METER) | Utilities | Meter ID linkage; IS-U device read history; on-site visit scheduling | IS-U meter order creation |
| Billing Query (Z_BILLING) | Utilities / Telecom | Invoice mashup in Agent Desktop; payment plan creation; dispute flag | S/4HANA FI-CA / FICA |

## 1.3 Status Model, Priority Rules & SLA Design

### Status Dictionary (Custom + Standard)

Standard pre-delivered statuses: Open → In Process → Customer Action → Completed → Closed.

Recommended custom statuses for utilities/telecom:

- Z_PENDING_BACKEND — Awaiting S/4 response (SLA paused)

- Z_FIELD_DISPATCHED — Field technician dispatched (SLA paused)

- Z_REGULATORY_REVIEW — Under regulatory hold (SLA paused)

- Z_MASS_PROCESSING — BPEM batch in progress

### SLA Tier Model

| Tier | Account Type | Initial Response | Resolution | Escalation |
| --- | --- | --- | --- | --- |
| GOLD | Enterprise / Priority | 30 min | 4 hours | L3 Mgr at 75% |
| SILVER | SME / Standard | 2 hours | 1 business day | Team Lead at 80% |
| BRONZE | Consumer / Self-service | 8 hours | 5 business days | Queue at 90% |
| REGULATORY | All — Compliance | 1 hour | As per regulation | Legal at 50% |

★ Best Practice: SLA Determination rules use condition attributes (ABC Classification, Account Type, Channel, Case Type, Contract). Operating hours and holiday calendars are configured per timezone.

## 1.4 Intelligent Routing Architecture

SCV2 provides a layered routing engine — from simple rule-based routing to AI-augmented assignment:

Layer 1: Rule-Based Routing (Native SCV2) → Case Routing to Team: Conditions on Case Type + Source Channel + Account Region → Case Routing to Employee: B2B dedicated agent assignment by Account ID → SLA-based priority queuing: GOLD cases surface to top of worklist → Configuration: Settings → Cases → Case Routing to Team / Employee

Layer 2: Skills-Based Routing (BTP Extension) → Custom Logic / CAP service reads agent skill matrix from custom entity → Evaluates case complexity score (from AI) against available agent capacity → Assigns case to best-matched available agent via SCV2 OData PATCH API → Fallback: returns to team queue if no match found within 60 seconds

Layer 3: AI-Augmented Routing (SAP Joule / LLM) → Case description analyzed by NLP model for intent and urgency → Historical resolution patterns used to predict optimal team assignment → Sentiment score influences priority elevation (negative sentiment → bump priority) → Real-time re-routing recommendations surfaced in Agent Desktop sidebar

# 2. CTI (Computer Telephony Integration) Architecture

## 2.1 CTI Architecture Overview

SCV2 uses a Widget-Based CTI adapter model. The telephony provider supplies a JavaScript widget embedded in the Agent Desktop. SCV2 communicates with it via a standardized CTI Widget API (published events). No native telephony stack is included — partner/vendor integration is required.

CTI Architecture Stack ┌─────────────────────────────────────────────────────────────────────┐ │ CUSTOMER CHANNEL (PSTN / VoIP / WebRTC) │ │ │ │ │ ┌──────▼──────────┐ ┌─────────────────────────────────────┐ │ │ │ CTI Provider │ │ SAP BTP Integration Layer │ │ │ │ (Amazon Connect │◄──►│ ┌─────────────┐ ┌──────────────┐ │ │ │ │ / Genesys / │ │ │ CPI iFlow │ │ Event Mesh │ │ │ │ │ Twilio / NICE) │ │ │ (call meta) │ │ (call events)│ │ │ │ └──────┬──────────┘ │ └──────┬──────┘ └──────┬───────┘ │ │ │ │ │ │ │ │ │ │ ┌──────▼──────────────────────────▼───────────────▼────────┐ │ │ │ │ SAP Service Cloud V2 Agent Desktop │ │ │ │ │ ┌─────────────┐ ┌──────────────┐ ┌────────────────┐ │ │ │ │ │ │ CTI Widget │ │ Screen Pop │ │ Case Auto- │ │ │ │ │ │ │ (JS embed) │ │ (Customer │ │ Creation / │ │ │ │ │ │ │ │ │ 360° view) │ │ Lookup │ │ │ │ │ │ └─────────────┘ └──────────────┘ └────────────────┘ │ │ │ │ └──────────────────────────────────────────────────────────┘ │ │ └─────────────────────────────────────────────────────────────────────┘

## 2.2 Supported CTI Providers & Integration Patterns

| Provider | Integration Method | Key Capability | SAP-Recommended |
| --- | --- | --- | --- |
| Amazon Connect | Widget URL + Lambda webhook → BTP | Native AWS ML sentiment; contact flows | ✓ Certified partner |
| Genesys Cloud | Genesys CTI Widget SDK | Omnichannel routing + WFM integration | ✓ Certified partner |
| NICE CXone | NICE MAX Agent Adapter + SCV2 hook | Native SCV2 Solution Finder (NICE KB) | ✓ Native integration |
| Twilio Flex | Twilio Plugin (React) → BTP REST API | Programmable flex; Studio flows | Custom build required |
| SAP Contact Center | Native SCV2 integration | SAP-native; full BTP telemetry | ✓ SAP native option |

## 2.3 Incoming Call Event Flow

End-to-end flow from inbound call to Case creation:

CTI Event Flow Sequence Step 1: CUSTOMER DIALS → CTI Provider (Amazon Connect/Genesys) receives call Step 2: IVR ROUTING → Call metadata extracted: ANI (caller ID), DNIS, queue, wait time Step 3: CTI WIDGET FIRES → "ctiin" event fires in SCV2 Agent Desktop widget Step 4: CUSTOMER MATCH → SCV2 queries Account/Contact by phone number (ANI) → Match found: Screen Pop opens 360° Customer view → No match: Create new Contact dialog auto-opens Step 5: CASE AUTO-CREATION → New Case created linked to matched Account/Contact → Channel = "Phone / Telephony"; Interaction logged with call metadata → AI classification fires: NLP on IVR intent + historical patterns Step 6: AGENT HANDLES CALL → AI suggests knowledge articles, next-best-action displayed Step 7: CALL ENDS → Call duration, recording URL, disposition code logged to Case → CSAT survey optionally triggered via SMS/email Step 8: POST-CALL → GenAI generates interaction summary; Case status updated

## 2.4 CTI Configuration in SCV2

Administrator configuration path: Settings → Agent Desktop → Live Interaction Widgets

| Configuration Field | Value / Description |
| --- | --- |
| Provider Name | e.g., "Genesys_Production" |
| Provider ID | Unique identifier (e.g., GEN_PROD_001) |
| Provider Widget URL | HTTPS URL of CTI widget JS app (hosted on BTP/CDN) |
| Enable Outbound Telephony | Toggle ON for click-to-call from Agent Desktop |
| Channel Type | Phone ¦ Chat ¦ Social ¦ Messenger |
| Identify Customer By | Phone (ANI) ¦ Email ¦ Account ID ¦ Custom Field |
| Auto Case Creation | Enabled — triggers on answered call event |

# 3. Service Order Creation & Integration

## 3.1 Object Mapping: Case → Service Request → Service Order

The integration creates a traceable chain from customer-facing Case to backend execution:

Object Chain SCV2 Case (Z_SVCREQ / Z_TECHFAULT) │ Triggers via SAP Event Mesh outbound event ▼ SAP Cloud Integration (CPI) iFlow — "SCV2 Case → S/4 Service Order" │ Maps Case fields to Service Order header / items ▼ SAP S/4HANA Service Order (SM02) or IS-U Service Order │ Status update sent back via inbound CPI iFlow ▼ SCV2 Case — Custom Field Z_SO_NUMBER updated; status set to Z_FIELD_DISPATCHED

## 3.2 Integration Architecture (SAP BTP / CPI / Event Mesh)

| Component | Role | Key Config |
| --- | --- | --- |
| SAP Event Mesh | Publishes outbound events from SCV2 (Case Created, Case Updated) | Queue: svc.case.created; Namespace: com/sap/svc/v2 |
| SAP CPI (Cloud Integration) | Orchestration: consumes Event Mesh queue → calls S/4HANA Service API | iFlow: "SCV2_Case_To_S4_SO"; Adapter: OData V4 (S/4HANA) |
| S/4HANA Service API | Creates Service Order; returns S/4 Order ID | API: /sap/opu/odata/sap/API_SERVICE_ORDER_SRV |
| BTP Destination Service | Manages connectivity to S/4 (on-prem via Cloud Connector or Cloud) | OAuth2 Client Credentials; Principal Propagation for on-prem |
| SCV2 Inbound API | Updates Case with S/4 Order Number and status via OData PATCH | PATCH /case-service/v1/cases/{id}; field: z_so_reference |

## 3.3 Status Synchronization

- S/4HANA Service Order status changes trigger outbound IDocs or SOAP calls → CPI iFlow → SCV2 PATCH

- Status mapping: S4 "In Process" → SCV2 Z_FIELD_DISPATCHED; S4 "Completed" → SCV2 Completed

- Failure handling: Dead Letter Queue in Event Mesh; retry with exponential backoff in CPI

- Monitoring: SAP Integration Suite Operations dashboard + custom SAC dashboard

★ Best Practice: Use the SAP Business Accelerator Hub pre-delivered integration package "SAP Service Cloud Version 2 Integration with SAP S/4HANA" as the baseline. Extend via custom exit parameters (set customExit=true in iFlow parameters) without modifying standard SAP code.

# 4. AI / ML Enablement

## 4.1 AI Use Case Catalog

| Use Case | Type | Model / Approach | Business Value |
| --- | --- | --- | --- |
| Case Categorization | Real-time inference | SAP Base AI (native) + fine-tuned NLP classifier | Reduce manual classification by 80% |
| Auto-Resolution Suggestion | Real-time RAG | LLM (GPT-4 / Claude 3) + Pinecone vector DB over knowledge base | First Contact Resolution +25% |
| Sentiment Analysis | Real-time | Text classification on interaction notes / email / chat | Early escalation detection; CSAT prediction |
| Next-Best-Action (NBA) | Real-time recommendation | Reinforcement learning / rule hybrid on case context | Agent productivity +30% |
| Email Auto-Response Draft | Generative AI | SAP Joule / GPT-4o with case context as prompt context | Handle time -40% for email cases |
| Case Summary | Generative AI | LLM summarizes interaction timeline for escalation handoffs | Eliminates agent read-time on escalation |
| SLA Breach Prediction | Batch ML (SAC Predictive) | Time-series model on SLA burn rate + workload | Proactive escalation before breach |
| Case Volume Forecast | Batch ML | SAP Analytics Cloud predictive scenarios | Workforce planning optimization |

## 4.2 AI Architecture — RAG + Vector DB

AI Architecture Stack ┌──────────────────────────────────────────────────────────────────────────┐ │ AGENT DESKTOP (SCV2) │ │ ┌──────────────────┐ ┌────────────────────┐ ┌─────────────────────┐ │ │ │ Case Context │ │ AI Sidebar Widget │ │ Joule Copilot Panel │ │ │ │ (account, issue, │─►│ (suggestions, NBA, │ │ (GenAI draft, sum- │ │ │ │ sentiment, SLA) │ │ sentiment score) │ │ mary, Q&A) │ │ │ └──────────────────┘ └────────┬───────────┘ └──────────┬──────────┘ │ └──────────────────────────────────┼──────────────────────────┼─────────────┘ │ REST / SSE │ ┌──────────────────────────────────▼──────────────────────────▼─────────────┐ │ SAP BTP AI SERVICE LAYER │ │ ┌──────────────────────┐ ┌──────────────────────────────────────────┐ │ │ │ SAP AI Core │ │ Custom AI Microservice (Kyma/CF) │ │ │ │ (Joule, base models) │ │ ┌──────────────┐ ┌──────────────────┐ │ │ │ │ │ │ │ LLM Router │ │ RAG Engine │ │ │ │ │ • Case Categorizer │ │ │ (GPT-4 / │ │ Pinecone Query │ │ │ │ │ • Sentiment Scorer │ │ │ Claude 3.5) │ │ → Context Build │ │ │ │ └──────────────────────┘ │ └──────────────┘ └──────────────────┘ │ │ │ └──────────────────────────────────────────┘ │ │ ┌─────────────────────────────────────────────────────────────────────┐ │ │ │ VECTOR DATABASE (Pinecone / SAP HANA Vector Engine) │ │ │ │ Indexed: Knowledge Articles · Resolved Case Summaries · FAQs │ │ │ │ Embedding: text-embedding-3-large (OpenAI) / SAP embedding model │ │ │ └─────────────────────────────────────────────────────────────────────┘ │ └────────────────────────────────────────────────────────────────────────────┘

## 4.3 Real-Time Inference Flow (Case Created → AI → Update)

- SCV2 Case Created event published to Event Mesh topic: com/sap/svc/case/created

- BTP AI Microservice consumes event; extracts case subject, description, channel, customer tier

- NLP Classifier predicts: Category (e.g., Billing > Dispute), Priority (High), Sentiment (Negative)

- RAG Engine queries Pinecone with case embedding → top-3 knowledge articles retrieved

- LLM generates: suggested response draft + next-best-action recommendations

- Results POSTed back to SCV2 via Case Update API (OData PATCH on custom fields)

- Agent Desktop AI Sidebar refreshes via SSE push — agent sees suggestions instantly

# 5. Extensibility Design

## 5.1 In-System Extensibility (Zero Code / Low Code)

### Custom Fields

Add fields to standard entities without code. Path: Settings → Extensibility → Extensibility Administration → Case Service → Case entity. Limit: 150 custom fields per entity. Custom field technical names must start with Z_.

| Custom Field | Entity | Type | Purpose |
| --- | --- | --- | --- |
| z_so_reference | Case | Text (20) | S/4HANA Service Order number |
| z_bpem_error_code | Case | Text (10) | IS-U BPEM error classification |
| z_sentiment_score | Case | Decimal | AI sentiment score (-1 to +1) |
| z_meter_id | Case | Text (20) | IS-U Installation / meter ID |
| z_regulatory_flag | Case | Boolean | Compliance-flagged case |

### Custom Logic (In-App Scripting)

Path: Settings → Extensibility → Custom Logic Administration. Uses a Groovy-like sandbox for before/after-save hooks on entities. No external deployments needed.

Example: Auto-create Service Order when Case Type = Z_TECHFAULT on save:

// Custom Logic: Before Case Save

if (entity.caseType == "Z_TECHFAULT" && entity.status == "Open") {

// Publish event to Event Mesh → triggers CPI iFlow

eventPublisher.publish("com/sap/svc/case/fieldservice/required", {

caseId: entity.id,

accountId: entity.accountId,

priority: entity.priority,

description: entity.description

});

}

## 5.2 Side-by-Side Extensions (SAP BTP)

### CAP (Cloud Application Programming Model) on Cloud Foundry

Use for: Custom business objects, external APIs, complex business logic, REST/OData services consumed by SCV2.

// CAP Service: Custom Service Order Tracker

service ServiceOrderTracker {

entity ServiceOrderRef {

key id         : UUID;

caseId         : String(40);  // SCV2 Case UUID

s4OrderId      : String(20);  // S/4HANA SO Number

status         : String(30);  // Replicated from S/4

lastSyncAt     : Timestamp;

association to sap.crm.Account as account on account.id = accountId;

}

}

### Kyma (Kubernetes-Based) for High-Load Extensions

Use for: ML inference services, high-throughput event processors, stateful workflows. Deploy as containerized microservices. Connect via BTP Destination Service using OAuth2.

### SAP Build Apps (No-Code)

For rapid prototyping of custom UI apps embedded as mashups in Agent Desktop. Access via Switch Application icon in shell bar. Entitlements: SAP Build Base User + Developer licenses.

## 5.3 Event-Driven Extensions via SAP Event Mesh

SCV2 publishes standard outbound events for key entity changes. Subscribe and react:

- sap.ssc.case.created.v1 → Trigger AI classification + routing

- sap.ssc.case.updated.v1 → Sync status changes to S/4HANA

- sap.ssc.case.closed.v1 → Trigger CSAT survey + reporting update

- sap.ssc.interaction.created.v1 → Feed to sentiment analysis pipeline

★ Best Practice: As of April 2026, Event Hub integration (BTP Cloud Application Event Hub) is the strategic direction, superseding direct Event Mesh for new implementations. Configure under Settings → Standard Events → Event Hub.

## 5.4 Extensibility Example — Auto-Create Service Order from Case

Full extension flow for auto-creating a field service order when a Technical Fault case is saved:

Extension Pattern: Technical Fault → Field Service Auto-Dispatch 1. CUSTOM LOGIC (in SCV2): On Case SAVE where caseType = Z_TECHFAULT → Publishes event to Event Mesh: topic "com/sap/svc/case/dispatch/required" 2. CPI iFLOW "Case_Dispatch_To_FSM": Consumes event → Maps case fields to Field Service Management (FSM) Service Call payload → Calls FSM REST API: POST /api/service-calls → Receives FSM ServiceCallId in response 3. CPI iFLOW (return): PATCH SCV2 Case → Sets z_so_reference = FSM ServiceCallId → Sets status = Z_FIELD_DISPATCHED → Sends customer SMS notification via channel API 4. AUTOFLOW (SCV2 native): On z_so_reference field change → Sends internal notification to case owner → Logs interaction record "Field technician dispatched"

# 6. Integration Architecture

## 6.1 High-Level Architecture Diagram

SAP Service Cloud V2 — Enterprise Integration Architecture ╔═══════════════════════════════════════════════════════════════════════╗ ║ CUSTOMER CHANNELS ║ ║ [Phone/CTI] [Email] [Chat/Bot] [Self-Service Portal] [Social] ║ ╠═══════════════════════════════════════════════════════════════════════╣ ║ SAP SERVICE CLOUD VERSION 2 (Cloud — BTP Hyperscaler) ║ ║ ┌─────────────┐ ┌──────────────┐ ┌──────────────┐ ┌─────────────┐ ║ ║ │ Agent │ │ Case │ │ Channel │ │ Analytics │ ║ ║ │ Desktop │ │ Management │ │ Orchestration│ │ (SAC emb.) │ ║ ║ └─────────────┘ └──────────────┘ └──────────────┘ └─────────────┘ ║ ╠═══════════════════════════════════════════════════════════════════════╣ ║ SAP BUSINESS TECHNOLOGY PLATFORM (BTP) ║ ║ ┌──────────────┐ ┌──────────────┐ ┌──────────────┐ ┌────────────┐ ║ ║ │ Integration │ │ Event Mesh / │ │ AI Core │ │ Destination│ ║ ║ │ Suite (CPI) │ │ Event Hub │ │ (ML/Joule) │ │ Service │ ║ ║ └──────┬───────┘ └──────┬───────┘ └──────┬───────┘ └────┬───────┘ ║ ║ │ │ │ │ ║ ║ ┌──────┴────────────────┴────────────────┴──────────────┴───────┐ ║ ║ │ API Management (Policy Enforcement / Monitoring) │ ║ ║ └───────────────────────────────────────────────────────────────┘ ║ ╠═══════════════════════════════════════════════════════════════════════╣ ║ BACKEND SYSTEMS ║ ║ ┌──────────────┐ ┌──────────────┐ ┌──────────────┐ ┌────────────┐ ║ ║ │ S/4HANA │ │ IS-U │ │ Field Svc │ │ External │ ║ ║ │ Service Mgmt │ │ Utilities │ │ Mgmt (FSM) │ │ Systems │ ║ ║ └──────────────┘ └──────────────┘ └──────────────┘ └────────────┘ ║ ╚═══════════════════════════════════════════════════════════════════════╝

## 6.2 Authentication & Security

| Integration Path | Auth Method | Implementation Note |
| --- | --- | --- |
| BTP → SCV2 (inbound) | OAuth2 SAML Bearer Assertion | Principal propagation preserves user identity for audit |
| SCV2 → S/4 Cloud | OAuth2 Client Credentials | Destination Service stores client ID/secret securely |
| SCV2 → S/4 On-Prem | Principal Propagation + Cloud Connector | Cloud Connector in DMZ; SNC encryption recommended |
| External API → SCV2 | OAuth2 + API Key via API Management | Rate limiting, IP allowlisting via API policy |
| CTI Widget → BTP | JWT Bearer Token | Short-lived tokens; IAS identity provider |

## 6.3 Master Data Replication

Pre-delivered integration packages from SAP Business Accelerator Hub handle bi-directional master data sync:

- Business Partner (Customer) — Bi-directional (SCV2 ↔ S/4HANA)

- Business Partner Relationship (Contacts) — Bi-directional

- Product / Material — Uni-directional (S/4 → SCV2)

- Equipment / Installed Base — S/4 Equipment replicated as Registered Product in SCV2

- IS-U Technical Objects (Premises, Connection Objects, Devices) — Custom replication via BAdI isu_c4c_v2_tech_objs_repl

# 7. Data Model Design

## 7.1 Core Entity Model

Key Entity Relationships Account (Customer) ─1:N─► Contact │ │ └────────────────────────┼─────────────────────┐ │ │ 1:N Case ──────────────── │ │ │ ┌───────────────────┤ │ │ │ │ Interaction Service Order Ref Registered Product (Timeline) (z_so_reference) (Installed Base) │ │ [phone/email/ [S/4 SO Number] chat log]

## 7.2 Entity Attribute Matrix

| Entity | Key Standard Fields | Key Custom Fields (Z_) |
| --- | --- | --- |
| Account | Account ID, Name, Type, ABC Class, Territory, SLA Tier | z_customer_segment, z_regulatory_category, z_isu_bp_number |
| Contact | Contact ID, First/Last Name, Email, Phone, Account link | z_preferred_channel, z_communication_consent_flag |
| Case | Case ID, Type, Status, Priority, SLA, Processor, Channel, Category, Subject, Description | z_so_reference, z_bpem_error_code, z_sentiment_score, z_meter_id, z_regulatory_flag, z_ai_category, z_ai_confidence |
| Interaction | Interaction ID, Type (call/email/chat), Direction, Duration, Timestamp, Case link | z_cti_call_id, z_recording_url, z_disposition_code |
| Registered Product | Product ID, Serial Number, Install Date, Account link, Warranty | z_meter_reading_date, z_device_type, z_isu_equipment_num |

## 7.3 S/4HANA Field Mapping

| SCV2 Case Field | S/4 Service Order Field | Transformation |
| --- | --- | --- |
| case.id | ExternalReference | Direct mapping |
| case.description | ServiceOrder.Description (first 40 chars) | Truncate + encode |
| case.priority | ServiceOrder.Priority | Map: Critical=1, High=2, Med=3, Low=4 |
| account.z_isu_bp_number | ServiceOrder.Customer (KUNNR) | Direct lookup |
| z_meter_id | ServiceOrder.FunctionalLocation | IS-U functional location lookup |

# 8. Real-Time Automation Design

## 8.1 Automation Scenario 1: AI-Augmented Case Resolution

Event Flow: New Case → AI → Resolution Suggestion → Case Update TRIGGER: Case Created (any channel) ↓ Event: sap.ssc.case.created.v1 → Event Mesh AI MICROSERVICE (Kyma): ↓ Extract: subject, description, channel, account tier, category ↓ NLP Classifier → predicted category + confidence score ↓ Sentiment Analyzer → score + urgency flag ↓ RAG Query → top-3 knowledge articles from Pinecone ↓ LLM (Claude 3.5 / GPT-4o) → draft response suggestion SCV2 PATCH API: ↓ Update Case: z_ai_category, z_sentiment_score, z_ai_suggestion (custom fields) AGENT DESKTOP: ↓ AI Sidebar refreshes via Server-Sent Events (SSE) ↓ Agent reviews suggestion → accept/edit/discard OUTCOME: Avg handle time reduced; FCR improved

## 8.2 Automation Scenario 2: Field Service Auto-Dispatch

Event Flow: Technical Fault Case → Service Order → Technician Dispatch TRIGGER: Case Saved with caseType = Z_TECHFAULT ↓ Custom Logic publishes event → Event Mesh CPI iFLOW "TechFault_To_FSM": ↓ Fetch account details via SCV2 OData GET ↓ Lookup nearest available technician via FSM API ↓ POST ServiceCall to FSM → receive serviceCallId ↓ POST ServiceOrder to S/4HANA → receive soNumber SCV2 UPDATE: ↓ PATCH Case: z_so_reference, status = Z_FIELD_DISPATCHED ↓ Log interaction: "Field service dispatched: Technician John D." CUSTOMER NOTIFICATION: ↓ SMS/Email via SCV2 Outbound Channel: "Technician arriving 14:00-16:00" STATUS SYNC: ↓ FSM/S/4 status changes flow back via CPI → SCV2 case status update

# 9. Sample REST API Payloads

## 9.1 Case Creation API

POST /case-service/v1/cases  |  Auth: Bearer {JWT}  |  Content-Type: application/json

{

"subject": "Power outage - Meter not reading after restoration",

"caseType": "Z_METER",

"priority": "High",

"channel": "Phone",

"account": { "id": "ACC-0012345" },

"contact": { "id": "CON-0056789" },

"description": "Customer reports meter shows zero after storm restoration.",

"customFields": {

"z_meter_id": "ISU-METER-00098765",

"z_bpem_error_code": "E001",

"z_regulatory_flag": false

},

"serviceAndSupportTeam": { "id": "TEAM-UTILITIES-NORTH" }

}

## 9.2 Service Order Creation API (S/4HANA)

POST /sap/opu/odata/sap/API_SERVICE_ORDER_SRV/A_ServiceOrder  |  Auth: OAuth2

{

"ServiceOrderType": "SM02",

"Description": "Meter Fault - ISU-METER-00098765",

"SoldToParty": "0000123456",

"PurchaseOrderByCustomer": "SCV2-CASE-2026-00771",

"Priority": "2",

"ServiceDocumentPriority": "2",

"RequestedServiceStartDateTime": "/Date(1745280000000)/",

"FunctionalLocation": "ISU-METER-00098765",

"to_Item": [

{

"ServiceOrderItem": "10",

"Product": "SVCLAB-METERCHECK",

"OrderQuantity": "1",

"ServiceDuration": "PT2H"

}

]

}

## 9.3 CTI Screen Pop Event Payload

Event fired by CTI Widget to SCV2 Agent Desktop on inbound call answer:

{

"eventType": "ctiin",

"callId": "CALL-AMZ-20260422-99123",

"ani": "+14695550182",

"dnis": "+18005551234",

"queue": "UTILITY_FAULTS_QUEUE",

"waitDuration": 45,

"ivrIntent": "outage_report",

"ivr_account_id": "ACC-0012345",

"timestamp": "2026-04-22T14:32:00Z"

}

SCV2 receives this event, queries Account by ani (phone) or ivr_account_id, fires screen pop, auto-creates Case with channel = "Phone".

# 10. Implementation Roadmap

## Phase 1: Core Case Management + CTI (Months 1–4)

| Stream | Deliverables | Success KPI |
| --- | --- | --- |
| Foundation | BTP subaccount setup, SCV2 tenant provisioning, IDP integration (IAS), SSO configuration, Change Project landscape setup | System accessible; auth working |
| Case Config | Case types (Z_SVCREQ, Z_COMPLAINT, Z_TECHFAULT), Status schemas, SLA tiers (Gold/Silver/Bronze), Routing rules, Party schemas, Case flows with phases/steps | Cases created + routed correctly |
| CTI | CTI widget adapter configured, Screen pop working, Customer identification by ANI, Call logging to Case, Outbound calling enabled | Screen pop success rate > 90% |
| Master Data | Business Partner replication from S/4, Product catalog sync, Initial data load validation | Data quality > 98% |
| Training | Agent training (2 days), Supervisor training (1 day), Admin training (2 days) | > 80% adoption in first 2 weeks |

## Phase 2: S/4HANA Integration + Service Order Automation (Months 4–8)

| Stream | Deliverables | Success KPI |
| --- | --- | --- |
| CPI Setup | SAP Integration Suite provisioning, Pre-delivered iFlows deployed, Custom exit parameters configured, Dead letter queue monitoring | Integration error rate < 0.5% |
| Service Order | Case → Service Order auto-creation (Z_TECHFAULT, Z_METER), Status sync (S/4 → SCV2), S/4 mashup in Agent Desktop, Order tracking custom field surfaced in UI | SO created within 60s of Case save |
| IS-U Extension | IS-U BPEM case auto-creation, BAdI implementation for custom field mapping, Meter ID linkage, Technical object replication | BPEM error cases auto-created |
| Extensibility | Custom fields deployed (z_* fields), Custom Logic hooks, Autoflow rules, Validation rules | All custom fields visible in UI |
| Analytics | SAC embedded dashboards: Case insights, SLA compliance, Agent performance, Escalation metrics | Dashboards live; daily refresh |

## Phase 3: AI/ML + Full Automation (Months 8–14)

| Stream | Deliverables | Success KPI |
| --- | --- | --- |
| Base AI | SAP native Case Categorization model activated, Fine-tuning on customer data (min 10k cases), Sentiment analysis deployed | Category accuracy > 85% |
| RAG + GenAI | Knowledge base ingested into Pinecone vector DB, LLM-powered resolution suggestion widget, Email draft generation, Case summary generation | Agent suggestion acceptance > 40% |
| NBA + Routing | Next-best-action recommendation engine, AI-augmented skills-based routing, Sentiment-driven priority escalation | Routing accuracy > 90% |
| Predictive | SLA breach prediction (SAC Predictive), Case volume forecasting, Agent workload balancing recommendations | SLA compliance +15% |
| Automation | Full field service auto-dispatch, Auto-close on customer inaction (5 day), Auto-CSAT survey, Auto-case creation from IS-U BPEM batch | Automation rate > 35% of cases |

## 10.2 Risk Register & Mitigation

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| IS-U / S/4 API unavailability | High | Async event queue with retry; circuit breaker pattern in CPI; dead letter alerting | Integration Lead |
| AI model accuracy below threshold | Med | Minimum 10k training cases; fallback to rule-based; human-in-loop approval for low-confidence | AI/Data Lead |
| CTI vendor widget stability | High | SLA contractual commitment; fallback to manual call logging; multi-session isolation | CTI Vendor + Arch |
| Custom field limit (150 per entity) | Med | Regular audit; use CAP external service for fields exceeding limits; prioritize fields by business value | Solution Architect |
| Change resistance from agents | High | Champion network; gamification of AI suggestion acceptance; phased rollout by region | Change Manager |
| Data privacy / GDPR compliance | Critical | SCV2 native data depersonalization; AI models not trained on PII; encryption at rest + in transit | Data Privacy Officer |

Architecture Decision Record — Top 5 Key Decisions 1. EVENT-DRIVEN over POINT-TO-POINT: Use Event Mesh/Event Hub for all integrations to ensure loose coupling and resilience. 2. ZERO CORE MODIFICATION: All extensions via Custom Logic, CAP, or Kyma — never modify standard SAP code. 3. AI-FIRST CLASSIFICATION: SAP native Base AI for case categorization as Day 1 baseline; RAG for resolution from Month 8. 4. WIDGET-BASED CTI: Choose certified SAP partner CTI vendor; validate widget stability in sandbox before production. 5. CHANGE PROJECT FOR TRANSPORT: All configuration transported using Change Project (source → test → production) — never configure directly in production.

— End of Blueprint — Confidential | SAP Service Cloud V2 Enterprise Architecture | April 2026 —